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CPCCBC4016A 
Administer a construction contract


	[bookmark: _Ref396827952]THEORY EXAM INSTRUCTIONS

· This exam will occur under standard assessment conditions.
· An oral examination may be allowed under certain circumstances. 
Answers will be documented and FT003 (Oral examination declaration form) must be completed.
· Participants must provide enough detail in their responses to demonstrate their knowledge and skills.
· Please fill in the details below, providing your name, signature and date of assessment.
· Your signature acknowledges that this is your own work.
· If a participant initially answers a question incorrectly but modifies their response, they must follow the instructions below:
· If a participant changes their response in writing, they must put their initials next to the written change.
· If a participant changes their response verbally, this must be noted on the exam paper by the assessor.




	Participant name
	Murray Jackwitz

	

	

	Participant signature
	



	Assessor name
	

	

	

	Assessor signature
	



	Date
	Click here to enter a date.




	Number of questions
	Number of questions answered correctly
	Satisfactory?

	49
	
	Yes
	No

	
	
		

	ASSESSOR COMMENTS

	



[bookmark: _Ref428774552]Identify the various types of building and construction contracts and explain when it is appropriate to apply each type of contract.

	Answer
	
New home construction contracts – For construction of entire home
Level 1 Extension and repair contracts – Extensions to the value between $3,301-$19,999
Level 2 Renovation extension and repairs - Extensions to the value more than $20,000
Small building projects – Designed to help organise repairs to a home, duplex or unit after a natural disaster
Natural Disaster repair contracts – Domestic building projects not exceeding $3,300
Demolition of Residential Premises contracts – For demolition of homes severely damaged by natural disaster
Basic Works contracts - Level 1 or 2 contract. This contract is a lump sum contract to be used for work performed on a detached dwelling, including a single duplex, or the renovation, alteration, extension or repair of a home, or removal or re-siting work for detached dwelling where the contract price is up to $80,000 (GST inclusive)
Commercial Building Contracts - A lump sum contract to be used for the construction only of commercial building work with or without a Principal’s agent.
Commercial Cost Plus contract - A cost plus contract for use on commercial building projects, where a lump sum price cannot be established, however a fair and reasonable estimate is given.
Commercial Minor Works Contract - A lump sum contract for minor commercial work up to the value of $100,000
Small Works Contract - Designed for domestic building works that do not affect the footings or foundations. It can also be used for smaller alteration and renovation projects.
Kitchen Bathroom & Laundry Supply Install - This supply and install contract is tailored specifically for the kitchen bathroom and laundry industry
New Homes Construction Contract - This plain language contract for new homes has been tailored to conform with state legislation and has a fair and balanced risk allocation. It includes both the general conditions and relevant schedules.

	


	Answer
	Link doesn’t work for Question 2
	



[bookmark: _Ref428776117][bookmark: _Ref428775589]Use the drawings you completed in the assessment for CPCCBC4014A (from the floor plan below) and the listed task requirements to prepare the new dwelling contract documentation for the client’s signature. 

[image: http://img.newhousing.com.au/floorplan-for-the-pearl-103202-2xP.png]
TASK REQUIREMENTS

You are to download the contract documents from the Queensland Building and Construction Commission (QBCC) website at: http://www.qbcc.qld.gov.au/sites/default/files/QBCC_New_Home_Construction_Contract.pdf

Your should: 
· Analyse the various types of building and construction contracts you will need and then apply the appropriate application of each type of contract;  
· Identify and apply legislative requirements relating to building and construction contracts. 
· Identify and apply essential terms and elements of a valid contract; 
· Analyse the importance of identifying an intention to create legal relations; 
· Identify and analyse rights and liabilities of parties under a contract; 
· Identify and apply common building contract terms and procedures;  
· Identify and analyse circumstances that bring about a breach of contract; 
· Accurately select the contract, appropriate for the type of construction; 
· Accurately identify and prepare the range of documents collectively make up a contract;  
· Accurately identify and apply requirements associated with an offer and acceptance of a contract; 
· Confirm the capacity of the parties to form a binding agreement in the form of a contract; and  
· Identify and apply factors associated with the parties' consenting to a contract.


	Answer
	
	


[bookmark: _Ref428776477]How should you handle any customer complaint?

	Answer
	1. Deal with the complaint immediately 
2. Stay calm
3. Identify the problem
4. Decide what can be done 
5. Arrange a second opinion to confirm your view
6. Keep records
7. Fix the problem




	



[bookmark: _Ref428776673]What does the ‘cooling off’ period refer to when undertaking domestic building work with a total contract price of $20,000 or more?

	Answer
	The Cooling off period gives you rights , which may enable you to cancel your contract if you are not satisfied with it, and you act quickly 
	


[bookmark: _Ref428778146]What are the consequences for a client not using a QBCC licensed contractor?

	Answer
	The building works will need to be pulled down and will not get approval,
There is no insurance and unable to make any claim for defective work against the statutory insurance scheme.

	



[bookmark: _Ref428778139]What is the Queensland Home Warranty Scheme?

	Answer
	Most residential building work done in Queensland valued over $3,300 (including labour and materials) must have home warranty insurance.
As part of the building process, the contractor pays a premium to us to insure the construction. The amount is included as part of your contract, and is paid before work begins.
It may protect you where:
· a licensed contractor does not complete the contracted residential construction work and you have terminated the contract
· the contractor fails to rectify defective work
· the building suffers from subsidence or settlement.

	



[bookmark: _Ref428778507]What are the consequences of Cost Plus and Construction Management contracts on Home Warranty Insurance protection?

	Answer
	A claim for non-completion requires that the consumer has a fixed price contract with a contractor – i.e. there must be certainty about the final cost of the work. If a consumer has a cost-plus contract, the claim for non-completion will be declined because it is not possible to quantify what, if any, loss the owner has suffered. Theoretically an owner should never suffer a loss for non-completion of a cost plus contract, because the owner should only have paid for the work done. Pay as you go contracts have no certainty of cost and the fees are not paid to QBCC and same with Construction Management Contracts as below
- A construction management contract is not covered for non-completion work. Construction management trade contracts however, provided they are for fixed prices and otherwise meet the terms of cover, can be the subject of a non-completion claim in the event the trade contractor fails to complete the work. i
	


[bookmark: _Ref428779120]At the commencement of a contract valued over $20,000, what must the contractor give to the owner? What timeframes apply?

	Answer
	Progress Payment Schedule similar to below
	1. Deposit
	5% (Contract sum)

	2. Base Stage
	15%

	3. Frame stage
	20%

	4. Enclosed stage
	25%

	5. Fixing stage
	20%

	6. Practical completion
	Balance


The agreed time frames for completion and the values be a part of the executed agreement

	



[bookmark: _Ref428779121]Where must the total contract price be stated?

	Answer
	In the contract for example Item 1 of New Home Construction Contract.

a. Fixed Price Component: $ ________________ (incl. GST) (includes deposit in Item 2) b. Prime Cost Items (if any): $ _______________ (incl. GST) c. Provisional Sums (if any): $ _______________ (incl. GST) CONTRACT PRICE a + b + c = $ _____________________________ (incl. GST)
 
	



[bookmark: _Ref428779587]What are the maximum deposits recommended and how should progress payments be scheduled?

	Answer
	Maximum deposits allowed (before work starts on site) is 
10% where the total contract price is less than $20,000 • 5% where the price is $20,000 or more • 20% for a contract of any price where the value of the work to be performed off-site is more than 50% of the contract price

Generally Deposits are at 5% of the Contract sum. 

	


[bookmark: _Ref428779649]Who has responsibility of building inspections and approvals?

	Answer
	Certifiers have overarching responsibility for approvals and inspections can be completed throughout any build by qualified (RPEQ) Engineers
	



[bookmark: _Ref428779650]Identify and describe the term used to describe circumstances such as:
· Where there has been a change to the materials used or 
· A change to the scope of the work to be performed under the contract?

	Answer
	Variation
	



[bookmark: _Ref428780523]How do you reduce the risk of dispute?

	Answer
	Continued communication with your client to discuss progress, change management, program and site activities through site meetings always helps better customer outcomes. 
All variations are to be put in writing on a standard variation form, keep them on-site as evidence


	



[bookmark: _Ref428780789]What is the process for dispute resolution?

	Answer
	Dispute Notification
Initial Contact
Access
Repairs
QBCC Site Inspection
Direction to Rectify or complete
Review of QBCC direction
Failure to comply with QBCC Direction
Insurance Rectification
	


[bookmark: _Ref428781393]When might an extension of time (EOT) apply? How is it approved?

	Answer
	A Customer requests a variation to the Contract (Change of Scope of Work)
Inclement Weather
 

The Variation Needs to be approved in writing
	



[bookmark: _Ref428781925]When is the client/home owner required to pay the final contract payment?

	Answer
	When the works are complete and under the terms agreed in the contract 
Generally at Practical Completion. Final Payment 
. Final payment can not be withheld as it is a contract breach. The builder has a contractual obligation to repair these minor defects, but this may not necessarily happen before handover although most builders would attempt to do so.
	



[bookmark: _Ref428782449]What are implied warranties?

	Answer
	These warranties are what is probably referred to as expected in construction contracts relating to;
Materials must be new and suitable for purpose,
Work carried out in an appropriate and skilful (tradesman like) way.
Works carried out with reasonable diligence
Works suitable for occupation when the contracted works are complete. 
	



[bookmark: _Ref428783725]Explain the responsibilities of an Owner Builder.

	Answer
	Follow the conditions of your permit
· You must only carry out work covered in the permit
· Anyone you engage to carry out building work must be a licensed contractor
· You can’t perform any occupational work such as plumbing, draining, gasfitting or pest control unless you have an occupational licence
· You must have the appropriate licence to perform any fire protection work higher than $1,100.
Display an owner builder sign
Before work starts, you must display a sign on your site. Failure to do so could mean a fine.
It must:
· be clearly visible from the street
· show your owner builder permit number
· be made of weatherproof material
· be at least half a square metre in size
· be printed in letters at least 50mm high.
Supervise
You need to maintain quality control and oversee the standards of workmanship on your site.
You are also responsible for carrying out safe work practices. See Workplace Health and Safety (Qld) for more information.
Dealing with problems on site
Defective work
If you get into a dispute with your contractor over defective work we may be able to assist you reach a solution via our dispute resolution service.
You can apply to the Queensland Civil and Administrative Tribunal (QCAT) or seek independent legal advice for some assistance.
Payment and contract issues
If you and your contractor have a disagreement over payment or any of the conditions of the contract, you’ll need to get legal advice.
Be aware that if you don’t pay your subcontractors and suppliers, they can use the Building Industry Fairness (Security of Payment) Act 2017 (BIF Act) to resolve their payment dispute. See BIF Act information for owner builders (PDF) for further information.
Health and Safety Requirements
As an owner builder you are responsible for ensuring the health and safety of all occupants, visitors and workers on site.
You must comply with and be able to demonstrate compliance with the permittee's duties and responsibilities under the Public Health Act 2005 for managing asbestos-related harm and under the Work Health and Safety Act 2011 in relation to the owner building work carried out under the permit.
Asbestos Awareness
If your property contains asbestos, or was built prior to 1990, you may be asked to complete an Asbestos General Awareness course through a Registered Training Organisation and supply a certificate of completion upon request as a part of your owner builder application.

	



	Answer
	
	



[bookmark: _Ref428784647]What is ‘notifiable work’, who is responsible and to whom does it apply?

	Answer
		1
	Extending etc. supply pipes
Work necessary for extending, altering, replacing or removing supply pipes, other than supply pipes for a fire service, if the work is for:
· an existing building; or
· an extension to an existing class 1 building; or
· a structure for an existing class 1 building.

	2
	Fire services
Work necessary for extending or removing a fire service, if the work is:
· associated with a building development approval under the Building Act 1975, schedule 2; and
·  for an existing class 2 to 9 building.

	3
	Existing sanitary plumbing
Work necessary for extending, altering, replacing or removing sanitary plumbing, if the work is for an existing building.

	4
	Existing sanitary drainage
work necessary for extending, altering, replacing or removing sanitary drainage, other than a combined sanitary drain, if the work is for:
· an existing class 1 or 10 building or structure; or
· an extension to an existing class 1 building; or
·  a structure for an existing class 1 building.

	5
	Temperature control devices
Work necessary for installing, replacing or removing a temperature control device, if the work is for:
· an existing building; or
· an extension to an existing class 1 building; or
· a structure for an existing class 1 building.

	6
	Water heaters
Work necessary for installing, replacing or removing a water heater, if the work
is for:
· an existing building; or
· an extension to an existing class 1 building; or
· a structure for an existing class 1 building.

	7
	Backflow prevention devices
Work necessary for installing, replacing or removing a testable backflow prevention device or a dual check valve with atmospheric port, if the work is for:
· an existing building; or
· an extension to an existing class 1 building; or
· a structure for an existing class 1 building.

	8
	Greywater treatment plants
Work necessary for:
· installing a greywater use facility that includes a greywater treatment plant in a sewered area, if the premises where the facility is proposed to be installed generates no more than 3kL of greywater a day; or
· replacing a greywater treatment plant.



	



	Answer
	
	





	Answer
		8
	Greywater treatment plants
Work necessary for:
· installing a greywater use facility that includes a greywater treatment plant in a sewered area, if the premises where the facility is proposed to be installed generates no more than 3kL of greywater a day; or
· replacing a greywater treatment plant.

	9
	Fixtures for class 1 or 10 buildings
Work necessary for installing or relocating a fixture, if the work is for:
· an existing class 1 or 10 building or structure; or
· an extension to an existing class 1 building; or
· a structure for an existing class 1 building.

	10
	Fixtures for class 2 to 9 buildings of 1 or 2 storeys
Work, other than for sanitary drainage, necessary for installing or relocating a fixture, if the work is for an existing class 2 to 9 building of 1 or 2 storeys above ground.

	11
	Sanitary drains
Work necessary for sealing a sanitary drain upstream from the connection point for a treatment plant or a service provider’s sewerage system, if the work is for an existing building.

	12
	Sealing supply pipes
Work necessary for sealing a supply pipe downstream from a water meter, if the work is for an existing class 2 to 9 building.



	



[bookmark: _Ref428785642]What is the difference between the Prime Cost Item Schedule and the Provisional Sum Schedule in a contract? Give one example to help explain your answer.

	Answer
	Prime Cost items in a contract relate to generally materials supply such as a rate included to be a part of the installation. For example Tiles. The contract may make an allowance for $30/m2 and if the customer chooses a tile at $40/m2 the customer is to pay the additional $10/m2.
Provisional Sums in Contracts relate to an entire portion of the works and possibly landscaping is a part of the contract and if the design isn’t completed at time of execution of the contract there will be an allowance in the contract called a Provisional Sum that may be $10,000. If the Client chooses landscaping that costs $12,000 then they are obligated to pay an extra $2,000. 
	



[bookmark: _Ref428785958]What does Section 109 of the Queensland Building and Construction Commission Act 1991 provide to the consumer/client?

	Answer
	Access to the site. 
A building contractor must, at the request of a consumer, allow the consumer reasonable access to a building site at which building work is being carried out for the consumer.

	


[bookmark: _Ref428786304]What are some of the preliminary contracts that a builder could ask a client to sign prior to signing the main contract?

	Answer
	Although it isn't a regulated contract, the preliminary agreement sets out any costs you need to pay the builder to perform the work listed in the agreement, such as developing plans, performing site surveys or soil tests, or arranging building approvals..
	



[bookmark: _Ref428786491]What are liquidated damages in terms of a signed building contract?

	Answer
	If a contractor fails to complete the contract by the time nominated or fails to achieve the performance obligations (breach of contract) the owner may deduct from monies owing the liquidated damages.
When dealing with contracts that contain liquidated damages clauses you must consider:
1. Genuine: the amount is reflective of the loss that would be suffered as a result of the breach
2. Estimate: this estimate is to be calculated at the time of contracting – if no damage occurs from the breach, liquidated damages are still payable.

	



[bookmark: _Ref428787224]What contract documentation would you review to identify any unusual aspects related to materials and installations for a low rise construction project?

	Answer
		· The General Conditions of Contract

	· The drawings

	· The specifications

	· Project timelines and schedules

	· Engineer specifications

	· Reports (e.g. site conditions, soil and sedimentation)

	· Cost schedules (e.g. Prime Cost items, Provisional Sums, Rise and Fall calculations)

	· Process for applying for extensions of time

	· Foundation Maintenance and Footing Performance

	ANY SPECIAL CONDITIONS
SCOPE OF WORKS
ANY TERMS



	



[bookmark: _Ref428787470]Where would you find any possible penalties associated with a build?

	Answer
	These penalties are generally shown in the anexures of the contract after Liquidated Damages.
	



[bookmark: _Ref428790611]What is the Australian Standard Contracts - AS2124 and AS4000 series?

	Answer
	These are standard forms of contract in the Australian Construction Industry. These are commercial contracts that have Lump Sum Contracts, Design & Construct Contracts etc. These are Head Contracts agreeing the terms between the builder and the client.

	



[bookmark: _Ref428790918]How does the Queensland Building and Construction Commission (QBCC) regulate the Queensland building industry?

	Answer
	Licensing contractors
Educating contractors about their legal rights and responsibilities
Educating consumers about their rights and obligations
Handling disputes fairly and equitably
Protecting homeowners against loss through the Queensland Home Warranty Scheme
Implementing and enforcing legislative reforms and, where necessary, prosecuting people not complying with the law

	


[bookmark: _Ref428791200]What industry legislation should builders and trade contractors have a good understanding of?

	Answer
	Queensland Building & Construction Comission Act 1991
Building Act 1975
Building Industry Fairness (Security of Payment)Act 2017
	



[bookmark: _Ref428791236]What supporting documents should you be aware of and include in your contracts with the consumer?

	Answer
	Drawings and Specification
Scope of Works
Geotech
Schedule of Finishes
Program
Terms with financier
General Terms of Agreement
Payment Schedule
	



[bookmark: _Ref428791704]What are the four (4) essential elements of an agreement for it to be regarded as a contract? 

What is the consequence if any essential element is missing?

	Answer
	Offer
Acceptance
Intention of Legal Consequences
Consideration

	



[bookmark: _Ref428791707]When would an offer be considered to have lapsed?

	Answer
	

	



[bookmark: _Ref428791708]What is able to be ‘accepted’? What happens to the offer if new terms are suggested?

	Answer
	An offer will lapse:
when the time for acceptance expires;
if the offer is withdrawn before it is accepted; or
after a reasonable time in the circumstances (generally the greater the value of the contract, the longer the life of the offer)

	



[bookmark: _Ref428791713]What does it mean when a contract is supported by valuable consideration?

	Answer
	In order for a contract to be binding it must be supported by valuable consideration, meaning:
One party promises to do something in return for a promise from another party
Consideration is what each party gives to the other as the agreed price for the other’s promises
Usually the consideration is the payment of money

	



[bookmark: _Ref428792269]Identify the term for each of the definitions listed in the table below.

	Answer
	Term
	Definition
	
	
	Addition
	Any construction or change to a building or facility that increases its external dimensions and cubic contents.
	

	
	Arbitration
	A procedure for resolving disputes that involves less formality than a court hearing. An arbitrator’s decision is final and cannot be appealed.
	

	
	Building Inspections
	Assists builders, contractors and owners by ensuring that construction projects meet building regulations and codes of practice. Inspections assess design documentation and make on-site inspections during building work.
	

	
	Final Inspection Certificate
	Demonstrates that a building, other than a dwelling has been inspected and passed.
	

	
	Compliance
	The achievement of performance criteria described in a regulation or other statutory requirement. This is usually demonstrated by a compliance or approval certificate.
	

	
	Contract
	An agreement entered into between two or more parties that involves an exchange or specified goods and/or services for specified financial reimbursement or other considerations.
	

	
	Domestic dwelling
	One or more buildings which in association constitute a single dwelling being a detached house or one or more attached dwellings.
	

	
	Owner?Builder
	A person who carries out domestic building work on his her own land, who is not in the business of building.
	

	
	Private Certifier
	Independent professionals with the same power to issue building permits and occupancy permits as municipal building surveyors.
	

	
	Builder
	A person accepted by the appropriate authority as qualified to design, construct (or install) or supervise the erection of, buildings or services; usually recognised by a certificate of registration.
	

	
	Development Control Plan
	That part of an allotment which is covered by buildings, expressed as a percentage of the area of the allotment.
	

	
	Derfects Liability
	A minor clause in a contract the remedy for breach of which is damages for any loss. Also, a promise to repair or replace defective goods.
	




[bookmark: _Ref428792932]Explain the terms listed in the table below.

	Answer
	Term
	Definition
	
	
	Minor breach
	A minor breach occurs when one party substantially performs or meets the essential obligations of the contract, but does not meet a minor condition. The breaching of this minor condition does not significantly affect the contract’s terms. All parties involved can otherwise fulfill any remaining contractual obligations in spite of the breach. A minor breach may also be known as a partial breach.
	

	
	Material breach
	A material breach of contract is substantial enough that it excuses the non breaching party from performing their obligations per the contract. An example of this would be a home purchasing contract in which the seller refuses to give the buyer the keys to the home although the buyer completed all contract terms. 
The breach is so substantial that it impairs the contract as a whole, and renders the purpose of the agreement completely defeated. A material breach may also be referred to as a complete breach. 

	

	
	Fundamental breach
	A fundamental breach refers to one of the parties in the agreement not keeping their part of the deal by failing to complete a contractual term that was essential to the agreement so much so that another party could not complete their own responsibilities in the contract.
	





[bookmark: _Ref428793339]Who are the parties that need to be consulted with for binding agreements to be confirmed?

	Answer
	The person / party who Offers and the Person / party who accepts. Generally the builder and the client wanting a building built
	



[bookmark: _Ref428793586]What is consent?

	Answer
	A person who is authorised by the party
There will be no binding contract without the real consent of the parties. 


	



[bookmark: _Ref428793589]When might ‘apparent consent’ be negated?

	Answer
	Apparent consent may be negated because of mistake, fraud, innocent misrepresentation, duress or undue influence, all of which are defences to the enforcement of the contract.

	




[bookmark: _Ref428793803]A construction contract can be terminated for ‘cause’ or for ‘convenience’. Explain these two terms.

	Answer
	1. A termination for cause occurs when one party stops work because of a deficiency in performance by the other party. Because the contract is terminated as a result of a party's own poor performance, the law typically provides the terminated party with little recourse in the event of a termination for cause. 
2. A termination for convenience, occurs when the owner stops work for reasons other than a deficiency in performance by the contractor. Because a termination for convenience is not the result of poor performance, the law may provide the aggrieved contractor with significant rights against the breaching owner.

	



[bookmark: _Ref428793813]What does repudiation mean?

	Answer
	Repudiation is a term used to describe the rejection of a proposal or idea.
When a party to a contract is unwilling, or exhibits behaviour which suggests that they are unwilling to perform their contractual obligations, the innocent party has the right to terminate the contract due to repudiation.

	




[bookmark: _Ref428794091]Explain the concept ‘conditions for completion at the cost of the contractor’.

	Answer
	Defects after completion
The Contractor must make good defects or omissions in the work under this Contract which become apparent within 6 months of the Date of Practical Completion.
If there are any such defects or omissions, the Owner must give the Contractor written notice to make good such defects or omissions within the 6 month period
and must give the Contractor reasonable access to the Site for that purpose.
Subject to reasonable access being provided, the Contractor must within 28 calendar days of the notice being given rectify any defects notified to the Contractor during usual business hours.

	



[bookmark: _Ref428794305]What does ‘abandonment of contract’ mean?

	Answer
	Abandonment can have different meanings. One type of abandonment is contract abandonment, where the parties both have conducted themselves in such a way that the original contract is no longer valid. Both parties may mutually agree to do this, or it can become part of a claim.
 
Another type of abandonment is where a contractor fails to perform the work on a project by either not starting the project in a reasonable amount of time, or not completing the work, or failing to resume work in a reasonable amount of time. Abandonment of a construction project without legal excuse is a cause for disciplinary action.

	



[bookmark: _Ref428794433]Throughout the building schedule, progress payments are made when each new stage is ready to commence. 

Nominate the recommended stages and percentages for these progress payments on a typical new residential housing building project.

	Answer
		Progress Payments

	1. Deposit
	5% (Contract sum)

	2. Base Stage
	15%

	3. Frame stage
	20%

	4. Enclosed stage
	25%

	5. Fixing stage
	20%

	6. Practical completion
	Balance



	



[bookmark: _Ref428795233]Which section of the Subcontractors’ Charges Act 1974 (Qld) address vexatious notices of claim?

	Answer
	Section 22
	



[bookmark: _Ref428795234]Describe the circumstances in which a person is deemed to give notice of a claim of charge without unreasonable grounds.

	Answer
	What must occur to perform the contract
A reasonable time in which the contract must be completed
A statement of the consequences of not performing in accordance with the notice

	




[bookmark: _Ref428795566]Who should you consult if you are considering ousting a contractor from a building site?

	Answer
	you must consult your contract or lawyer to understand your rights and obligations.
	



[bookmark: _Ref428795533]What document should you refer to if you are considering ousting a contractor from a building site?

	Answer
	The Contract or the Workplace Health and Safety Act or Regulation
	



[bookmark: _Ref428796325]Contract Cost Adjustment Provisions address risk by providing mechanisms for adjusting contract payment to reflect changes in costs. 

What can cost adjustment apply to?

	Answer
	Labour and materials
Currency exchange rates for goods purchased in foreign currency
Other costs, including duties and taxes or shipping and transport

	



[bookmark: _Ref428796634]What document will outline the time extensions you are entitled to over the contract period?

	Answer
	General Conditions of Contract
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