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CPCCBC4013A 
Prepare and evaluate tender documentation 
ASSESSMENT SUMMARY

The assessment activities for CPCCBC4013A Prepare and evaluate tender documentation cover all aspects of the unit of competency required. To demonstrate competence in this unit, a participant must undertake all tasks and complete them satisfactorily and consistently. For Apprentices and Trainees, this includes employer completion of the Employer Record Book (ERB). 

Participants must read all the information given before starting any assessment task. The assessment tasks are intended to be equitable, fair and flexible. If a participant has any questions or requires alternative arrangements to be made such requests should be directed to their Trainer/Assessor, who should note such arrangements in the ‘Assessor Comments’ on the affected assessment. If a participant feels they are not yet ready to be assessed, they should discuss their options with their Trainer/Assessor. 

To satisfactorily complete the assessment, the participant is required to answer all questions correctly and demonstrate their skills to industry standards. If a participant does not answer some questions or perform some tasks, they will be deemed ‘Not Satisfactory’ for the task and ‘Not Yet Competent’ for the unit of competency. The Trainer/Assessor is able to provide the participant with additional information on interpreting the assessment outcomes and provide guidance on the participant’s options. Should a participant still be deemed ‘Not Satisfactory’ they will have the opportunity to undertake a supplementary assessment or appeal the result. 

By signing the cover page for each assessment item, the participant acknowledges they understand the assessment instructions and requirements and consent to being assessed. The participant also verifies and assures the RTO that the work submitted is their own work. 


	Participant Name
	Stacey Lui




	Task
	Assessment Results 

	Theory Exam
	 Satisfactory 
	 Not Yet Satisfactory

	Practical Assessment
	 Satisfactory 
	 Not Yet Satisfactory

	Outcome for Unit of Competency
	 Competent
	 Not Yet Competent




	Assessor Name
	

	Assessor Signature
	
	Unit Competence Determination Date
	Click here to enter a date.
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	THEORY EXAM INSTRUCTIONS

· This exam will occur under standard assessment conditions.
· An oral examination may be allowed under certain circumstances, whereby the Participant’s answers will be documented by a party other than the Participant. This must be acknowledged in writing (e.g. FT001 and Assessor Comments)
· Participants must provide enough detail in their responses to demonstrate their knowledge and skills.
· Please fill in the details below, providing your name, signature and date of assessment.
· Your signature acknowledges that this is your own work.
· Assessors are to complete marking in pen of a different colour to the Participant.
· If a Participant initially answers a question incorrectly but modifies their response, they must follow the instructions below:
· If a Participant changes their response in writing, they must put their initials next to the written change.
· If a Participant changes their response verbally, this must be noted on the exam paper by the assessor.




	Participant name
	Stacey Lui

	
	

	Participant signature
	
	
	

	Date
	4/03/2021



	Assessor name
	

	
	

	Assessor signature
	
	
	

	Date
	Click here to enter a date.





	Number of questions
	Number of questions answered correctly
	Task outcome (Tick)

	26
	
	Satisfactory
	Not Yet Satisfactory

	
	
	
	


	[bookmark: _Ref396827952]ASSESSOR COMMENTS

	


[bookmark: _Ref515968645]Describe each of the listed types of building contract.

	Answer
	Contract
	Description
	
	
	Cost-plus
	Two types- not often used:
The builder is entitled to be paid the cost of the work plus a commission 
The builder is paid the cost plus a fixed fee (which also may be reduced if the estimated cost of the work is exceeded by the actual cost)

	

	
	Lump sum
	A contract with an agreed sum. Lump sum contracts  can be either: 
Fixed or firm price- which have no provision for variation on costs due to cost fluctuations
Subject to rise and fall: Allows for price variations
	

	
	Nominated subcontract
	A subcontract within the scope of the main contract for works, whereby the subcontractor is chosen by the architect
	

	
	Schedule of rates
	The cost of the work is calculated by applying an agreed schedule of rates to the work actually performed, which is measured. This occurs where the extent of the works cannot be specified at the time of letting the contract (e.g. jobs with extensive earthworks)

	




[bookmark: _Ref516047220]Name and describe four (4) documents that may be referred to by a builder considering submitting a tender.

	Answer
	Tender document
	Description
	
	
	Drawings & Specifications
	The client will have met with a design consultant (e.g. architect) to interpret their needs by developing drawings and specifications (e.g. specific materials to be used). 

	

	
	Bill of quantities 
	Formal quantities determined by a professional quantity surveyor using the architect’s specifications and drawings. By referring to this document, builders should avoid the risk of making errors in measuring such quantities themselves. It also provides a common basis for competitive tendering.

	

	
	Project parameters
	Cost schedules, estimated timeframes- specifics of the project completion
	

	
	Site layout information
	Site plan
	



[bookmark: _Ref428791704]Identify five (5) risks that should be considered by a builder interested in submitting a tender.

	Answer
	1. Breaches of contract
2. Disputes over payments
3. Labour shortages
4. Weather (wet season)
5. Exposure through clauses that work against you
	



[bookmark: _Ref496191791]Describe two (2) company policies that may impact on whether a contract is selected for tender.

	Answer
	Policy
	Description
	
	
	1
	The type of contract (or its terms) may not be appealing to the builder- eg: payment terms may be too long

	

	
	2
	The costs involved in preparing the tender may be too high, weighed with a high risk of not winning the tender bid- eg: if have never built in Torres Strait, unlikely to tender on a build in Torres Strait.


	




[bookmark: _Ref516420356]Identify two (2) financial guidelines and two (2) administrative guidelines that must be observed when considering a tender.

	Answer
	Guidelines
	Description
	
	
	Financial
	Check your calculations are accurate
Be sure to verify costs- don’t rely on previous quotes or tenders
	

	
	Administrative
	Check the tender docs against the contract
Ensure the validity period of the tender meets usual practice 
	



[bookmark: _Ref497317156]Which of the following are considered direct costs? Tick all that apply.

	Answer
	Choice
	Possible Answers
	
	
	þ	Labour costs
	

	
	þ	Material costs
	

	
		Office overheads
	

	
	þ	Plant costs
	

	
		Profit
	

	
		Site overheads
	

	
		Subcontract costs
	




[bookmark: _Ref516237612]Which of the following are considered indirect costs? Tick all that apply.

	Answer
	Choice
	Possible Answers
	
	
		Labour costs
	

	
		Material costs
	

	
	þ	Office overheads
	

	
		Plant costs
	

	
	þ	Profit
	

	
	þ	Site overheads
	

	
		Subcontract costs
	




[bookmark: _Ref516420096]Explain how labour costs are established, referring to:
· Labour constant
· Labour quantities
· Labour rates

	Answer
	Labour Constant:
Work out the anticipated time required to complete a particular item of work = hours required per item (example- 2 hours to install 1 x air con)

Labour Quantities
Work out how many “items” of work there will be
= How many items need to completed ( 4 x air cons)

Labour Rates:
Work out Rate per hour to complete the item
= xx per item ($600 per air con install)

Hours per item x number of items x cost per item 
= 2 hours per item x 4 items x 8 hours 
= 4 air con installs @ $600 = $ 2400   
	


[bookmark: _Ref516420098]Explain the following types of direct material waste that must be considered when calculating material costs.

	Answer
	Type
	Description
	
	
	Design
	Having to purchase set amounts- eg: only requiring 1.5 meters of timber, but timber only sold in metre lengths
	

	
	Rejection
	Quality of materials is not up to standard
	

	
	Mishandling
	Damaged in transit
	




[bookmark: _Ref516420099]Explain the following types of indirect material waste that must be considered when calculating material costs.

	Answer
	Type
	Description
	
	
	Substitution
	Used in ways not initially intended
	

	
	Production
	Construction technique different from original plan
	

	
	Negligence
	Mistakes in production or estimating 
	

	
	Criminal actions
	Theft or vandalism 
	




[bookmark: _Ref516420101]Identify three (3) costs that must be considered when calculating plant costs.

	Answer
	Mobilisation
Operating costs
Running and maintenance costs
	


[bookmark: _Ref516420103]List the two ways in which subcontractors may provide a price for their work.

	Answer
	All inclusive price or a schedule of unit rates
	



[bookmark: _Ref516420106]Identify ten (10) trades that may be required for a residential or commercial building project.

	Answer
	1. Earthworks (e.g. excavation and filling – considering compaction, trenches and dewatering requirements)
2. Site works (e.g. roads, kerbs, fencing)
3. Concrete work (e.g. formwork, reinforcement, footings, slabs, beams, columns)
4. Brickwork (e.g. bricks, mortar, lintels, flashing, damp-proof courses)
5. Carpentry and joinery (e.g. roofing, floors, partitions, skirting, doors, fittings, hardware)
6. Plastering and tiling
7.Structural steelwork 
8. Metalwork (e.g. aluminium windows, brackets)
9. Plumbing
10. Glaziers 

	



[bookmark: _Ref497317794]True or False (Tick your response): Each subcontractor is individually responsible to the client for a job tendered by a builder.

	Answer
		True
	
	
	
	þ	False
	
	




[bookmark: _Ref516421466]Name one (1) type of project costing software.

	Answer
	CoreLogic
	




[bookmark: _Ref516420843]True or False (Tick your response): Using costing software can assist builders undertake calculations in short timeframes during the tendering process.

	Answer
	þ	True 
	
	
	
		False 
	
	




[bookmark: _Ref516420157]True or False (Tick your response): Profit is usually calculated as a percentage of the total, rather than on each item throughout the tender.

	Answer
	þ	True 
	
	
	
		False 
	
	




[bookmark: _Ref516420161]True or False (Tick your response): Each level of government (i.e. federal, state and local) has its own rules regarding tender submissions.

	Answer
	þ	True 
	
	
	
		False 
	
	




[bookmark: _Ref516425355]Identify one (1) example of each of the following documents that impacts on building work conducted in Queensland.

	Answer
	Type
	Description
	
	
	Building and Construction Code
	NCC Volume 1 & 2
	

	
	Standard
	AS 3600 Concrete Structures
	

	
	Government regulation
	QBCC 
	




[bookmark: _Ref516420166]Identify four (4) types of supporting documentation that you may include with a tender submission.

	Answer
	Artist’s impressions
Documentation processes required by building information modelling (BIM)
Organisational information
Product information
Promotional materials

	



[bookmark: _Ref516420272]Explain the importance of checking the accuracy of a tender.

	Answer
	If  your tender is accepted it becomes a legal contract, therefore you need to ensure what you are submitting is correct. 
	



[bookmark: _Ref516420201]Identify an appropriate staff member within an organisation who may approve/endorse/modify a tender prior to submission to the client.

	Answer
	Director or Manager
	



[bookmark: _Ref516421208]True or False (Tick your response): There is a general rule for how long tenders are called for, so specific due dates are not listed.

	Answer
		True 
	
	
	
	þ	False 
	
	





[bookmark: _Ref516423005]You have a formwork job that will take three (3) weeks to complete. 
You are required to hire a range of materials, according to the Bill of Quantities listed below. Allow 15% for loss and damage.

Complete the calculations to determine the costs for the required materials.

	Materials
	Quantity
	Hire rate per week

	Frame 1
	18
	$0.60

	Frame 2
	18
	$0.55

	Brace
	2 x 30
	$0.20

	Base plate
	36
	$0.10

	‘U’ plate
	36
	$0.30

	Pin
	36
	$0.10

	Bearer
	39.6m
	$0.20

	Joints
	165m
	$0.15



	Answer
	Frame 1  18 x $0.60 per week x 3 weeks = $32.40
Frame 2  18 x $0.55 per week x 3 weeks = $29.70
Brace       2 x 30 $0.20 per week x 3 weeks = $36.00 (assumed price is $0.20 per item and need 60)
Base plate 36 x $0.10 per week x 3 weeks - $10.80
‘U’ plate 36 x $0.30  per week x 3 weeks = $32.40 
Pin        36 x $0.10 per week x 3 weeks =$10.80
Bearer 39.6m x $0.20 per week x 3 weeks = $23.76 (assumed price is per metre)
Joints   165m x $0.15 per week x 3 weeks = $74.25 (assumed price is per metre)

Total = $250.11 + 15%= $287.63

	


[bookmark: _Ref516423132]For the job in Q24. you must also hire workers to install the plywood for the formwork, at a rate of $15/hour. There is 70m2 of plywood to be installed. Assume the labour constant is 1.10hrs/m2.

Complete the labour calculations.

	Answer
	1.1 hours x 70m2 = 77 hours

$15 per hour x 77 hours = $1155
	



[bookmark: _Ref516423607]For the job in Q24. and Q25. you have determined that the overheads and profit will constitute 10% of the materials and labour cost. 

Calculate the total project cost.

	Answer
	$1155 + $287.63 = $1442.63  + 10% = $1586.89
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	PRACTICAL ASSESSMENT INSTRUCTIONS

· The following practical assessment will require the Participant to complete work related activities.
· The Assessor will conduct observations of the Participant’s work to determine whether they display sufficient practical skills and knowledge. 
· Please fill in the details below – providing your name, signature and date of assessment.
· The Participant’s signature acknowledges that the Assessor provided clear instructions and the Participant understood what was required to complete this assessment.
· The Assessor may substitute a Practical Task with an alternate task of equal value.
· Alternate tasks must be fully documented by the assessor in the Assessor Comments area.





	Participant name
	Stacey Lui

	
	

	Participant signature
	
	
	

	Date
	4/03/2021



	Assessor name
	

	
	

	Assessor signature
	
	
	

	Date
	Click here to enter a date.





	Task
	Task outcome (Tick)

	
	Satisfactory
	Not Yet Satisfactory

	Task 1 (Occasion 1)
		
	Task 1 (Occasion 2)
		



	ASSESSOR COMMENTS

	


CPCCBC4013A
Prepare and evaluate tender documentation

	Practical Task 1 (2X)

	Description of task:
On two (2) occasions, a suitable observer is to verify the participant’s ability to prepare and evaluation tender documentation, including calculation of labour and material requirements using costing software programs. 

The participant is to gather evidence of how they have completed each component of the Practical Task, which is to be submitted with this Practical Assessment sheet. Evidence to be submitted may include:
· Any tender documents you have submitted to client and correspondence (redact any sensitive info)

The assessor is to verify the observer’s comments and provide the outcome for the practical task on the front cover of the Practical Assessment.

	Resources required: 
Computer.

	Assessment of task

	Name of participant:
	Stacey Lui

	Name of observer:
	Shane Lui

	Role of observer 
(Confirm suitability to sign)
	Director

	Email address of observer
	Shane.lui@straitsupport.com

	Signature of observer:
	
	Date:
	4/03/2021
	When completing the task, did the participant:
	Tick if satisfactorily completed. 
Provide comments if left unticked.

	
	1st
Occasion
	2nd
Occasion

	1.A.  [bookmark: _Ref515351350][bookmark: _Ref495661944]Evaluate contract risk by:
· Selecting contracts according to company policy
· Evaluating tender documents, identifying risks for tender preparation
	þ	þ
	1.B.  [bookmark: _Ref495662059]Prepare tender and supporting documentation by:
· Identifying and obtaining necessary information (including vital information, drawings, specification)
· Calculating material quantities and costs
· Calculating labour hours and costs, considering types, scope and usage of labour through employee and subcontractor systems
· Using appropriate costing software programs
· Following company procedures and instructions 
	þ	þ
	1.C.  [bookmark: _Ref515351568]Consult with industry professionals, ensuring clear and direct verbal and non-verbal communication appropriate to cultural differences. 
	þ	þ
	1.D.  [bookmark: _Ref515351373]Conduct a preliminary evaluation of completed tender documentation, ensuring conformity with legislation, and company financial and administrative guidelines. 
	þ	þ
	1.E.  [bookmark: _Ref515351380]Provide tender documentation to appropriate staff member for approval or endorsement.
	þ	þ
	1.F.  [bookmark: _Ref515351386]Prepare final documents (including amendments) for submission to the client. 
	þ	þ
	The Participant’s performance was: þ Satisfactory     Not Satisfactory



	OBSERVER COMMENTS

	Stacey is responsible for submitting all of Strait Support’s tender submissions. 
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