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CPCCCO4001 
Supervise concreting work 

ASSESSMENT SUMMARY

The assessment activities for CPCCCO4001 Supervise concreting work cover all aspects of the unit of competency. For Apprentices/Trainees, this includes supervisor completion of the Apprentice/Trainee Record (ATR). 

Participants must read all the information given before starting any assessment task. The assessment tasks are intended to be fair, flexible, valid and reliable. If a Participant has any questions or requires alternative arrangements to be made such requests should be directed to their Trainer/Assessor, who should note such arrangements in the ‘Assessor Comments’ on the affected assessment. If a Participant feels they are not yet ready to be assessed, they should discuss their options with their Trainer/Assessor. 

To satisfactorily complete the assessment, the Participant is required to answer all questions correctly and demonstrate their skills to industry standards. If a Participant does not answer all questions or perform all tasks, they will be deemed ‘Not Satisfactory’ for the task and ‘Not Yet Competent’ for the unit of competency. 

The Trainer/Assessor can provide the Participant with additional information on interpreting the assessment outcomes and guide the Participant’s options. If a Participant is still deemed ‘Not Satisfactory’ they will have the opportunity to undertake a supplementary assessment or appeal the result as per the process in the Student Handbook. 

By signing below, the Participant acknowledges:
· They understand the assessment instructions and requirements, and consent to being assessed. 
· The work submitted is to be their own work – with the work of/with others needing to be clearly acknowledged and documented. 
· They consent to any photo/video recording of their work that occurs during assessment. 

	Participant name
	

	Participant signature
	


	Pre-requisite unit(s) to be achieved and authenticated prior to undertaking assessment

	 Not applicable



	Task
	Date completed
	Assessment Results 

	Theory Exam
	Select Date.
	 Satisfactory 
	 Not Satisfactory

	Workbook 
	Select Date.
	 Satisfactory 
	 Not Satisfactory

	Practical Assessment
	Select Date.
	 Satisfactory 
	 Not Satisfactory

	Outcome for CPCCCO4001
	Select Date.
	 Competent
	 Not Yet Competent



	Evidence requirements checklist (ticked by assessor and evidence supplied to RTO)

	 Theory Exam
 Workbook
	 Practical Assessment
 Report of faulty equipment or tools
 Concrete testing results



	Assessor name
	

	Assessor signature
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THEORY EXAM


	Participant name
	




	FOR THE PARTICIPANT

	Instructions

	· You will complete written questions as outlined on the following pages. You must attempt all questions and provide enough detail in your responses to demonstrate your knowledge.
· It is anticipated that you should complete this assessment within two (2) hours, but additional time may be allowed upon negotiation with the Assessor.
· You must complete all questions unassisted by the Assessor or other personnel but may refer to reference material as needed. All questions must be answered correctly for a ‘Satisfactory’ assessment outcome to be awarded. 
· An oral examination may be allowed under certain circumstances, whereby your answers will be documented by another party. 
· Any written questions that are incomplete, or not answered satisfactorily will need to be completed again after further training support.
· If you answer a question incorrectly but modify your response, put your initials next to the written change (or the Assessor must initial a verbal change).

	Resources required

	Pen




	FOR THE ASSESSOR

	Instructions

	· Where oral examination has occurred, ensure that this is acknowledged in writing (e.g. FT001 and Assessor Comments)
· All questions must be satisfactorily demonstrated by the Participant for a Satisfactory determination (indicated by an Assessor tick to the right of the question).
· Assessors are to complete marking in pen of a different colour to the Participant.
· If the Participant verbally modifies their response, write in the modified response verbatim and put your initials next to the written change. 


[bookmark: _Ref396827952]

	[bookmark: _Hlk82780839]ASSESSOR COMMENTS

	As necessary, outline:
· Details on reattempts, alternative arrangements or reasonable adjustments made.
· Where a Participant is deemed ‘Not Satisfactory’, provide recommendations for future training.

	




[bookmark: _Ref135919142]Why is it important to invite and address questions when communicating work instructions to team members?

	[bookmark: _Hlk85785851]Answer
	
	




[bookmark: _Ref135919147]Give a brief outline of your understanding of the principles of task management.

	Answer
	
	




[bookmark: _Ref135921061]Discuss four (4) work health and safety (WHS) documents you must ensure workers can access and understand the need for.

	Answer
	1. 

2. 

3. 

4. 
	




[bookmark: _Ref136006642]Discuss how you confirm team members’ understanding of the site environmental requirements.

	Answer
	
	




[bookmark: _Ref136004617]Discuss the basic composition of concrete that provide the concrete with its well-known properties.

	Answer
	
	




[bookmark: _Ref136004628]Discuss some of the limitations related to using concrete, particularly those relating to the temperature.

	Answer
	
	




[bookmark: _Ref136004640]Discuss AS 1012.3.1 and slump testing concrete to standard.

	Answer
	
	




[bookmark: _Ref136005449]Briefly discuss processes involved in undertaking the slump test method.

	Answer
	
	



[bookmark: _Ref136006564]Why is it important to confirm the team members’ selection of materials when mixing concrete on site?

	Answer
	
	




[bookmark: _Ref136239427]Discuss how you confirm that team member selection of tools and equipment is consistent with job and safety requirements.

	Answer
	
	



[bookmark: _Ref136239867]Discuss the process required to source replacement tools or equipment when these have been reported as defective.

	Answer
	
	




[bookmark: _Ref136241029]Describe the managing and monitoring of manual handling tasks.

	Answer
	
	




[bookmark: _Ref136241033]What different dangers must be addressed during WHS training about manual handling? Provide three (3) examples.

	Answer
	
	




Explain why reference is often made to the Australian Standards / Specifications AS 3610.1 and AS 3600 when specifying tolerances for concrete work.

	Answer
	
	




[bookmark: _Ref136250336]Describe subgrade preparation and excavation safety and quality procedures that must be directed and monitored as part of the supervisor’s responsibility.

	Answer
	
	




[bookmark: _Ref136252035]Clarify sustainability and environmental requirements relevant to excavation and preparation of sub-grade.

	Answer
	
	




[bookmark: _Ref136253464]Explain why it is important to monitor all work tasks against time constraints.

	Answer
	
	




[bookmark: _Ref136255114]Discuss how supervisors ensure that formwork installation complies with work plans and specifications.

	Answer
	
	




[bookmark: _Ref136256408]What are the key differences in process and technique, between a concrete slab on the ground and a concrete suspended slab?

	Answer
	
	




[bookmark: _Ref136257928]Discuss suspended slabs and when these are used.

	Answer
	
	




[bookmark: _Ref136257931]What is pre-cast concrete?

	Answer
	
	




[bookmark: _Ref136259448]What is the hierarchy of control when discussing risk management?

	Answer
	
	




[bookmark: _Ref136259450]Insert the meaning beside each of the hierarchy of controls in the table below.

	Answer
	Controls
	What the controls mean
	

	
	Elimination
	
	

	
	Substitution
	
	

	
	Isolation
	
	

	
	Engineering controls
	
	

	
	Administrative controls
	
	

	
	PPE
	
	




[bookmark: _Ref136262664]Discuss three (3) safety requirements applicable to working at heights.

	Answer
	
	




[bookmark: _Ref136263165]Describe how levels are checked for finish heights.

	Answer
	
	




[bookmark: _Ref136264132]Why is reinforcement used in slabs?

	Answer
	
	




[bookmark: _Ref136264134]Explain three (3) key points related to reinforcement placement for slabs.

	Answer
	1. 


2. 


3. 
	




[bookmark: _Ref136265014]Discuss what is checked to ensure the site is ready for the concrete pour. Provide five (5) key points.

	Answer
	1. 

2. 

3. 

4. 

5. 
	
	




[bookmark: _Ref136323643]Discuss how concrete quantities are calculated for a slab.

	Answer
	
	




[bookmark: _Ref136323646]Describe different classes of concrete that may be specified.

	Answer
	
	




[bookmark: _Ref136324480]What information must be given to the supplier when ordering premixed concrete for a slab?

	Answer
	
	




[bookmark: _Ref136324892]What information must you check on arrival of the concrete truck at the site?

	Answer
	
	




[bookmark: _Ref136324914]What situation would require you to consult with a product specialist?

	Answer
	
	




[bookmark: _Ref136326901]Describe how you manage concrete delivery to ensure safety and continuous and timely concrete supply.

	Answer
	
	




[bookmark: _Ref136327487]Discuss the effect of hot weather conditions on concrete placement and how to mitigate these.

	Answer
	
	




[bookmark: _Ref136328128]Describe key points relevant to the placing of concrete.

	Answer
	
	




[bookmark: _Ref136328130]Describe the compacting of concrete to achieve specified strength and level.

	Answer
	
	




[bookmark: _Ref136328798]Discuss the hazard related to silica dust and how this is controlled.

	Answer
	
	




[bookmark: _Ref136333017]What is concrete finishing?

	Answer
	
	




[bookmark: _Ref136333021]Describe five (5) steps for finishing concrete for a slab.

	Answer
	1. 

2. 

3. 

4. 

5. 
	




[bookmark: _Ref136333756]What environmental considerations must be made regarding vibration equipment?

	Answer
	
	




[bookmark: _Ref136334886]Discuss best practice clean up procedures for concreting tools and equipment.

	Answer
	
	




[bookmark: _Ref136335758]How is the disposal and removal of excess material managed?

	Answer
	
	




[bookmark: _Ref136337547]Discuss two (2) different ways tools and equipment can be safely stored.

	Answer
	1. 


2. 
	




[bookmark: _Ref136337548]Why is secure site storage important?

	Answer
	
	




[bookmark: _Ref136338290]What are the benefits of debriefing with team members at the end of the project?

	Answer
	
	




[bookmark: _Ref136339983]Where can you find information relating to construction documents and their completion and processing?

	Answer
	
	




[bookmark: _Ref136339986]Why should project documentation be completed accurately and concisely?

	Answer
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WORKBOOK


	Participant name
	




	FOR THE PARTICIPANT

	Instructions

	· You will complete written activities as outlined on the following pages. You must attempt all questions and provide enough detail in your responses to demonstrate your knowledge.
· The timeframe for these tasks will be established by your Assessor or Training Plan, but additional time may be allowed upon negotiation with the Assessor.
· You must complete all questions unassisted by the Assessor or other personnel but may refer to reference material as needed. All questions must be answered correctly for a ‘Satisfactory’ assessment outcome to be awarded. 
· An oral examination may be allowed under certain circumstances, whereby your answers will be documented by another party. 
· Any written questions that are incomplete, or not answered satisfactorily will need to be completed again after further training support.
· If you answer a question incorrectly but modify your response, put your initials next to the written change (or the Assessor must initial a verbal change).

	Resources required

	Pen




	FOR THE ASSESSOR

	Instructions

	· Where oral examination has occurred, ensure that this is acknowledged in writing (e.g. FT001 and Assessor Comments)
· All questions must be satisfactorily demonstrated by the Participant for a Satisfactory determination (indicated by an Assessor tick to the right of the question).
· Assessors are to complete marking in pen of a different colour to the Participant.
· If the Participant verbally modifies their response, write in the modified response verbatim and put your initials next to the written change. 




	ASSESSOR COMMENTS

	As necessary, outline:
· Details on reattempts, alternative arrangements or reasonable adjustments made.
· Where a Participant is deemed ‘Not Satisfactory’, provide recommendations for future training.

	




NOTE

At times, you will be provided with a specific business context to which you must respond, otherwise it is anticipated that you will use a workplace of your choosing (your own, or hypothetical) to provide the context to the task.

At all times, the responses in your assessment must reference Australian (Queensland or Federal) documentation, including legislation, regulations, codes of practice, standards and guidance publications.

For the following activity, name the state or territory your work is based in. 

	State / Territory
	




	ACTIVITY 1  [bookmark: _Ref35349341]

	a) Identify current legislation, codes and related documentation that will be relevant to concreting work in your state/territory, and where such documentation can be found. 
b) For each document identified, outline one (1) excerpt or requirement that it specifies for your chosen state/territory.
c) Use an example to explain how the identified excerpt or requirement is relevant to your workplace



Example:
	a) Name and location of Legislation (Commonwealth or State)

	Work Health and Safety Act 2011 (Qld) found at www.legislation.qld.gov.au

	b) Relevant excerpt/requirement for workplace

	Section 19: A person conducting a business or undertaking must ensure, so far as is reasonably practicable, the health and safety of workers.

	c) Link to workplace

	As a workplace that requires high risk work tasks to be undertaken (e.g. training in working with concrete, plant and equipment), the health and safety of workers must be ensured by the person conducting a business or undertaking. This does not require all measures to be implemented, but those considered to be reasonably necessary, such as providing safe plant, information, instruction and training. 



	a) Name and location of Legislation (Commonwealth or State) 

	

	b) Relevant excerpt/requirement for chosen workplace

	

	c) Link to workplace

	



	a) Name and location of Code 

	

	b) Relevant excerpt/requirement for chosen workplace

	

	c) Link to workplace

	



	a) Name and location of Standard

	

	b) Relevant excerpt/requirement for chosen workplace

	

	c) Link to workplace

	










	Satisfactory Outcome
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PRACTICAL ASSESSMENT


	Participant name
	




	FOR THE PARTICIPANT

	Instructions

	· The tasks outlined on the following pages will require performance of normal workplace activities, as a result of a structured activity set by an Observer in the workplace or a simulated activity set by your Assessor/Observer. 
· The timeframe for these tasks will be established by your Assessor/Observer, in consideration of location conditions and industry requirements.
· You must complete all tasks unassisted by the Assessor or other personnel unless the steps note this assistance. 
· You must attempt all tasks (and itemised steps) for a ‘Satisfactory’ assessment outcome to be awarded.
· For any observation conducted that is incomplete, or without satisfactory performance, the observation will need to be completed again after further training support.




	FOR THE ASSESSOR/OBSERVER

	Instructions

	· The following observation record should be used to judge and record your observations of the Participant as they complete the task(s) set. You must record your observations of the Participant’s performance. 
· For each occasion, indicate the task performed and whether it was a simulation or workplace-based task. 
· Any simulated assessment must ensure the Participant still performs under workplace conditions which reflect industry standards.
· In the comments, provide clear detail regarding the task that the Participant was required to do (e.g. PPE used, materials handled, attachments connected, plant types).
· All steps must be satisfactorily demonstrated by the Participant for a ‘Satisfactory’ determination (indicated by an Assessor tick to the right of each itemised step, or an Observer tick to the right of each itemised step, and confirmation by an Assessor in the Assessor Comments).
· Where you have determined that one or more task steps have not been satisfactorily demonstrated, provide the Participant with additional support and outline details of such assistance in the Assessor/Observer Comments. Allow the Participant two (2) further opportunities to demonstrate the task again to allow an opportunity for a ‘Satisfactory’ assessment outcome to be achieved. 
· If after three (3) attempts the Assessor determines that the Participant cannot demonstrate the required steps, a ‘Not Satisfactory’ outcome is to be determined.





	TASK OUTCOME

	Task
	Date
	Task Type (Tick)
	Location
	Task outcome (Tick)

	
	
	
	
	Satisfactory
	Not Satisfactory

	Task 1 (Occasion 1)
	Select Date.
	 Workplace
 Simulation
	
	
	

	Task 1 (Occasion 2)
	Select Date.
	 Workplace
 Simulation
	
	
	

	Task 1 (Occasion 3)
	Select Date.
	 Workplace
 Simulation
	
	
	



	ASSESSOR COMMENTS: GENERAL

	As necessary, outline:
· Details on reattempts, alternative arrangements or reasonable adjustments made.
· Where a Participant is deemed ‘Not Satisfactory’, provide recommendations for future training.

	



	ASSESSOR COMMENTS: PRACTICAL TASK 1: OCCASION 1

	 Individual student (as named on cover page)
 Multiple students [ All from Attendance Report,  Specific students involved – identify students]

	Task
	Provide detail 

	All
	Specify concreting task participant is supervising:


	1.1A. 1.1B. 1.1C. 1.1D. 
	Specify () participant interaction with team members during team meeting/s:
 Appropriate language for audience  Clear and concise language 
 Invited input and questions  Responded to questions clearly and promptly 
 Addressed site safety during talks  Asked questions to confirm worker WHS understanding  Discussed environmental protection requirements
 Asked questions to confirm worker environmental protection understanding 
 Other (please specify): 


	1.1E. 
	Specify how team members’ selection of materials is checked and confirmed:


	1.1F. 
	Specify how team members’ selection of tools and equipment is checked and confirmed:


	1.1H. 
	Specify how manual handling tasks are managed and monitored:


	1.2A. 
	Specify how excavation and sub-grade tasks were managed and monitored for safety:


	1.2A. 1.2B. 
	Specify how excavation and sub-grade preparation tasks were directed to meet schedule and quality requirements:


	1.2C. 1.2D. 
	Specify how it was confirmed that formwork complied with requirements:


	1.2E. 
	Specify how reinforcement was confirmed compliant:


	1.2F. 
	Specify how the accurate placement of service and penetrations was determined:


	1.2G. 
	Specify () how preparation work was confirmed ready for concrete pour:
 Consistent checking of levels and line  Formwork installed to specifications 
 Formwork braced to specifications and reinforcement requirements  Site access clear 
 Debris and waste removed from formwork  Correct installation of vapour/termite barrier 
 Services and penetrations are in place  Bars, cover blocks, and stools are all level 
 Formwork checked and cleaned  Other (please specify): 


	1.3A. 1.3B. 
	Specify () participant interaction with supplier when ordering:
 Appropriate language for audience  Clear language  Provided correct delivery address 
 Provided site contact name and number  Provided required delivery time 
 Provided application requirement, method and rate of placement 
 Provided class of concrete and additives (if needed) in m³ plus allowance for wastage
 Asked questions to confirm availability and delivery  Other (please specify): 


	1.3D. 
	Specify concrete specialist consulted to ensure accuracy of concrete properties:


	1.3F. 1.5E. 
	Specify concrete testing organised and documented.


	1.4B. 
	Specify () what was monitored during concrete pour:
 Weather conditions and mitigation actions  Concrete is placed low  Vertical drop ˃2m 
 Concrete discharged as soon as possible after it arrives on site  Concrete is tested correctly
 Concrete placed in horizontal layers  Each layer is compacted before the next is placed 
 Start placing from the corners of the formwork
 Place concrete with no damage or movement of formwork and reinforcement 
 Other (please specify): 


	1.4D. 
	Specify finish applied to concrete:


	1.4E. 1.4F. 
	Specify how compliance was confirmed:


	1.5A. 
	Specify tool and equipment clean up:


	1.5D. 
	Specify debrief actions:




	ASSESSOR COMMENTS: PRACTICAL TASK 1: OCCASION 2

	 Individual student (as named on cover page)
 Multiple students [ All from Attendance Report,  Specific students involved – identify students]

	Task
	Details

	All
	Specify concreting task participant is supervising:


	1.1A. 1.1B. 1.1C. 1.1D. 
	Specify () participant interaction with team members during team meeting/s:
 Appropriate language for audience  Clear and concise language 
 Invited input and questions  Responded to questions clearly and promptly 
 Addressed site safety during talks  Asked questions to confirm worker WHS understanding  Discussed environmental protection requirements
 Asked questions to confirm worker environmental protection understanding 
 Other (please specify): 


	1.1E. 
	Specify how team members’ selection of materials is checked and confirmed:


	1.1F. 
	Specify how team members’ selection of tools and equipment is checked and confirmed:


	1.1H. 
	Specify how manual handling tasks are managed and monitored:


	1.2A. 
	Specify how excavation and sub-grade tasks were managed and monitored for safety:


	1.2A. 1.2B. 
	Specify how excavation and sub-grade preparation tasks were directed to meet schedule and quality requirements:


	1.2C. 1.2D. 
	Specify how it was confirmed that formwork complied with requirements:


	1.2E. 
	Specify how reinforcement was confirmed compliant:


	1.2F. 
	Specify how the accurate placement of service and penetrations was determined:


	1.2G. 
	Specify () how preparation work was confirmed ready for concrete pour:
 Consistent checking of levels and line  Formwork installed to specifications 
 Formwork braced to specifications and reinforcement requirements  Site access clear 
 Debris and waste removed from formwork  Correct installation of vapour/termite barrier 
 Services and penetrations are in place  Bars, cover blocks, and stools are all level 
 Formwork checked and cleaned  Other (please specify): 


	1.3A. 1.3B. 
	Specify () participant interaction with supplier when ordering:
 Appropriate language for audience  Clear language  Provided correct delivery address 
 Provided site contact name and number  Provided required delivery time 
 Provided application requirement, method and rate of placement 
 Provided class of concrete and additives (if needed) in m³ plus allowance for wastage
 Asked questions to confirm availability and delivery  Other (please specify): 


	1.3D. 
	Specify concrete specialist consulted to ensure accuracy of concrete properties:


	1.3F. 1.5E. 
	Specify concrete testing organised and documented.


	1.4B. 
	Specify () what was monitored during concrete pour:
 Weather conditions and mitigation actions  Concrete is placed low  Vertical drop ˃2m 
 Concrete discharged as soon as possible after it arrives on site  Concrete is tested correctly
 Concrete placed in horizontal layers  Each layer is compacted before the next is placed 
 Start placing from the corners of the formwork
 Place concrete with no damage or movement of formwork and reinforcement 
 Other (please specify): 


	1.4D. 
	Specify finish applied to concrete:


	1.4E. 1.4F. 
	Specify how compliance was confirmed:


	1.5A. 
	Specify tool and equipment clean up:


	1.5D. 
	Specify debrief actions:




	
ASSESSOR COMMENTS: PRACTICAL TASK 1: OCCASION 3

	 Individual student (as named on cover page)
 Multiple students [ All from Attendance Report,  Specific students involved – identify students]

	Task
	Details

	All
	Specify concreting task participant is supervising:


	1.1A. 1.1B. 1.1C. 1.1D. 
	Specify () participant interaction with team members during team meeting/s:
 Appropriate language for audience  Clear and concise language 
 Invited input and questions  Responded to questions clearly and promptly 
 Addressed site safety during talks  Asked questions to confirm worker WHS understanding  Discussed environmental protection requirements
 Asked questions to confirm worker environmental protection understanding 
 Other (please specify): 


	1.1E. 
	Specify how team members’ selection of materials is checked and confirmed:


	1.1F. 
	Specify how team members’ selection of tools and equipment is checked and confirmed:


	1.1H. 
	Specify how manual handling tasks are managed and monitored:


	1.2A. 
	Specify how excavation and sub-grade tasks were managed and monitored for safety:


	1.2A. 1.2B. 
	Specify how excavation and sub-grade preparation tasks were directed to meet schedule and quality requirements:


	1.2C. 1.2D. 
	Specify how it was confirmed that formwork complied with requirements:


	1.2E. 
	Specify how reinforcement was confirmed compliant:


	1.2F. 
	Specify how the accurate placement of service and penetrations was determined:


	1.2G. 
	Specify () how preparation work was confirmed ready for concrete pour:
 Consistent checking of levels and line  Formwork installed to specifications 
 Formwork braced to specifications and reinforcement requirements  Site access clear 
 Debris and waste removed from formwork  Correct installation of vapour/termite barrier 
 Services and penetrations are in place  Bars, cover blocks, and stools are all level 
 Formwork checked and cleaned  Other (please specify): 


	1.3A. 1.3B. 
	Specify () participant interaction with supplier when ordering:
 Appropriate language for audience  Clear language  Provided correct delivery address 
 Provided site contact name and number  Provided required delivery time 
 Provided application requirement, method and rate of placement 
 Provided class of concrete and additives (if needed) in m³ plus allowance for wastage
 Asked questions to confirm availability and delivery  Other (please specify): 


	1.3D. 
	Specify concrete specialist consulted to ensure accuracy of concrete properties:


	1.3F. 1.5E. 
	Specify concrete testing organised and documented.


	1.4B. 
	Specify () what was monitored during concrete pour:
 Weather conditions and mitigation actions  Concrete is placed low  Vertical drop ˃2m 
 Concrete discharged as soon as possible after it arrives on site  Concrete is tested correctly
 Concrete placed in horizontal layers  Each layer is compacted before the next is placed 
 Start placing from the corners of the formwork
 Place concrete with no damage or movement of formwork and reinforcement 
 Other (please specify): 


	1.4D. 
	Specify finish applied to concrete:


	1.4E. 1.4F. 
	Specify how compliance was confirmed:


	1.5A. 
	Specify tool and equipment clean up:


	1.5D. 
	Specify debrief actions:






CPCCCO4001
Supervise concreting work

	Practical Task 1 (3X)

	Description of task:
The participant must demonstrate the ability to supervise concreting work for three (3) different concreting projects including:
· Supervise preparation for concreting work.
· Meet with team members and communicate work instructions.
· Invite and address questions from team members during meeting.
· Confirm team members’ understanding of site work health and safety (WHS) requirements.
· Confirm team members’ understanding of site environmental requirements.
· Confirm team members’ selection of materials is consistent with job requirements.
· Confirm team members’ selection of tools and equipment is consistent with job requirements.
· Process reports of faulty equipment and tools and source replacements as required. (provide RTO with copy)
· Manage and monitor team members’ manual handling of equipment and tools to ensure workplace safety requirements are met.
· Supervise on-site preparation for concrete pour.
· Direct and monitor site excavation to ensure safety, quality and schedule requirements are met.
· Direct and monitor site preparation of sub-grade to ensure safety, quality and schedule requirements are met.
· Supervise, monitor and direct formwork installation to comply with work plans and specifications.
· Check levels for finish heights against datum.
· Manage and inspect placement of reinforcing to ensure compliance with specifications.
· Manage the accurate placement of services and penetrations.
· Confirm site and preparation work is ready for concrete pour.
· Monitor and manage concrete material delivery.
· Confirm concrete quantities and specifications with approved supplier and place order.
· Confirm all required information with supplier with placed order.
· Check accuracy of concrete against delivery documentation.
· Consult with product specialist to ensure accuracy of concrete properties.
· Monitor and manage delivery to ensure continuous and timely concrete supply for the project.
· Organise concrete testing and documenting results. (provide RTO with copy)
· Monitor progress of concrete pour to assess status and calculate and adjust for potential shortfall or over-supply.
· Monitor and manage concreting on-site work.
· Monitor weather conditions and apply contingencies as required to ensure safety, quality and timeliness of project completion.
· Supervise concrete pour and compacting and levelling procedures to comply with specifications.
· Supervise team members ensuring timely completion of each project to required quality standards and specifications.
· Manage concrete finish in compliance with specifications.
· Supervise accurate transfer of datum, finish heights of concrete, concrete compaction and concrete finishes.
· Check completed work for compliance and coordinate team members to address areas of non-compliance.
· Supervise site clean-up.
· Arrange clean-up of tools and equipment, to meet quality processes & environmental requirements.
· Arrange for disposal and removal of excess material that meets quality processes and environmental requirements.
· Organise safe storage and protection of tools, equipment and materials.
· Debrief team members and action identified opportunities for learning or improvement.
· Complete and process project documentation according to workplace and project requirements.

These tasks may be simulated or real. The Participant is to gather evidence of how they have completed each component of the Practical Task, which is to be submitted with this Practical Assessment sheet. The Observer is to provide detailed comments on the tasks completed by the Participant (on the Observer Comments, overleaf). The Assessor is to verify the Observer’s comments, noting their findings in the Assessor Comments (on the back of the Practical Assessment cover page) and provide the assessment outcome.

	Resources required: 
3 x concreting project site and workers, including access to relevant government legislation, current industry and Australian codes and standards, project schedules, construction drawings, site plans and specifications, 
Workplace and site policies, procedures and other quality documentation, digital and other tools and equipment to supervise safe concrete works and document test outcomes.

	Observer details

	Name of observer:
	

	Role of observer 
(Confirm suitability to sign)
	

	Email address of observer
	

	Signature of observer:
	
	Date:
	Select Date.



	When completing the task, did the Participant:
	Tick if satisfactorily completed. 
Provide comments if left unticked.

	
	1st
Occasion
	2nd
Occasion
	3rd
Occasion

	1 Supervise preparation for concreting work.

	[bookmark: _Ref136341913]Meet with team members and communicate work instructions.
			
	[bookmark: _Ref136341915]Invite and address questions from team members during meeting.
			
	[bookmark: _Ref136341918]Confirm team members’ understanding of site work health and safety (WHS) requirements.
			
	[bookmark: _Ref136341919]Confirm team members’ understanding of site environmental requirements.
			
	[bookmark: _Ref136342544]Confirm team members’ selection of materials is consistent with job requirements.
			
	[bookmark: _Ref136342551]Confirm team members’ selection of tools and equipment is consistent with job requirements.
			
	[bookmark: _Ref136350069]Process reports of faulty equipment and tools and source replacements as required. (provide RTO with copy)
			
	[bookmark: _Ref136343583]Manage and monitor team members’ manual handling of equipment and tools to ensure workplace safety requirements are met.
			
	2 Supervise on-site preparation for concrete pour.

	[bookmark: _Ref136343775]Direct and monitor site excavation to ensure safety, quality and schedule requirements are met.
			
	[bookmark: _Ref136344565]Direct and monitor site preparation of sub-grade to ensure safety, quality and schedule requirements are met.
			
	[bookmark: _Ref136344818]Supervise, monitor and direct formwork installation to comply with work plans and specifications.
			
	[bookmark: _Ref136344821]Check levels for finish heights against datum.
			
	[bookmark: _Ref136345009]Manage and inspect placement of reinforcing to ensure compliance with specifications.
			
	[bookmark: _Ref136345019]Manage the accurate placement of services and penetrations.
			
	[bookmark: _Ref136345635]Confirm site and preparation work is ready for concrete pour.
			
	3 Monitor and manage concrete material delivery.

	[bookmark: _Ref136346139]Confirm concrete quantities and specifications with approved supplier and place order.
			
	[bookmark: _Ref136346141]Confirm all required information with supplier with placed order.
			
	[bookmark: _Ref136350255]Check accuracy of concrete against delivery documentation.
			
	[bookmark: _Ref136346226]Consult with product specialist to ensure accuracy of concrete properties.
			
	[bookmark: _Ref136350269]Monitor and manage delivery to ensure continuous and timely concrete supply for the project.
			
	[bookmark: _Ref136346276]Organise concrete testing and documenting results. (provide RTO with copy)
			
	[bookmark: _Ref136350293]Monitor progress of concrete pour to assess status and calculate and adjust for potential shortfall or over-supply.
			
	4 Monitor and manage concreting on-site work.

	[bookmark: _Ref136350300]Monitor weather conditions and apply contingencies as required to ensure safety, quality and timeliness of project completion.
			
	[bookmark: _Ref136347230]Supervise concrete pour and compacting and levelling procedures to comply with specifications.
			
	[bookmark: _Ref136350328]Supervise team members ensuring timely completion of each project to required quality standards and specifications.
			
	[bookmark: _Ref136347427]Manage concrete finish in compliance with specifications.
			
	[bookmark: _Ref136347487]Supervise accurate transfer of datum, finish heights of concrete, concrete compaction and concrete finishes.
			
	[bookmark: _Ref136347489]Check completed work for compliance and coordinate team members to address areas of non-compliance.
			
	5 Supervise site clean-up.

	[bookmark: _Ref136347562]Arrange clean-up of tools and equipment, to meet quality processes & environmental requirements.
			
	[bookmark: _Ref136350407]Arrange for disposal and removal of excess material that meets quality processes and environmental requirements.
			
	[bookmark: _Ref136350413]Organise safe storage and protection of tools, equipment and materials.
			
	[bookmark: _Ref136347632]Debrief team members and action identified opportunities for learning or improvement.
			
	[bookmark: _Ref136346290]Complete and process project documentation according to workplace and project requirements.
			





	Observer comments:
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