
BRAXVALE CONSTRUCTIONS

MINUTES OF MEETING
30/12/2020
MEETING DESCRIPTION:
The END-OF-YEAR meeting of the BRAXVALE CONSTRUCTIONS
2pm on 30/12/2020 at company


Present:
KEVIN HAI, Builder
ROBIN, Supervisor
FEI XU, Carpenter
REX, Waterproofer


[bookmark: _GoBack]WORK COMPLETED – In the previous week:
waterproofing for two bathrooms  
  floor Bedding of two bathrooms 
floor tiling of two bathrooms  

WORK SCHEDULED - For the following week: (start 1.4)
 
 Finish floor Bedding of two bathrooms on level 2
 Finish floor tiling of two bathrooms on level 2
Finish waterproofing of two bathrooms on level 2
 Finish wall tiling of two bathrooms on level 2

FIELD OBSERVATIONS, PROBLEMS, and/or SOLUTIONS & DECISIONS:
floor grout missed at vanity area in the ensuite bathroom of master room
Silicone defect as tape marked

GENERAL DISCUSSION:
 Water resistant to 1800mm above finished floor level	
 Ensure corners are waterproof 40mm each way	
 New year celebration dinner party booking restaurant 



