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Completed on
12 Jun 2020 06:54 PM

Job Name
Erub freezer upgrade

Job Number
PDRDAR1

Employee Name
Stacey Lui

Conducted on
12 Jun 2020 06:47 AM

Location
QLD 4875
Australia
(-9.597142823675677, 143.7606589258937)

Is this a new client?
No








	Question
	Response
	Details

	
	Do a Pre-Start
	

	

	Were there any safety/environmental incidents yesterday?
	No
	

	Were there any near misses yesterday?
	No
	

	What was done to improve Safety yesterday?
	Barricade temp fence
Safety glasses
Housekeeping

	How do you rate the performance of everyone yesterday?
	Green Day
	

	

	Todays Activities and objectives:
	Dismantling roof structure
Cut steel posts
Cover freezer unit with vinyl
Welcome sparky to site for rough in
Install vinyl cover
Remove all waste

	Are there any new risks or hazards to be aware of :
	Working at heights
Rust
Windy
Sharp objects
Uncontrolled movement


	What additional safety measures will be implemented today :
	Safety harness
Gloves
Hard hat
Spotter
Glasses
Traffic control

	Any relevant TSIRC/Community Communications to be aware of: (eg: cultural event/sorry business)
	Nil

	Please get all staff to sign on.



	Signature

	Signature 1

	Please enter your name and sign.
	Ryan Tibbits
	12 Jun 2020 06:54 AM
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	Signature 2

	Please enter your name and sign.
	Cedar Thaiday
	12 Jun 2020 06:54 AM
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	Signature 3

	Please enter your name and sign.
	Marlon Saylor
	12 Jun 2020 06:55 AM
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	Any Safety / Environment / Community or other concerns
	Traffic

	Is there anyone new to site that hasn’t signed on to the initial site specific JSA?
	No
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