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Directors: 	Steve & Dan O’Brien 
History: 	Cogent Scaffolding is one of Queensland’s largest 100% Australian, privately 		owned scaffolding companies.
		We provide specialist scaffolding services for the commercial, industrial, civil 		and resource sectors. 
		Having commenced operation in 2003, we have an exceptional knowledge 		base and proven expertise of the scaffolding industry. From our project 			history you will identify our commitment to exceeding our clients expectations 		every time, and our success in doing so. We guarantee that we will recognise 		what your project requires, and get it done better than any of our competitors 		can.
		Safety is of utmost importance to us. To this end we have in place an 			Occupational Health and Safety Management system which complements our 		Quality Management system, both systems have been independently certified 		to comply with AS/NZS 4801 and ISO 9001 standards.

ABN: 		30 570 017 005
Address: 	PO Box 50, Banyo
		Brisbane 
		QLD
Phone:		(07) 0000 0000
Fax: 		(07) 0000 0000
Email:		info@cogentscaffolding.com.au
Date of Incorporation: 2003
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Employee Details 

Name: Anya English
Title/position: Admin Assistant 

Name: Mick Stewart 
Title/Position: OHS Manager 

Name: Michelle Gomersall
Title/Position: Human Resources 

Name: Rik Taylor
Title/Position: Scaffold Designer 
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Construction Of Waterfront & The Park Newstead 
Works commenced: Jan 2012 	Works completed: Jun 2013
Reference 
Contact Name: Nick Wickson		Company: Mirvac 
Mobile: 0402 840 700			Email: nick.wickson@mirvac.com.au

Construction Of Orion Springfield
Works commenced: May 2014 	Works completed: Dec 2015
Reference 
Contact Name: Marco Bedano	Company:Mirvac
Mobile:0401 623 892 			Email: marco.bedano@mirvac.com.au

Construction Of Tulloch House
Works commenced: Aug 2020	Works completed: Aug 2021
Reference 
Contact Name: Bruce McPherson 	Company: Mirvac 
Mobile: 0447 149 332			Email: bruce.mcpherson@mirvac.com.au
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Transport 
	Team Taxi
	34 Iris Place Acacia Ridge 
	QLD 4300
	16 334 296 903
	(07) 1300 645 106
Design 
	AMC Engineering 
	33 605 969 926
	(+61) 405 034 262
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Pre-Contract Commencement Flowchart 
[image: Diagram

Description automatically generated]











Billing Process
· Invoices will be sent by the Cogent Scaffolding Contracts Admin representative monthly on requested date via Aconex or email (as whatever is requested)
· Invoices are to be paid within 30 days of when the invoice was sent 
· Procedure CA_PRO_005_V2 – EOM Claims 
Communication 
· All communication is to be done via Aconex or email, what ever is requested by Mirvac 


Insurance Details 
Work Cover Australia 
Account Number:0000 0000 0000 0000

Public Liability 
Account Number: 0000 0000 0000 0000
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[bookmark: _Hlk124504745]The contract required for us to complete the Quay Waterfront project is Subcontractor Contract based on the type of building and the contract price. 
Mirvac will be responsible for the following:
a. A clear site for delivery and collection, and erection and dismantle.
b. All required permits and/or traffic control.
c. Ground conditions for scaffold loading purposes. Any subsidence to ground conditions will be rectified by the client.
d. Clearance at build areas for the erection and dismantle of scaffold.
e. The location for scaffold ties into the structure and to make good after removal i.e. patch, paint etc.
f. Prior to dismantling scaffold, it is the responsibility of the PC to ensure the scaffold is free from all hazards including construction dust and silica dust.
g. All cranage for the erection and dismantle of scaffold.
Pricing 
a. All prices and rates exclude GST. Any applicable goods and services tax will be added in accordance with and subject to applicable GST law as defined in A New Tax System (Goods and Services Tax) Act 1999.
b. This offer remains valid for thirty (30) days from the date of quotation.
c. This offer is subject to our standard Terms of Sales and / or Terms of Hire.
d. This offer is submitted on the basis that no retention or security deposit is required.
e. Prices are subject to safe work method statement approval and a final site inspection.
f. Terms of payment: strictly 30 days from date of invoice.


Materials
a. This offer is subject to the availability of labour and material at the time we receive your written acceptance.
b. The repair or replacement of any damaged equipment (as determined solely by Cogent Scaffolding) shall be charged to the client at our current price list.
c. Unless specifically noted, chain wire, shade cloth and mesh panels are excluded from our offer. Should these be subsequently required by the client and / or WorkCover, such costs will be at the Clients expense.


The Site
a. The Client shall ensure that
i) The site is cleared and ready for erection of the equipment before Cogent Scaffolding is asked to commence erection.
ii) The foundations and structure to which the scaffold is erected/connected has adequate bearing and strength capacity to withstand and support all forces imposed on them from the scaffolding or formwork structures.
iii) Access is provided into buildings for the purpose of fixing and removing scaffold ties. The Client is responsible for the approval and positioning of ties and for the making good of all tie holes upon dismantling of scaffolding. The client shall be responsible for any weathering resulting from open windows etc.
b. The Client shall be responsible for obtaining the approval of all local and statutory authorities and paying all applicable fees.
c. The Client shall be responsible for providing all necessary electrical power, lighting, waterproofing and public protection.
d. At least 48 hours’ notice is required prior to the commencement of erection, dismantling or any other alterations to the scaffold. There must be sufficient work for two (2) men for a minimum of four (4) hours.
e. No responsibility will be accepted by Cogent Scaffolding for any damage to property during erection and dismantling.
f. The offer is based upon work being carried out during normal working hours, being Monday to Friday 6:30am to 2:30pm.
g. Cogent Scaffolding undertakes variation work only on the basis that the variation work is paid for by the Head Contractor as it is performed and that such payment is not dependent on prior payment by the principal to the Head Contractor for that work. Order numbers are required for all variations prior to commencement.
h. Should any alterations or adjustments (including ties) be made to the scaffold after completion of erection by person(s) other than an employee of Cogent Scaffolding or our nominee, Cogent Scaffolding shall not be held responsible or liable as to the structural integrity of the scaffold or the safety of the workers on the scaffold. Any remedial work resulting from same shall be charged at hourly rates.
i. Site amenities are to be provided by the Client at no cost to Cogent Scaffolding, and are to comply with WorkCover requirements.
j. The Client shall be responsible for the vertical movement of materials to erection levels prior to commencement of erection, and the lowering of materials to the nominated pick up point on completion of dismantling. The Client shall be responsible for the associated unloading and loading of trucks at the site.
k. The Client has overall responsibility to ensure that no work commences until the presence, location, type and operating voltage of all overhead cables near the worksite have been positively determined by a competent person and that a “no go zone” relating to scaffolding is accessed and a “Job Safety Analysis” is developed and communicated and that written permission form the relevant electrical supply company is obtained before any work commences.
l. Any delays or disruptions not caused as a direct result of Cogent Scaffolding acts or omissions will be charged at day labour rates.
m. Regular inspections by a Cogent Scaffolding nominated competent person on site must be made to verify that the scaffolds remain fit for purpose. A record of all inspections will be kept and made available to all employees on site. Should the Client required Cogent Scaffolding to undertake such inspections (and any required rectifications), this shall be done as a variation to the contract.
n. Any repair works resulting from damage by rain, wind, cyclone etc. shall constitute a variation to the contract.
o. The Client or its assigned representative will notify Cogent Scaffolding within 48 hours of any intent to back-charge for damages or lost time. Such notification is to be in writing, stating the site address, supervisor, date of incident and specific details. A Cogent Scaffolding representative will investigate or inspect the site.

Scope of Works 
a. Provide scaffold as per request for quotation received.
b. Specific scaffold provided as per attached schedule (if attached).
c. Labour included to erect and dismantle scaffold once only, alteration after initial placement not included.
d. Lead time is 72 hours from official order placement.
Exclusions
e. In addition to those items described in the Standard Conditions of Quotation (set out below), the following items are specifically excluded from our offer:
i. Scaffold is erected/placed once only.
ii. Any alternations after initial placement (unless specified otherwise in scope of works) will be charged at our current hourly rate.
iii. Scaffold is dismantled once only.
iv. Prior to dismantling scaffold, it is the responsibility of the PC to ensure the scaffold is free from all hazards including construction dust and silica dust.
v. Spotters are not included in pricing.
Component lanyard allowance for erecting or dismantling. If winds are expected to be higher than the RPEQ sign off then Day Labour rates will apply for removing containment or strapping boards

Labour
f. Labour prices are based on current EBA rates. Any changes to these rates may incur additional labour charges. We have allowed for applicable industry site allowance. Any site allowance and benefits over and above the Building and Construction General On-Site Award 2010 are excluded from our offer and are to be fully reimbursed where applicable.
g. Day labour will be charged at a minimum of 4 hours per man for working time up to 4 hours, and a minimum of 8 hours thereafter. Travel time will be chargeable at day labour rates where travel is required to complete the day labour work.
h. Labour rates are as follows:
vi. Normal Time: $130.00
vii. Double Time: $170.00
Delivery and Return
b. A request to supply material or labour to site is deemed to constitute acceptance of our quotation and general terms of sales or hire.
c. Transport included in our quotation allows for a period of 60 minutes on site. Time in excess of 60 minutes will be charged as a variation to the contract.
d. All transport charges are based on full loads of materials.
e. Delivery and return dockets for equipment must be checked and signed for at the time of delivery and collection by the client’s authorised representative.
f. Any shortfalls between the delivery and return dockets (lost equipment) will be charged to the client at our current list price.
g. No foreign equipment will be accepted back to our yard in lieu of company owned material.
h. The client shall be responsible for any cleaning of scaffold deemed required by Cogent Scaffolding, including but not limited to the removal of any toxic substances or residues.
i. Transport to and from site is by standard flat tray truck / vehicle only, unless otherwise stated. Further movement either vertical or horizontal due to site inaccessibility or other, is the responsibility of the client. All charges attributable to the same are the responsibility of the client.

Dispute Resolution 
a. If dispute is to rise between Cogent scaffolding and the client, it is necessary that the client and Cogent Scaffolding arrange a meeting with the relevant parties to resolve any disputes as soon as timely possible to take out the risk of project delays and labour hours lost. 
Termination 
a. If client is terminated from the building contract, all payments owed to Cogent Scaffolding are to be paid accordingly into Cogent Scaffolding Accounts. 
Inspection 
a. Inspections are to be done every 30 days after the items of scaffold is handed over
Force Majeure
a. In the event either party is unable to perform their obligations under the terms of this Agreement in the acts of equipment, strikes or transmission failure or damage reasonably beyond its control. Party should not be liable for damages to the other for any damaging resulting from such failure to perform or otherwise from such causes. 
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This amendment agreement is dated 13th January 2023 and is between:

Cogent Scaffolding, 368 Earnshaw Road, Banyo, Qld 4014

And

Mirvac Constructions, 340 Adelaide Street, Brisbane, Qld 4000
Background 
Cogent Scaffolding and Mirvac Constructions are parties to the following agreement dated 11th January 2023
Cogent Scaffolding and Mirvac Constructions want to amend the Original Agreement 
In consideration of the matters described above, and of the mutual benefits and obligations set out in this Amendment Agreement, the parties to this Amendment Agreements hereby agree as follows:

1. The following is hereby deleted from the Original Agreement (find crossed out in attached contract): 

Schedule 2 
2.2 The Subcontractor’s Programme must be submitted in the following form: Gantt Bar Chart 

2.3 From time to time Mirvac may direct the Subcontractor to revise or update the Subcontractor’s Programme or Programme information. Within 5 days of receipt of a direction from Mirvac the Subcontractor must submit to Mirvac for approval a revised or updated Subcontractor’s Programme or Programme Information which must:

	a. Take account of delays and disruptions since the issue of the receding 	Subcontractor’s Programme 	or Programme Information 

	b. Incorporate changes in methods, times or sequences of activities, and:

	c. modify portions of the Subcontractor’s Programme or Programme 	Information which Mirvac 	determines to be impractical or unreasonable  

2. The following from the Original Contract Agreement is hereby changed and shall hereafter be read as follows (find added into contract attached):

Schedule 3
2.2 Inspection
The Subcontractor must develop a system of planned inspection to verify the supple and 	construction of the Subcontract works. 



Executed as an agreement on this 13th January 2023
Signed for and on behalf of Cogent scaffolding in accordance with section 127(1) of the Corporations Act 2001 (Commonwealth) by being signed by Anya English

Date:				Signed:

Signed for and on behalf of Mirvac Construction in accordance with section 127(1) of the Corporations Act 2001 (Commonwealth) by being signed by Kalle 

Date: 				Signed:
[bookmark: _Toc124507920]Tender Amendments 
The amendment agreement is dated 13th January 2023 and is between:

Cogent Scaffolding, 368 Earnshaw Road, Banyo, Qld 4014

and

Mirvac Constructions, 340 Adelaide Street, Brisbane, Qld 4000
Background 
Cogent Scaffolding and Mirvac Constructions are parties to the following agreement dated 11th January 2023.

Cogent Scaffolding and Mirvac Constructions want to amend the Original Agreement 
In consideration of the matters described above, and of the mutual benefits and obligations set out in this Amendments Agreement, the parties to this Amendment Agreements hereby agree as follows:

1. The following is hereby deleted from the Original Agreement 
	Level 01 – Perimeter Scaffold North Side 
	Level 01 – Perimeter Scaffold East Side 
	Level 01- Perimeter Scaffold West Side 
	Level 01 – Perimeter Scaffold South Side 
Executed as an agreement on this 13th January 2023 
Signed for and on the behalf of Cogent Scaffolding in accordance with section 127(1) of the Corporations Act 20001 (Commonwealth) by being signed by Anya English 

Date:					Signed:

Signed by justice of the peace in accordance with section 127(1) of the Corporations Act 2001 (Commonwealth) by being signed by Michelle Gomersall

Date:					Signed:
Signed for and on behalf of Mirvac Construction in accordance with section 127(1) of the Corporations Act 20001 (Commonwealth) by being signed by Kalle 

Date:					Signed: 
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	Task
	Risk Identified
	Controls

	Signing contract  
	Contractor might breach the contract causing a delay in works 
	· Good communication 
· Deal with breach as soon as physically possible 

	
	Cogent breaches contract causing a argument  
	· Read contract thoroughly before signing and any works begin 
· Communicate with employees the major points in contract 
· Communicate with contractor if have any queries about the contract 
· Communicate with contractor if not happy with contract before signing 

	Monthly Payments 
	Payment Disputes 
	· Progress claims are always sent on time 
· Communication between site and office are clear 
· Monthly site visits by contracts admin 
· Communication between site supervisor 

	Project 
	Site delays 
	· All delays are recorded into Procore to see if there is a pattern and to avoid pattern 
· All safety training and SWMS up to date to avoid injuries and incidents
· Communication 

	
	Weather delays 
	· Check weather in advance before scheduling to ensure that not too many casuals are rostered and are later called in if needed 
· Record delays in Procore to see any pattern in weather 


	Costing 
	Underestimating Costing 
	· Have multiple check over costing before submitting 
· Ensure there is a levy to cover any underestimating 
· Variations are priced for accordingly 


	
	Overestimating 
	· Procedures are followed when pricing to ensure that it is accurate 

	Employees
	Understaffed 
	· That a percentage of employees are full timers to ensure that we always have enough work


	
	Non-performance of key players 
	· Ensure we follow procedures when hiring new people to ensure they are qualified enough 
· Always receive feedback from the people on site 
· Confront employees when they are not doing the correct things as soon as it happens 
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COGENT SCAFFOLDING – TERMS OF SALE
1. General These Terms of Sale constitute the entire agreement between Cogent Scaffolding (Cogent’) and Buyer concerning the supply of the goods and services (‘Goods’) by Cogent to Buyer, and shall prevail over all conditions appearing on any document of Buyer.
2. Quotations A quotation given by Cogent shall not constitute an obligation to sell and no contractual relationship shall arise until Buyer’s order has been accepted in writing by Cogent.
3. Price Unless advised otherwise in writing by Cogent, Buyer shall in addition to prices quoted or charged, be responsible for all applicable taxes and statutory charges including but not limited to GST.
4. Terms Invoices shall be paid within 30 days from the date of the invoice to Buyer. Equipment requiring special design and manufacture shall be paid for on the following basis:  10% on acceptance of order, 20% on completion of drawings, 60% on completion of manufacture, 10% thirty days after delivery.
5. Suspension Cogent may suspend performance in the event that any part of Buyer’s account is overdue and may at its discretion charge interest at the then ANZ Bank Overdraft Rate on so much of the monies due but unpaid. Cogent shall be entitled to pro rata progress charges for part deliveries.
6. Delivery and Risk Signed delivery dockets will be conclusive proof of delivery of the Goods in good condition. Risk in the Goods shall pass to Buyer on delivery.
7. Title Title in the Goods (sale) shall not pass to Buyer until the full price has been paid to Cogent. If prior to transfer of title, Buyer sells the Goods or uses the Goods in some process, and then Buyer will hold the proceeds of such sale or process in trust for Cogent.
8. Default If Buyer breaches these terms of sale, fails to make payments to Cogent when due, goes into insolvency or bankruptcy or enters into a deed of arrangement or composition with its creditors, Cogent may without prejudice to its other rights, retake possession of the Goods from Buyer’s site and/or suspend further deliveries. Buyer shall indemnify and keep Cogent indemnified against all costs and liabilities incurred by Cogent arising from its entry on Buyer’s site and/or suspend in exercise of Cogent’s rights.
9. Returns Cogent will accept return of Goods within 14 days of delivery, subject to payment of a service charge or restocking fee by Cogent and provided the Goods are in the condition as delivered to Buyer. No return of specially designed or manufactured goods will be accepted.
10. Brochures Illustrations of the Goods in Cogent’s brochures and catalogues are not to be taken as exact representations of the Goods.
11. Cancelled or Varied Orders  Cogent reserves the right to charge for the cost of materials used or purchased and the cost of labour incurred and all other costs associated with any order cancelled or altered by Buyer.
12. Licences and Approvals Buyer shall be responsible for obtaining all licences, consents, permits and approvals in connection with the use of the Goods.
13. Limited Warranty Cogent warrants that the Goods will be free from defects and of merchantable quality. All other warranties, expressed or implied, are hereby excluded.
14. Limitation of Liability Notwithstanding anything else contained in these Terms of Sale, Cogent shall under no circumstances be liable to Buyer in connection with the Goods for any loss of use, loss of profit or consequential loss, whether arising in negligence or otherwise. To the extent permitted by law, Cogent’s liability to Buyer is limited to the repair or replacement of the Goods.
15. Delays Cogent shall not be liable to Buyer for any costs, losses or damages caused by any delays in delivery, which are beyond the reasonable control of Cogent.
GST If Cogent has any liability to pay the Goods and Services Tax (“GST”) on any goods or services supplied to Buyer, Buyer shall pay to Cogent the amount of such GST or any other duty or statutory charge in connection with the sale of the equipment at the same time as payment is made for those goods or services.

COGENT SCAFFOLDING – TERMS OF HIRE

1. General These Terms of Hire constitute the entire agreement between Cogent Scaffolding (Cogent) and Hirer concerning the hire of formwork and scaffolding equipment (‘Equipment’) and the supply of services by Cogent to the Hirer, and shall prevail over all conditions appearing on any document of Hirer.
2. Quotations A quotation given by Cogent shall not constitute an obligation to hire and no contractual relationship shall arise until Hirer’s’ order has been accepted in writing by Cogent.
3. Price Unless advised otherwise in writing by Cogent, all prices quoted by Cogent are exclusive of GST. In addition to prices quoted or charged, by Cogent, Hirer shall be responsible for all applicable taxes and statutory charges.
4. Invoicing All invoices shall be paid strictly within 30 days from the date of the invoice.
5. Delivery A representative may be appointed by Hirer for the sole purpose of checking the quantity of material delivered and the time of delivery. If no representative is provided, Hirer agrees that Cogent shall be able to affect delivery and/or pick up of Equipment at its absolute discretion without the necessity for a representative of Hirer to be present. Conclusive proof of receipt of the quantity, date and description of Equipment delivered, and delivery of the Equipment in good condition will be evidenced by the delivery docket.
6. Risk Risk in the Equipment shall pass to Hirer at the time Hirer takes delivery of the Equipment.
7. Authority A signature of any officer, employee or agent of Hirer may be taken by Cogent and shall be sufficient evidence to Cogent of the authority to sign on behalf of Hirer.
8. Return of Equipment by Hirer Unless Cogent agrees otherwise in writing, Hirer shall be responsible for the return of the Equipment to Cogent. At the same time as returning the Equipment, Hirer may provide a representative to check the quantity and description of Equipment and time of return is as stated on the return docket. If no representative of Hirer is provided, the return docket shall be conclusive evidence as to the quantity, description, date, condition, state of repair, and time of return. In all cases of returns whether by Hirer or Cogent, the Equipment should be stacked, cleaned and sorted in the same manner as received when delivered. Any restacking and sorting will be at the cost of Hirer. Hirer agrees that it will return all Equipment hired by it without any chemical, concrete, paint and hazardous or dangerous substances affecting the Equipment. No damaged 	Equipment will be accepted by Cogent, and Cogent retains the discretion to continue to charge hire costs until the Equipment is returned in a clean and safe condition.
9. Loss and Damage Hirer shall be responsible for all theft, loss and damage to the Equipment and the cost of replacement or repair will be charged to Hirer at Cogent’s latest current list price.
10. Use on Site Hirer may use the Equipment only on the site specified in Hirer’s Order and may not transfer the Equipment to any other site without Cogent’s written approval. Hirer shall not erect any of the Equipment in such a manner as to make it a fixture to land.
11. Site Preparation If Cogent is to be responsible for erection of the Equipment, Hirer shall ensure that the site is cleared and ready for erection of the Equipment and that the foundations, footings or the structure upon which the Equipment is erected/connected must have adequate bearing and strength capacity to withstand and support all forces imposed on them from the Equipment. 
12. Hire Period Hire of the Equipment shall commence from the day Hirer takes delivery of Equipment until the day of return of the Equipment, with both of these days charged as whole days. No allowance on hire will be made for holiday periods, weekends, inclement weather, industrial action, transport delays or Government interference.
		A minimum of four (4) weeks hire applies.
13. Hirer’s Obligations  The Hirer shall:
(a) Prior to use of the Equipment, satisfy itself as to its condition and suitability for the purpose required;
(b) use the Equipment in a skillful, proper and safe manner and only for the purpose and within the capacity for which it was designed and in accordance with the relevant Australian Standards;
(c) ensure the Equipment is erected and dismantled by competently trained or certified persons as per Australian Standards in a manner that is specified by Cogent in its General Assembly Recommendations;
(d) maintain and check the Equipment regularly to confirm it is in good condition, fair wear and tear excepted;
(e) indemnify Cogent against all claims and liabilities arising out of the use or servicing of the Equipment;
(f) not sell, mortgage, sub-hire, pledge, lease or otherwise deal with any of the Equipment unless the owner’s written consent is obtained;
(g) not alter the Equipment from the state in which it was hired; and 
(h) ensure that all safety and operating instructions relating to the Equipment are observed;
(i) Ensure that hazard identification, risk assessment and risk control measures are carried out on site for the installation of Equipment and that all users are trained in the safe use of the Equipment.
14. The Hirer will pay Cogent on or before the due date as charged for such hiring amounts to be calculated
a) In the case of material and labour supplied on a unit-hire basis – in accordance with the Schedules of rates from time to time published by Cogent.
	(b) In the case of material and labour supplied under lump sum and quoted rate arrangements in accordance with Cogent’s quotation.
	Provided that any such rates or quotation may be varied without notice to reflect increases in labour or material which occur during the hire.
15. This Agreement may be terminated by either party giving one (1) month notice in writing to the other. If on termination any equipment remains in the possession of the Hirer the hire charge shall continue until such equipment has been returned or until the Hirer has been otherwise determined.
16. Transport Unless Cogent agrees otherwise in writing, Hirer is responsible for the cost of delivery and pick-up of goods to and from the Cogent premises and where deemed necessary by Cogent, Hirer shall provide loading and unloading Equipment at its own cost. It is the responsibility of the Hirer to correctly stack and load truck in accordance to the limitations of the truck.
	The loading and unloading of Equipment collected by Cogent is the responsibility of Hirer.
	Transport charges as specified are for loading or unloading at designated site during Cogent’s normal business hours. Waiting time and delivery outside Cogent’s normal business hours will incur additional charges.
	Where Hirer has requested delivery and adequate access is not provided such that delivery cannot be performed, Hirer will be liable for all transport charges and/or waiting time. 
17. Collection by Cogent Where Cogent has agreed in writing to collect the Equipment, a request to Cogent to collect the Equipment must be received by Cogent at least two days before collection shall be required. Cogent will record evidence of the request for pick-up up on an ADVICE TO PICK UP docket. Hirer must request an identifying pick-up advice number to evidence its request. Delays during pick-up or restacking for transport are to the Hirer’s account.
18. No Removal of Markings Hirer shall not remove, deface or cover up any plates or marks on the Equipment indicating its ownership.
19. Right of Inspection Cogent shall at all times have the right to inspect any of the Equipment. The Hirer shall indemnify Cogent for any damages arising out of Cogent’s entry of the site to inspect the Equipment.
20. Licences and Approvals Hirer shall be responsible for obtaining all licences, consents, permits and approvals in connection with the use of the Equipment.
21. Default Cogent reserves its rights to terminate this agreement at any time without notice to Hirer, if Hirer breaches these Terms of Hire, fails to make payments to Cogent when due, goes into insolvency or bankruptcy or enters into a deed of agreement or composition with its creditors. Cogent may without prejudice to its other rights, retake possession of the Equipment from Hirer’s premises and/or suspend further deliveries. 
	Upon termination, Cogent may continue to charge hire at the current rate until the Equipment is returned to Cogent’s branch and/or charge Hirer for repair of damages or cleaning of the Equipment that may be required. The loading of Equipment collected by Cogent is the responsibility of Hirer. The cost of repossession and transport of the Equipment shall be borne by Hirer. The cost of dismantling and stacking erected Equipment, or stacking dismantled Equipment by Cogent will be to the Hirer’s account.
	Hirer will provide all necessary permission for Cogent to enter the site to repossess the Equipment and indemnify Cogent for any damages arising out of Cogent’s entry of the site to remove the Equipment.
	Cogent’s repossession of the Equipment shall not affect the right of Cogent to recover outstanding payments under the contract and Cogent reserves its right to pursue any addition remedies available to it.
22. Brochures Illustrations of the Equipment in Cogent brochures and catalogues are not to be taken as exact representations of the Equipment.
23. Cancelled or Varied Orders  Cogent reserves the right to charge for the cost of Equipment used or purchased and the cost of labour and transport incurred for any order cancelled or altered by Hirer.
24. Limited Warranty Cogent warrants that the Equipment will be of merchantable quality and free from defects. All other warranties, expressed or implied, are hereby excluded.
25. Limitation of Liability Notwithstanding anything else contained in these Terms of Hire. Cogent shall under no circumstances be liable to Hirer in connection with the supply of the Equipment and Services for any loss of use, loss of profit or consequential loss, whether arising in negligence or otherwise. To the extent permitted by law, Cogent’s liability to Hirer is limited to the resupply of the Equipment or Services. 
26. Delays Cogent shall not be liable to Hirer for any costs, losses or damages caused by any delays in delivery or erection, which are beyond the reasonable control of Cogent.
27. GST  Hirer shall pay to Cogent the amount of such GST at the same time as payment is made for 
Those goods or services including any other applicable taxes and statutory charges


ACCEPTANCE OF QUOTATION
COMPANY NAME:………………………………………………………………………………………………… 
ABN:…………………………………………………………………………………………………… 
ACN:……………………………………………………………………………………………………
COMPANY ADDRESS:…………………………………………………………………………………………… 
MAILING ADDRESS:……………………………………………………………………………………………
PHONE:…………………………………………………………………………………………………
WEBSITE:……………………………………………………………………………………………… 

PRIMARY CONTACT PERSON:		ACCOUNTS CONTACT PERSON:	SITE CONTACT PERSON:
………………………………………….	………………………………………………..	
EMAIL ADDRESS:			EMAIL ADDRESS:			EMAIL ADDRESS:
………………………………………….	……………………………………………….	
PHONE:				PHONE:				PHONE:
………………………………………….	……………………………………………….	
I hereby confirm that I am authorised to accept quote number Q22086 on behalf of Hutchinson Builders Pty Ltd and if applicable forward original purchase order (number ……………………………..) to Cogent Scaffolding to be noted on all invoices relating to this quote.
I have read, understood, and agree with the terms and conditions including in this quotation.
The terms constituted by this quotation and the attachments hereto are accepted.

Signed by:…………………………………………………….. 
Print Name:…………………………………………………………………….

Date:…………………………………………………………….. 
Position Held:…………………………………………………………………
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Risk No. Description

 Party responsible 

for Risk 

R1 Interpretations and opinions contained within reports of any kind supplied by the Principal.  contractor  

R2

The location of Utility Services outside of the Reference Design "footprint" and the requirements of the Service 

Authorities for protection and/relocation.

Contractor

R2

The location of Utility Services within the Reference Design "footprint" and the requirements of the Service 

Authorities for protection and/relocation.

Contractor

R3

The risk that the physical conditions and characteristics of material are different than those which could be reasonably 

anticipated from the data and interpretations provided by the Principal.

Contractor*

R4 The risk that Unsuitable Material, requiring treatment or replacement, (vide Part 210) is encountered. Contractor*

R5 The risk that contaminated material in the tram corridor is encountered Contractor*

R6 Any other Latent Condition not included above in this table. contractor 

R7

All risks associated with the development of the design and the execution of the works not included above in this 

table, other than risks specifically reserved to the Principal or elsewhere in this Contract.

Subcontractor 

SCHEDULE 24

RISK SCHEDULE

RATES SHALL BE EXCLUSIVE OF GST
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Document  Bill of Quantities  Prepared ByAnya English 

Project  Quay Waterfront  Date  11/01/2023

Item No. Description  Unit  QTY Rate Amount 

1 Standard  2m 760 0.88 $          668.80 $        

2 Standard  1m 490 0.64 $          313.60 $        

3 Standard  1.5m 36 0.76 $          27.36 $          

4 Ledger  2.4m 2054 0.62 $          1,273.48 $    

5 Ledger  0.8m 146 0.44 $          64.24 $          

6 Ledger  1.2m 564 0.55 $          310.20 $        

7 Ledger  1.8m 458 0.55 $          251.90 $        

8 Brace  3.2m 500 0.78 $          390.00 $        

9 Brace  0.8m 60 0.55 $          33.00 $          

10 Brace  2.1m 320 0.59 $          188.80 $        

11 Brace  2.7m 100 0.75 $          75.00 $          

12 Steel Board  2.4m 1246 1.05 $          1,308.30 $    

13 Steel Board  0.8m 88 0.54 $          47.52 $          

14 Steel Board  1.2m 384 0.69 $          264.96 $        

15 Steel Board  1.8m 254 0.83 $          210.82 $        

16 Transoms  0.8m 600 0.51 $          306.00 $        

17 Ladder Beams  4.2m 2 9.15 $          18.30 $          

18 Aluminium Stair  1.5m 12 16.81 $        201.72 $        

19 Aluminium Stair Handrail 1.5m 12 2.51 $          30.12 $          

20 Stretcher Stair  2m 88 29.42 $        2,588.96 $    

21 Scaffguards 2.4m 6 13.95 $        83.70 $          

22 Scaffguards 1.8m 3 13.95 $        41.85 $          

23 Scaffguards 1.2m 1 13.95 $        13.95 $          

24 Scaffguards 0.8m 1 13.95 $        13.95 $          

25 Plywood    3 4,095.90 $  12,287.70 $  
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SUMMARY OF SCHEDULE OF QUANTITIES AND RATES TOTALS

Item

No.

Description

 Amount

($) 

A BASEMENT 03  $              41,692.46 

B BASEMENT 02  $              19,638.44 

C BASEMENT 01  $              20,394.97 

D LEVEL 01  $           100,220.53 

E LEVEL 02  $           110,723.02 

F LEVEL 03  $              45,615.81 

S DESIGN  $              31,575.00 

T ON SITE OVERHEADS  $              13,925.00 

TOTAL  $           383,785.23 

SCHEDULE OF QUANTITIES AND RATES

Item No. Description

 Labour Cost 

$ 

Weeks 

 Rate p/week

$ 

 Total Hire Amount 

$ 

 Amount 

$ 

A BASEMENT 03        

A1 Standard Handrail   $                  1,439.10   19 24.30 $                   461.70 $                      1,900.80 $             

A2 Standard Handrail   $                     692.90   19 11.70 $                   222.30 $                      915.20 $                

A3 Standard Handrail   $                  1,545.70   19 26.10 $                   495.90 $                      2,041.60 $             

A4 Craneable Stretcher Stair   $                  7,875.92   20 71.40 $                   1,428.00 $                   9,303.92 $             

A5 Core setup Scaffold   $                  5,486.40   2 117.00 $                 234.00 $                      5,720.40 $             

A7 Basement Access Stretcher Stair (B3-B2)  $                  3,475.92   20 58.80 $                   1,176.00 $                   4,651.92 $             

A8 Basement Access Stretcher Stair (B3-B2)  $                  3,475.92   20 58.80 $                   1,176.00 $                   4,651.92 $             

A9 Access Construction Stair   $                     821.88   20 16.80 $                   336.00 $                      1,157.88 $             

A10 Access Construction Stair   $                     821.88   10 16.80 $                   168.00 $                      989.88 $                

A11 Basement 03 Scaffold   $                  3,791.34   3 70.20 $                   210.60 $                      4,001.94 $             

A12 Core setup Scaffold   $                  5,216.40   3 117.00 $                 351.00 $                      5,567.40 $             

A13 Standard Handrail - Basement Typical   $                     415.20   52 7.20 $                     374.40 $                      789.60 $                

Subtotal, BASEMENT 03 WORKS 41,692.46 $        

B BASEMENT 02

 Labour Cost 

$ 

Weeks 

 Rate p/week

$ 

 Total Hire Amount 

$ 

 Amount 

$ 

       

B1 Standard Handrail  $                  1,439.10  17  $                 24.30  $                     413.10  $            1,852.20 

B2 Standard Handrail  $                     692.90  17  $                 11.70  $                     198.90  $               891.80 

B3 Standard Handrail  $                  1,545.70  17  $                 26.10  $                     443.70  $            1,989.40 

B4 Standard Handrail  $                     227.60  17  $                   3.60  $                       61.20  $               288.80 

B5 Core Setup Scaffold  $                  5,666.40  2  $               117.00  $                     234.00  $            5,900.40 

B7 Basement Access Stretcher Stair (B2 to B1)  $                  3,475.92  15  $                 58.80  $                     882.00  $            4,357.92 

B8 Basement Access Stretcher Stair (B2 to B1)  $                  3,475.92  15  $                 58.80  $                     882.00  $            4,357.92 

B9 Access Construction Stair  $                     881.88  15  $                 19.20  $                     288.00  $            1,169.88 

B10 Access Construction Stair  $                  1,589.22  15  $                 28.80  $                     432.00  $            2,021.22 

B11 Basement 02 Scaffold  $                  3,762.72  3  $                 70.20  $                     210.60  $            3,973.32 

B12 Core Setup Scaffold  $                  1,595.76  11  $                 31.20  $                     343.20  $            1,938.96 

B13 Standard Handrail - Basements Typical  $                     415.20  52  $                   7.20  $                     374.40  $               789.60 

B14 Standard Handrail - Crane Peno  $                     622.80  8  $                 10.80  $                       86.40  $               709.20 

B15 Standard Handrail - Hoist Peno  $                     830.40  8  $                 14.40  $                     115.20  $               945.60 

Subtotal, BASEMENT 02 WORKS 19,638.44 $        

C Basement 01 Scaffold

 Labour Cost 

$ 

Weeks 

 Rate p/week

$ 

 Total Hire Amount 

$ 

 Amount 

$ 

C1 Standard Handrail  $                  2,025.40  17  $                 34.20  $                     581.40  $            2,606.80 

C2 Standard Handrail  $                     746.20  17  $                 12.60  $                     214.20  $               960.40 



THE DESIGN AND CONSTRUCTION OF QUAY WATERFRONT 



RATES SHALL BE EXCLUSIVE OF GST

RATES SHALL BE EXCLUSIVE OF GST
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C Basement 01 Scaffold

 Labour Cost 

$ 

Weeks 

 Rate p/week

$ 

 Total Hire Amount 

$ 

 Amount 

$ 

C1 Standard Handrail  $                  2,025.40  17  $                 34.20  $                     581.40  $            2,606.80 

C2 Standard Handrail  $                     746.20  17  $                 12.60  $                     214.20  $               960.40 

C3 Standard Handrail  $                  1,066.00  17  $                 18.00  $                     306.00  $            1,372.00 

C4 Standard Handrail  $                     266.50  17  $                   4.50  $                       76.50  $               343.00 

C5 Standard Handrail  $                     746.20  17  $                 12.60  $                     214.20  $               960.40 

C6 Core Setup Scaffold & Edge Protection  $                  5,390.28  2  $               120.90  $                     241.80  $            5,632.08 

C7 Basement Access Stretcher Stair (B1 to L01)  $                  3,591.78  11  $                 60.76  $                     668.36  $            4,260.14 

C8 Basement Access Stretcher Stair (B1 to L01)  $                  3,591.78  11  $                 60.76  $                     668.36  $            4,260.14 

C9 Access Construction Stair  $                     935.52  11  $                 18.00  $                     198.00  $            1,133.52 

C10 Access Construction Stair  $                  1,524.24  11  $                 27.00  $                     297.00  $            1,821.24 

C11 Basement 01 Scaffold  $                  3,720.74  3  $                 72.54  $                     217.62  $            3,938.36 

C12 Core Setup Scaffold  $                  1,450.55  7  $                 32.24  $                     225.68  $            1,676.23 

C13 Standard Handrail - Crane Peno  $                     622.80  8  $                 10.80  $                       86.40  $               709.20 

C14 Standard Handrail - Hoist Peno  $                     830.40  8  $                 14.40  $                     115.20  $               945.60 

Standard Handrail - Basements Typical  $                     415.20  52  $                   7.20  $                     374.40  $               789.60 

Subtotal, SERVICES 20,394.97 $        

D LEVEL 01

 Labour Cost 

$ 

Weeks 

 Rate p/week

$ 

 Total Hire Amount 

$ 

 Amount 

$ 

D1 Perimeter Handrail East   $                  4,441.20  17 $                 35.60  $                     605.20  $            5,046.40 

D2 Perimeter Handrail South  $                  4,441.20  17 $                 35.60  $                     605.20  $            5,046.40 

D3 Perimeter Handrail West   $                  4,441.20  17 $                 35.60  $                     605.20  $            5,046.40 

D4 Perimeter Handrail North   $                  4,441.20  17 $                 35.60  $                     605.20  $            5,046.40 

D5 Standard Handrail  $                  2,447.70  4 $                 38.70  $                     154.80  $            2,602.50 

D6 Standard Handrail  $                     350.94  40 $                   5.40  $                     216.00  $               566.94 

D7 Level 1 Stretcher Stair (L01 - awning soffit)  $                  5,140.62  3 $                 90.16  $                     270.48  $            5,411.10 

D8 Level 1 Stretcher Stair (L01 - awning soffit)  $                  5,140.62  3 $                 90.16  $                     270.48  $            5,411.10 

Level 1 Stretcher Stair (L01 - awning soffit)  $                  5,140.62  3 $                 90.16  $                     270.48  $            5,411.10 

Level 1 Stretcher Stair (L01 - awning soffit)  $                  5,140.62  3 $                 90.16  $                     270.48  $            5,411.10 

D9 Level 1 Stretcher Stair (L01 - awning soffit)  $                  5,140.62  4 $                 90.16  $                     360.64  $            5,501.26 

D10 Level 1 Stretcher Stair (L01 - awning soffit)  $                  5,140.62  4 $                 90.16  $                     360.64  $            5,501.26 

D11 Column Scaffold  $                  5,196.53  2 $                 99.36  $                     198.72  $            5,395.25 

D12 Column Scaffold  $                  5,196.53  2 $                 99.36  $                     198.72  $            5,395.25 

D13 Column Scaffold  $                  5,196.53  2 $                 99.36  $                     198.72  $            5,395.25 

D14 Column Scaffold  $                  5,196.53  2 $                 99.36  $                     198.72  $            5,395.25 

Driveway Scaffold  $                  5,441.90  5 $               106.08  $                     530.40  $            5,972.30 

Core Setup Scaffold  $                  1,752.32  14 $                 33.12  $                     463.68  $            2,216.00 

D15 Standard Handrail - Crane Peno  $                     646.80  8 $                 10.80  $                       86.40  $               733.20 

D16 Standard Handrail - Hoist Peno  $                     862.40  8 $                 14.40  $                     115.20  $               977.60 

D17 Standard Handrail - Basements Typical   $                     431.20  40 $                   7.20  $                     288.00  $               719.20 

D18 Mechanical Riser Scaffold  $                10,970.45  5 $               209.76  $                  1,048.80  $          12,019.25 

Subtotal, LEVEL 01 100,220.53 $      

E LEVEL 02

 Labour Cost 

$ 

Weeks 

 Rate p/week

$ 

 Total Hire Amount 

$ 

 Amount 

$ 

E1 Scaffold L02 Containment  $                65,218.57  8 $            1,184.50  $                  9,476.00  $          74,694.57 

E2 4no. Ladder Beam Sections to the above scaffold  $                  2,676.00  8 $                       -    $                            -    $            2,676.00 

E3 Standard Handrail - Internal to L02 Containment Scaffold  $                  8,630.16  60 $               151.20  $                  9,072.00  $          17,702.16 

E4 Standard Handrail - Awning Void  $                     830.40  60 $                 16.00  $                     960.00  $            1,790.40 

E5 Stretcher Stair (L1 to L02)  $                  5,381.26  8 $                 90.16  $                     721.28  $            6,102.54 

E6 Stretcher Stair (L1 to L02)  $                  5,381.26  8 $                 90.16  $                     721.28  $            6,102.54 

E7 Standard Handrail - Crane Infill  $                     622.80  8 $                 10.80  $                       86.40  $               709.20 

E8 Standard Handrail - Hoist Infill  $                     830.40  8 $                 14.40  $                     115.20  $               945.60 

        110,723.02 $      

F LEVEL 03

 Labour Cost 

$ 

Weeks 

 Rate p/week

$ 

 Total Hire Amount 

$ 

 Amount 

$ 

F1 Scaffold  $                33,145.20  5 $               595.20  $                  2,976.00  $          36,121.20 

F2 2no. Ladder Beam Sections to the above scaffold  $                  1,200.00  5 $                       -    $                            -    $            1,200.00 

F3 Stretcher Stair (L02 to L03)  $                  3,843.50  5 $                 60.76  $                     303.80  $            4,147.30 

F4 Stretcher Stair (L02 to L03)  $                  3,843.50  5 $                 60.76  $                     303.80  $            4,147.30 

45,615.81 $        

Subtotal, LEVEL 02 

Subtotal, LEVEL 03
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G  DESIGN

 Labour Cost

$ 

 Hours  

 Rate 

$ 

 Amount 

$ 

Scaffold Design 

G1 Basement 03 2,400.00 $                     32  $                 75.00  2,400.00 $             

G2 Basement 02 2,400.00 $                     32  $                 75.00  2,400.00 $             

G3 Basement 01 2,400.00 $                     32  $                 75.00  2,400.00 $             

G4 Level 01 2,775.00 $                     37  $                 75.00  2,775.00 $             

G5 Level 02 1,875.00 $                     25  $                 75.00  1,875.00 $             

G6 Level 03 1,875.00 $                     25  $                 75.00  1,875.00 $             

- $                            - $                     

Approval 3rd party  - $                            - $                     

G7 Basement 03 3,000.00 $                     20  $               150.00  3,000.00 $             

G8 Basement 02 3,000.00 $                     20  $               150.00  3,000.00 $             

G9 Basement 01 3,000.00 $                     20  $               150.00  3,000.00 $             

G10 Level 01 3,750.00 $                     25  $               150.00  3,750.00 $             

G11 Level 02 2,550.00 $                     17  $               150.00  2,550.00 $             

G12 Level 03 2,550.00 $                     17  $               150.00  2,550.00 $             

Subtotal, DESIGN 31,575.00 $        

H ON SITE OVERHEADS 

 Labour Cost 

$ 

 Hours 

 Rate 

$ 

 Amount 

$ 

Transport 

H1 Basement 03  $                  1,875.00   15 125.00 $                 1,875.00 $             

H2 Basement 02  $                  1,875.00   15 125.00 $                 1,875.00 $             

H3 Basement 01  $                  1,875.00   15 125.00 $                 1,875.00 $             

H4 Level 01  $                  2,500.00   20 125.00 $                 2,500.00 $             

H5 Level 02  $                  1,250.00   10 125.00 $                 1,250.00 $             

H6 Level 03  $                  1,250.00   10 125.00 $                 1,250.00 $             

H7 PPE + Safety Equipment  2,500.00 $             

H8 Technology  800.00 $                

Subtotal, ON SITE OVERHEADS 13,925.00 $        
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(d)

     

if the dispute is still not resolved, the capacity for an independent third party to settle the dispute via a decision binding on the parties.

(c)

     

if a dispute is not resolved at the workplace level, the capacity for a party to the dispute to refer the matter to an independent third party for mediation 

or conciliation; and

(viii)

      

where practicable, ensure contractors or subcontractors initiate voluntary remedial action aimed at rectifying non-compliant behaviour when it is 

drawn to their attention;

(ix)

         

ensure that CMG secretariat is notified of any alleged breaches, voluntary remedial action taken or other Building Code-related matters within 21 

days of the party becoming aware of the alleged breach; and

(x)

           

be aware that and ensure that sanctions applied under the Building Code are enforced including the exclusion of identified parties from work 

opportunities in accordance with decisions advised by CMG.

(b)

     

Where the Tenderer proposes to subcontract an element of the work, the Tenderer is either to:

(i)

             

provide the information detailed at (a) in relation to each subcontractor; or

(ii)

           

detail how the Tenderer intends to ensure compliance with the Building Code by each subcontractor.

(c)

     

Ensure that where threatened or actual industrial action occurs on a project, contractors, subcontractors, consultants or project managers report such 

action to the Funding Entity.



10.

    

Where the tenderer has a Fair Work Act 2009 enterprise agreement that enterprise agreement includes a genuine dispute resolution procedure that 

includes the following:

(a)

     

the ability for employees to appoint a representative in relation to the dispute;

(b)

     

in the first instance procedures to resolve the dispute at the workplace level;

(vii)

        

respond to requests for information concerning Building Code-related matters made on behalf of Code Monitoring Group (CMG);

7.

       

The Tenderer has obtained or will obtain the consent of each subcontractor and consultant proposed in its Tender to disclosure by the 

Commonwealth, its agencies and ministers, of information concerning the proposed subcontractors, compliance with the Building Code and whether or not 

a sanction has been imposed on any proposed subcontractor, for the Purposes.

8.

       

The Tenderer acknowledges that the consents provided in clause 6 are not limited to this Tender process as the Tenderer is expected to comply with 

the Building Code in future projects.



9.

       

The Tenderer will:

(a)

     

Describe how the Tenderer has complied with the Building Code in the past (if the Tenderer has undertaken Australian Government funded 

construction work in the past) and how it will comply if successful.  For example, the tenderer will:

(i)

             

comply with the Building Code;

(ii)

           

require compliance with the Building Code from all subcontractors before doing business with them;

(iii)

          

apply the Building Code to privately funded projects that commence after they first lodge an expression of interest or tender for an Australian 

Government project;

(iv)

         

ensure that contractual documents allow for a person occupying a position in Fair Work Building Industry to access sites, documents and 

personnel to monitor compliance with the Building Code, including privately funded construction sites;

(v)

           

ensure project managers or head contractors establish appropriate processes to ensure freedom of association;

(vi)

         

ensure there is a work health safety and rehabilitation (WHS&R) plan for the Project;



(a)

     

the reporting of the breach to an appropriate statutory body or law enforcement agency (if there is evidence that the breach may also be a breach of a 

Commonwealth or State law), or industry association;

(b)

     

issuing of a formal warning that future breaches may lead to more significant sanctions;

(c)

     

preclusion from Tendering for any Commonwealth funded building and construction work for a specified period;

(d)

     

communication of sanction details to all Commonwealth agencies to ensure a ‘whole-of-Government’ approach;

(e)

     

publication of details of the breach and identification of the party committing the breach; and

(f)

      

a reduction in the number of tendering opportunities that are given.



6.

       

The Tenderer is to select which of the following clauses in italics is appropriate and delete the remaining clause:

a)

       

The Tenderer hereby gives its consent, and confirms that its related entities give their consent, to disclosure by the Commonwealth, its agencies 

and ministers, of information concerning the Tenderer’s and its related entities’ compliance with the Building Code and whether or not a sanction has 

been imposed on the Tenderer and/or related entity of the Tenderer, for the exercise of their statutory and portfolio responsibilities (the Purposes).

OR

b)

       

The Tenderer has previously given its consent, and confirms that its related entities have previously given their consent, to disclosure by the 

Commonwealth, its agencies and ministers, of information concerning the Tenderer’s and its related entities’ compliance with the Building Code and 

whether or not a sanction has been imposed on the Tenderer and/or a related entity of the Tenderer for the exercise of their statutory and portfolio 

responsibilities (the Purposes), and confirms that the Tenderer and its related entities have not revoked that consent.

The sanction imposed may include but is not limited to:



3.

       

The Tenderer undertakes to ensure compliance from all subcontractors and consultants engaged on this project, should it be the successful Tenderer. 

All contracts must expressly require compliance with the Building Code.



4.

       

The Tenderer agrees that it and its subcontractors and its related entities will provide the Commonwealth or any person authorised by the 

Commonwealth, including a person occupying a position in the Australian Building and Construction Commission, with access to:

(a)

     

inspect any work, material, machinery, appliance, article or facility;

(b)

     

inspect and copy any record relevant to the Project and Works the subject of this Contract;

(c)

     

interview any person; and

(d)

     

any document requested under this contract. The document must be provided within the period specified either in person, by fax or by post, as is 

necessary to demonstrate its compliance with the Building Code.



5.

       

The Tenderer acknowledges that it is aware the Commonwealth or Minister for Employment and Workplace Relations may impose a sanction on a 

Tenderer or Contractor that does not comply with the Building Code.



2.

       

The Tenderer undertakes that it complies with the Building Code, and has complied with the Building Code from the time of lodgement of this tender, 

and that it will require compliance by its related entities (see Part 1, section 3(2) of the Building Code).

SCHEDULE 23

UNDERTAKING OF COMPLIANCE 



Declaration of Compliance with the Code for the Tendering and Performance of Building Work 2016.



THE DESIGN AND CONSTRUCTION OF 67 BAYLEY TERRACE 



1.

       

The Tenderer confirms that it has complied with the Code for the Tendering and Performance of Building Work 2016 (Building Code) in preparing 

this Tender.
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