T038	[image: ]



AB CIVIL CONTRACTING PTY LTD
Project Scope and tender
April 14, 2019
Overview
Project Background and Description
AB Civil Contracting Pty Ltd is pleased to provide this quotation for supply and install of a roadbase driveway at Strathpine.
Project Scope
Prelim
· Float equipment to and from site, management and supervision
Stormwater to Swale	
· Supply and install 300mm FRC class 4 stormwater pipe to swale alignment
· Supply and install headwalls on either side
Earthworks
· Supply all equipment and set out for earthworks including trimming driveway
· Level front of block with site won material 
· Allowance for footpath trimming
· Cut in Parking bay
Edging
· Supply and install 75*5mm galvanized edging attached to 10mm galvanized dowels tac welded
· Allowance for full perimeter inc footpath
Roadbase
· Supply and install 125mm of recycled road base, delivered in truck and dogs.
· Allowance to trim and create 2% cross fall for drainage
· Allowance to compact with smooth drum roller.
· Final trim
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Deliverables
· SWMS provided for high risk activities
Specific Exclusions from Scope
· Water Supply
· GST
· Security
· Liquidated Damages
· Service abolishment’s (All care taken but no responsibility)
· Geotechnical testing
· Setout. 
· Asbestos/ Hazardous materials removal/handling 
· Permits or Applications
· Construction Generated over burden disposal, unless specified
· Material Disposal Certification
· Anything outside the above Scope of Works
· If any of the above are encountered, this shall incur a variation to the contract.
Price
	[bookmark: _Hlk6326404]Item Number
	Description
	Amount

	1
	Prelim
	 $1,150.00

	2
	Stormwater
	 $5,976.82

	3
	Earthworks
	 $9,200.00

	4
	Edging
	 $4,572.40 

	5
	Roadbase
	 $9,181.60

	
	Driveway only Total
	 $30,080.92 

	
	
	








	Item Number
	Description
	Amount

	1
	Prelim
	 $1,150.00

	2
	Stormwater
	 $5,976.82

	3
	Earthworks
	 $9,200.00

	4
	Edging
	 $7002.12 

	5
	Roadbase
	 $12,236.00


	
	Driveway and footpath Total
	 $35,564.94

	
	
	


Commercial Terms
· This quote and its terms shall form part of the Contract.
· 10% deposit upon execution, 7 day payment terms, progress claims every 7 days if project is to span over more than 1 week
· Estimated program of 1.5-2 weeks
Please sign and date acceptance of this quote below
Approval and Authority to Proceed
We approve the project as described above, and authorize the team to proceed.
	Name
	Sign
	Title
	Date

	
	
	
	

	
	
	
	

	
	
	
	






Yours Sincerely,
AB Civil Contracting Pty Ltd


Aaron Birt
Managing Director

AB Civil Contracting Pty Ltd
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