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CPCCBC4013A 
Prepare and evaluate tender documentation 
ASSESSMENT SUMMARY

The assessment activities for CPCCBC4013A Prepare and evaluate tender documentation cover all aspects of the unit of competency required. To demonstrate competence in this unit, a participant must undertake all tasks and complete them satisfactorily and consistently. For Apprentices and Trainees, this includes employer completion of the Employer Record Book (ERB). 

Participants must read all the information given before starting any assessment task. The assessment tasks are intended to be equitable, fair and flexible. If a participant has any questions or requires alternative arrangements to be made such requests should be directed to their Trainer/Assessor, who should note such arrangements in the ‘Assessor Comments’ on the affected assessment. If a participant feels they are not yet ready to be assessed, they should discuss their options with their Trainer/Assessor. 

To satisfactorily complete the assessment, the participant is required to answer all questions correctly and demonstrate their skills to industry standards. If a participant does not answer some questions or perform some tasks, they will be deemed ‘Not Satisfactory’ for the task and ‘Not Yet Competent’ for the unit of competency. The Trainer/Assessor is able to provide the participant with additional information on interpreting the assessment outcomes and provide guidance on the participant’s options. Should a participant still be deemed ‘Not Satisfactory’ they will have the opportunity to undertake a supplementary assessment or appeal the result. 

By signing the cover page for each assessment item, the participant acknowledges they understand the assessment instructions and requirements and consent to being assessed. The participant also verifies and assures the RTO that the work submitted is their own work. 


	Participant Name
	Nathan Weiss




	Task
	Assessment Results 

	Theory Exam
	 Satisfactory 
	 Not Yet Satisfactory

	Practical Assessment
	 Satisfactory 
	 Not Yet Satisfactory

	Outcome for Unit of Competency
	 Competent
	 Not Yet Competent




	Assessor Name
	

	Assessor Signature
	
	Unit Competence Determination Date
	Click here to enter a date.
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	THEORY EXAM INSTRUCTIONS

· This exam will occur under standard assessment conditions.
· An oral examination may be allowed under certain circumstances, whereby the Participant’s answers will be documented by a party other than the Participant. This must be acknowledged in writing (e.g. FT001 and Assessor Comments)
· Participants must provide enough detail in their responses to demonstrate their knowledge and skills.
· Please fill in the details below, providing your name, signature and date of assessment.
· Your signature acknowledges that this is your own work.
· Assessors are to complete marking in pen of a different colour to the Participant.
· If a Participant initially answers a question incorrectly but modifies their response, they must follow the instructions below:
· If a Participant changes their response in writing, they must put their initials next to the written change.
· If a Participant changes their response verbally, this must be noted on the exam paper by the assessor.




	Participant name
	Nathan Weiss

	
	

	Participant signature
	
	
	

	Date
	28/03/2021



	Assessor name
	

	
	

	Assessor signature
	
	
	

	Date
	Click here to enter a date.





	Number of questions
	Number of questions answered correctly
	Task outcome (Tick)

	26
	
	Satisfactory
	Not Yet Satisfactory

	
	
	
	


	[bookmark: _Ref396827952]ASSESSOR COMMENTS

	


[bookmark: _Ref515968645]Describe each of the listed types of building contract.

	Answer
	Contract
	Description
	
	
	Cost-plus
	The builder is entitled to be paid for the cost of the work along with either a commission or a fixed fee. 
	

	
	Lump sum
	A Lump sum contract is where the builder agrees to complete the work according to the specifications, within the required timeline and for an agreed sum.
	

	
	Nominated subcontract
	A subcontract within the scope of the main contract for works, whereby the subcontractor is chosen by the architect.
	

	
	Schedule of rates
	The cost of work is calculated by applying an agreed schedule of rates to the work actually performed, which is measured.
	




[bookmark: _Ref516047220]Name and describe four (4) documents that may be referred to by a builder considering submitting a tender.

	Answer
	Tender document
	Description
	
	
	Drawings and specifications 
	The client would have met with a design consultant to develop their ideas into drawings and specifications 
	

	
	Bill of quantities 
	Formal quantities calculated by a professional quantity surveyor using the provided drawings and specifications.
	

	
	Project parameters 
	Cost schedules or estimated timeframes to complete work.
	

	
	Site Layout information 
	Information regarding the site layout.
	



[bookmark: _Ref428791704]Identify five (5) risks that should be considered by a builder interested in submitting a tender.

	Answer
	Breaches of contract

Weather and other delays that impact the project’s completion

Disputes over payments

Failure to anticipate labour and material costs

Exposure through clauses that work against the organisation
	



[bookmark: _Ref496191791]Describe two (2) company policies that may impact on whether a contract is selected for tender.

	Answer
	Policy
	Description
	
	
	1
	The size of the project 
	

	
	2
	The Difficulty of the project 
	




[bookmark: _Ref516420356]Identify two (2) financial guidelines and two (2) administrative guidelines that must be observed when considering a tender.

	Answer
	Guidelines
	Description
	
	
	Financial
	If there is no rise or fall clause in the contract you must  allow for anticipated increased costs. Also check your calculations as mistakes could be catastrophic.  
	

	
	Administrative
	Ensure you check the tender documents against the contract. Ensure the contractual requirements are acceptable to the business.
	



[bookmark: _Ref497317156]Which of the following are considered direct costs? Tick all that apply.

	Answer
	Choice
	Possible Answers
	
	
		Labour costs
	

	
		Material costs
	

	
		Office overheads
	

	
		Plant costs
	

	
		Profit
	

	
		Site overheads
	

	
		Subcontract costs
	




[bookmark: _Ref516237612]Which of the following are considered indirect costs? Tick all that apply.

	Answer
	Choice
	Possible Answers
	
	
		Labour costs
	

	
		Material costs
	

	
		Office overheads
	

	
		Plant costs
	

	
		Profit
	

	
		Site overheads
	

	
		Subcontract costs
	




[bookmark: _Ref516420096]Explain how labour costs are established, referring to:
· Labour constant
· Labour quantities
· Labour rates

	Answer
	Labour costs are established by combining all types of labour required on the project. Labour costs can be broken down into labour constant ( The anticipated time required for the item of work), labour quantities ( Quantity of work required for the item of work) and Labour rates ( Monetary rates for the work performed). 
	


[bookmark: _Ref516420098]Explain the following types of direct material waste that must be considered when calculating material costs.

	Answer
	Type
	Description
	
	
	Design
	When you have to purchase a particular amount, but all may not be required.
	

	
	Rejection
	The quality may not be up to standard.
	

	
	Mishandling
	Material that may be damaged or broken when handled.
	




[bookmark: _Ref516420099]Explain the following types of indirect material waste that must be considered when calculating material costs.

	Answer
	Type
	Description
	
	
	Substitution
	Material may be used for something else other then what it was intended for.
	

	
	Production
	Construction technique may be different from originally planned.
	

	
	Negligence
	Mistakes in production or estimating.
	

	
	Criminal actions
	Waste caused by theft or vandalism.
	




[bookmark: _Ref516420101]Identify three (3) costs that must be considered when calculating plant costs.

	Answer
	Running costs of Plant

Labour costs of operating Plant

Plant Purchase or Hire costs
	


[bookmark: _Ref516420103]List the two ways in which subcontractors may provide a price for their work.

	Answer
	An all inclusive price or a schedule of unit rates, assessing the work involved and applying the relevant subcontract rates.
	



[bookmark: _Ref516420106]Identify ten (10) trades that may be required for a residential or commercial building project.

	Answer
	Carpenter
Plumber
Concreter
Electrician 
Tiler
Roofer
Block layer
Cabinet Maker
Renderer
Painter

	



[bookmark: _Ref497317794]True or False (Tick your response): Each subcontractor is individually responsible to the client for a job tendered by a builder.

	Answer
		True
	
	
	
	
	False
	
	




[bookmark: _Ref516421466]Name one (1) type of project costing software.

	Answer
	Data build
	




[bookmark: _Ref516420843]True or False (Tick your response): Using costing software can assist builders undertake calculations in short timeframes during the tendering process.

	Answer
		True 
	
	
	
		False 
	
	




[bookmark: _Ref516420157]True or False (Tick your response): Profit is usually calculated as a percentage of the total, rather than on each item throughout the tender.

	Answer
		True 
	
	
	
		False 
	
	




[bookmark: _Ref516420161]True or False (Tick your response): Each level of government (i.e. federal, state and local) has its own rules regarding tender submissions.

	Answer
		True 
	
	
	
		False 
	
	




[bookmark: _Ref516425355]Identify one (1) example of each of the following documents that impacts on building work conducted in Queensland.

	Answer
	Type
	Description
	
	
	Building and Construction Code
	During the pre-approval process, a home may require a code assessment as to whether it falls in a noise corridor, hillslopes overlay etc. All have their own building requirements to satisfy relevant building codes.
	

	
	Standard
	An example could be the Australian standard for waterproofing. I.e. AS 3740-1994
	

	
	Government regulation
	One of the most recent government regulations to be enforced is a change to smoke alarm laws. The law according to the building regulation states a smoke alarm must be installed in every bedroom of a domestic dwelling. 
	




[bookmark: _Ref516420166]Identify four (4) types of supporting documentation that you may include with a tender submission.

	Answer
	Artists impressions 
Organisational information
Product information
Promotional materials
	



[bookmark: _Ref516420272]Explain the importance of checking the accuracy of a tender.

	Answer
	It is important to check the accuracy of a tender to ensure it meets all the relevant building codes, standards and regulations relevant to the construction being undertaken. It is also important to ensure the correct price is stated as it could cause major financial struggles if wrong. 
	



[bookmark: _Ref516420201]Identify an appropriate staff member within an organisation who may approve/endorse/modify a tender prior to submission to the client.

	Answer
	Someone in Management
	



[bookmark: _Ref516421208]True or False (Tick your response): There is a general rule for how long tenders are called for, so specific due dates are not listed.

	Answer
		True 
	
	
	
		False 
	
	





[bookmark: _Ref516423005]You have a formwork job that will take three (3) weeks to complete. 
You are required to hire a range of materials, according to the Bill of Quantities listed below. Allow 15% for loss and damage.

Complete the calculations to determine the costs for the required materials.

	Materials
	Quantity
	Hire rate per week

	Frame 1
	18
	$0.60

	Frame 2
	18
	$0.55

	Brace
	2 x 30
	$0.20

	Base plate
	36
	$0.10

	‘U’ plate
	36
	$0.30

	Pin
	36
	$0.10

	Bearer
	39.6m
	$0.20

	Joints
	165m
	$0.15



	Answer
	Frame 1  18 x .60 x 3  =  $32.40
Frame 2  18 x .55 x 3  =  $29.70
Brace       60 x .20  x 3 = $36.00
Base Plate  36 x .10 x 3 = $10.80
Ú plate       36 x .3 x 3 =  $32.40
Pin              36 x .1 x 3 = $10.80
Bearer     39.6 x .2 x 3 = $23.76
Joists       165 x .15 x 3 = $74.25

Total = $250.11

Total + 15%   250.11x.15 =  $37.52

Grand total   250.11 + 37.52 = $287.63 


The total cost to hire the materials is $287.63
	


[bookmark: _Ref516423132]For the job in Q24. you must also hire workers to install the plywood for the formwork, at a rate of $15/hour. There is 70m2 of plywood to be installed. Assume the labour constant is 1.10hrs/m2.

Complete the labour calculations.

	Answer
	 70/ 1.1 = 63.63 hours

15 x 64 = $960


The cost for labour would be $960
	



[bookmark: _Ref516423607]For the job in Q24. and Q25. you have determined that the overheads and profit will constitute 10% of the materials and labour cost. 

Calculate the total project cost.

	Answer
	287.63 + 960 = $1247.63


1247.63 + 10% = $1372.39


The total project cost would be $1372.39
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	PRACTICAL ASSESSMENT INSTRUCTIONS

· The following practical assessment will require the Participant to complete work related activities.
· The Assessor will conduct observations of the Participant’s work to determine whether they display sufficient practical skills and knowledge. 
· Please fill in the details below – providing your name, signature and date of assessment.
· The Participant’s signature acknowledges that the Assessor provided clear instructions and the Participant understood what was required to complete this assessment.
· The Assessor may substitute a Practical Task with an alternate task of equal value.
· Alternate tasks must be fully documented by the assessor in the Assessor Comments area.





	Participant name
	Nathan Weiss

	
	

	Participant signature
	
	
	

	Date
	28/03/2021



	Assessor name
	

	
	

	Assessor signature
	
	
	

	Date
	Click here to enter a date.





	Task
	Task outcome (Tick)

	
	Satisfactory
	Not Yet Satisfactory

	Task 1 (Occasion 1)
		
	Task 1 (Occasion 2)
		



	ASSESSOR COMMENTS

	


CPCCBC4013A
Prepare and evaluate tender documentation

	Practical Task 1 (2X)

	Description of task:
On two (2) occasions, a suitable observer is to verify the participant’s ability to prepare and evaluation tender documentation, including calculation of labour and material requirements using costing software programs. 

The participant is to gather evidence of how they have completed each component of the Practical Task, which is to be submitted with this Practical Assessment sheet. Evidence to be submitted may include:
· Any tender documents you have submitted to client and correspondence (redact any sensitive info)

The assessor is to verify the observer’s comments and provide the outcome for the practical task on the front cover of the Practical Assessment.

	Resources required: 
Computer.

	Assessment of task

	Name of participant:
	Nathan Weiss

	Name of observer:
	

	Role of observer 
(Confirm suitability to sign)
	

	Email address of observer
	

	Signature of observer:
	
	Date:
	29/03/2021
	When completing the task, did the participant:
	Tick if satisfactorily completed. 
Provide comments if left unticked.

	
	1st
Occasion
	2nd
Occasion

	1.A.  [bookmark: _Ref515351350][bookmark: _Ref495661944]Evaluate contract risk by:
· Selecting contracts according to company policy
· Evaluating tender documents, identifying risks for tender preparation
		
	1.B.  [bookmark: _Ref495662059]Prepare tender and supporting documentation by:
· Identifying and obtaining necessary information (including vital information, drawings, specification)
· Calculating material quantities and costs
· Calculating labour hours and costs, considering types, scope and usage of labour through employee and subcontractor systems
· Using appropriate costing software programs
· Following company procedures and instructions 
		
	1.C.  [bookmark: _Ref515351568]Consult with industry professionals, ensuring clear and direct verbal and non-verbal communication appropriate to cultural differences. 
		
	1.D.  [bookmark: _Ref515351373]Conduct a preliminary evaluation of completed tender documentation, ensuring conformity with legislation, and company financial and administrative guidelines. 
		
	1.E.  [bookmark: _Ref515351380]Provide tender documentation to appropriate staff member for approval or endorsement.
		
	1.F.  [bookmark: _Ref515351386]Prepare final documents (including amendments) for submission to the client. 
		
	The Participant’s performance was:  Satisfactory     Not Satisfactory



	OBSERVER COMMENTS
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