Handout 3 - CPCCBC4008 Supervise site communication and administration processes for building and construction projects
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Progress Inspection checklist template
	Inspector name:
	Jims building
	Date
	09/09/2023

	Site location
	[bookmark: _GoBack]28 Dell street Rochdale 

	
	

	Trade being inspected
	



	NO.
	ITEM
	INSPECTION DATE
	OK
	DEF.
	RECTIFIED DATE

	example
	Framing- Nogging to Wet Areas
	dd/mm/yyyy
	
	
	dd/mm/yyyy

	1 
	Gyprock damaged
	09/09/23
	
	X
	15/09/23

	2 
	Water leaking in laundry
	09/09/23
	
	X
	15/09/23

	3 
	Concrete Slab Finish - Not Suitable for Purpose (AS2870)
	09/09/23
	
	X
	15/09/23

	4 
	Painting not finished
	09/09/23
	
	X
	15/09/23

	5 
	Wall Cladding - Dents and Damage
	09/09/23
	
	X
	15/09/23

	6 
	Painting damaged
	09/09/23
	
	X
	15/09/23

	7 
	Wall Cladding - Dents and Damage
	09/09/23
	
	X
	15/09/23

	8 
	Rear Post  Rusted or Corroded
	09/09/23
	
	X
	15/09/23

	9 
	Roof  rusty
	09/09/23
	
	X
	15/09/23

	10 
	Lights not the same colour
	09/09/23
	
	X
	15/09/23

	11 
	
	
	
	
	

	12 
	
	
	
	
	

	13 
	
	
	
	
	

	14 
	
	
	
	
	

	15 
	
	
	
	
	

	16 
	
	
	
	
	

	17 
	
	
	
	
	

	18 
	
	
	
	
	

	19 
	
	
	
	
	

	20 
	
	
	
	
	

	21 
	
	
	
	
	

	22 
	
	
	
	
	

	23 
	
	
	
	
	

	24 
	
	
	
	
	

	25 
	
	
	
	
	

	26 
	
	
	
	
	

	27 
	
	
	
	
	

	28 
	
	
	
	
	

	29 
	
	
	
	
	

	30 
	
	
	
	
	

	31 
	
	
	
	
	

	32 
	
	
	
	
	

	33 
	
	
	
	
	

	34 
	
	
	
	
	

	35 
	
	
	
	
	

	36 
	
	
	
	
	

	37 
	
	
	
	
	

	38 
	
	
	
	
	

	39 
	
	
	
	
	

	40 
	
	
	
	
	

	41 
	
	
	
	
	

	42 
	
	
	
	
	

	43 
	
	
	
	
	



DATE COMPLETED                             	SUPERVISOR SIGNATURE	
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