
PE&BA Building Pty.Ltd

Meeting minutes
15/02/2020
1. Opening:
The regular meeting of the PE&BA building was called to order at 2pm on 15 FEB 2020 at 19 Premier St, Oxley

2. Present:
Peter Yong, Waterproofer
Junquan Chen, Tiler
Alex Wang, Builder
Yixu Zhang, Supervisor


3. WORK COMPLETED - List the work completed in the previous week:
A.  Finished waterproofing of two bathrooms on second floor
B.  Finished floor Bedding of two bathrooms on second floor
C.  Finished floor tiling of two bathrooms on second floor

4. WORK SCHEDULED - List the work scheduled for the following week:
A.  Finish waterproofing of two bathrooms on ground floor
B.  Finish wall tiling of  two bathrooms on ground floor
C.  Finish floor Bedding of two bathrooms on ground floor
D.  Finish floor tiling of two bathrooms on ground floor

5. FIELD OBSERVATIONS, PROBLEMS, and/or DECISIONS:
A. Ensuite bathroom floor grout missed at vanity area
B. Silicone defect as masking tape marked
C. Fix the problem as above next week

6. [bookmark: _GoBack]GENERAL DISCUSSION - List any items for general discussion:
A.  Water resistant to 1800mm above finished floor level	
B.  Ensure coners are waterproof 40mm eachway	
C.  Using angle grinder cutting tiles, keep everything outside the house 	
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