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BSBPMG515 
Manage project human resources 
ASSESSMENT SUMMARY

The assessment activities for BSBPMG515 Manage project human resources cover all aspects of the unit of competency required. To demonstrate competence in this unit, a participant must undertake all tasks and complete them satisfactorily and consistently. For Apprentices and Trainees, this includes employer completion of the Employer Record Book (ERB). 

Participants must read all the information given before starting any assessment task. The assessment tasks are intended to be equitable, fair and flexible. If a participant has any questions or requires alternative arrangements to be made such requests should be directed to their Trainer/Assessor, who should note such arrangements in the ‘Assessor Comments’ on the affected assessment. If a participant feels they are not yet ready to be assessed, they should discuss their options with their Trainer/Assessor. 

To satisfactorily complete the assessment, the participant is required to answer all questions correctly and demonstrate their skills to industry standards. If a participant does not answer some questions or perform some tasks, they will be deemed ‘Not Satisfactory’ for the task and ‘Not Yet Competent’ for the unit of competency. The Trainer/Assessor is able to provide the participant with additional information on interpreting the assessment outcomes and provide guidance on the participant’s options. Should a participant still be deemed ‘Not Satisfactory’ they will have the opportunity to undertake a supplementary assessment or appeal the result. 

By signing the cover page for each assessment item, the participant acknowledges they understand the assessment instructions and requirements and consent to being assessed. The participant also verifies and assures the RTO that the work submitted is their own work. 


	[bookmark: _Ref396827952]Participant Name
	Jack Campbell 




	Task
	Assessment Results 

	Theory Exam
	 Satisfactory 
	 Not Yet Satisfactory

	Practical Assessment
	 Satisfactory 
	 Not Yet Satisfactory

	Outcome for Unit of Competency
	 Competent
	 Not Yet Competent




	Assessor Name
	

	Assessor Signature
	
	Unit Competence Determination Date
	Click here to enter a date.
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	THEORY EXAM INSTRUCTIONS

This exam will occur under standard assessment conditions.
An oral examination may be allowed under certain circumstances, whereby the Participant’s answers will be documented by a party other than the Participant. This must be acknowledged in writing (e.g. FT001 and Assessor Comments)
Participants must provide enough detail in their responses to demonstrate their knowledge and skills.
Please fill in the details below, providing your name, signature and date of assessment.
Your signature acknowledges that this is your own work.
Assessors are to complete marking in pen of a different colour to the Participant.
If a Participant initially answers a question incorrectly but modifies their response, they must follow the instructions below:
If a Participant changes their response in writing, they must put their initials next to the written change.
If a Participant changes their response verbally, this must be noted on the exam paper by the assessor.




	Participant name
	

	
	

	Participant signature
	
	
	

	Date
	Click here to enter a date.



	Assessor name
	

	
	

	Assessor signature
	
	
	

	Date
	Click here to enter a date.




	Number of questions
	Number of questions answered correctly
	Task outcome (Tick)

	35
	
	Satisfactory
	Not Yet Satisfactory

	
	
	
	




	[bookmark: _Ref17457767]ASSESSOR COMMENTS

	


Explain why human resource management should be proactive.

	Answer
	To plan to fill future needs in the organisation so that productivity is not interrupted and extra costs will not be incurred while waiting for the right person to be hired or a current employee trained to do new tasks.
	




[bookmark: _Ref17457784]List seven (7) issues that a project management plan contains which influences project human resource planning.

	Answer
	Issue
	Description
	

	
	1
	Project Life Cycle
	

	
	2
	Processes due to be applied to each project phase.
	

	
	3
	Tools and methods to be used in these processes.
	

	
	4
	Interactions between inputs, processes and outputs.
	

	
	5
	Descriptions of work methods to be used.
	

	
	6
	Project baselines
	

	
	7
	Requirements for communications with stakeholders.
	




[bookmark: _Ref17457803][bookmark: _Ref27472114]Which project management document assists with identifying project tasks, for the purpose of forming job descriptions?

	Answer
	Project Management Plan, Job description and job specification  templates.
	



[bookmark: _Ref17457806]Which project management document lists the types and quantities of human resources required for each activity in a work package?

	Answer
	Project Organisational Chart
	




[bookmark: _Ref17457810]Outline four (4) organisational process assets that can help setting up project human resource management processes.

	Answer
	Asset
	Description
	

	
	1
	Standard process, procedure and policy guidelines.
	

	
	2
	Job description and job specification templates.
	

	
	3
	Organisational chart templates.
	

	
	4
	Historical information and lessons learned from previous projects.
	




[bookmark: _Ref17457820]Explain the difference between a job description and a job specification.

	Answer
	Job description – the job holders tasks, responsibilities and authority

Job specifications – the job holders required knowledge skills and experience.
	



[bookmark: _Ref17457822][bookmark: _Ref27473097]You are developing a template to be used when writing up a job description. Identify the headings that should exist in such a template. 

	Answer
	Tasks 
Responsibilities
Authority

	




[bookmark: _Ref17457825]You are developing a template to be used when writing up a job specification. Identify the headings that should exist in such a template.

	Answer
	Required knowledge
Skills
Experience
	




[bookmark: _Ref17457847]Identify five (5) important points that can be learnt from an organisational chart.

	Answer
	Point
	Description
	

	
	1
	The positions, functions/roles and status of people working for an organisation
	

	
	2
	The relationships among these positions
	

	
	3
	The chain of command, who each person reports to.
	

	
	4
	The span of control, how many people report to a supervisor or manager
	

	
	5
	The formal communication structure between these people.
	




[bookmark: _Ref17457852][bookmark: _Ref27465759]Construct a RACI chart that meets the following requirements:
There are three (3) members of the project team: Simon, Anne, Mark
There are five activities in the project:
Activity 1 - Simon accountable Anne responsible
Activity 2 - Simon accountable Anne responsible Mark responsible
Activity 3 - Anne accountable and responsible Simon consulted
Activity 4 - Mark accountable and responsible Anne consulted
Activity 5 - Anne accountable Simon responsible
All team members neither accountable nor responsible for an activity must be informed about it.

	Answer
	
	



[bookmark: _Ref17457924]Identify three (3) human resource issues specified in a staffing management plan.

	Answer
	Issue
	Description
	

	
	1
	How project team members will be obtained – recruitment and selection.
	

	
	2
	When Project team members will be needed.
	

	
	3
	How long project team members will be needed.
	




[bookmark: _Ref17457933]Identify seven (7) human resource issues that are optional in a staffing management plan.

	Answer
	Issue
	Description
	

	
	1
	Recruitment and selection issues.
	

	
	2
	Resource Calendars detailing when hyman =
	

	
	3
	Staff release plans smoothing the transition of project team members to new roles.
	

	
	4
	Training Needs
	

	
	5
	Clear criteria for performance rewards.
	

	
	6
	Compliance with regulations and policies.
	

	
	7
	Health and safety.
	




[bookmark: _Ref17458023]Construct a resource histogram using the following information:
The time period is for October and November 2019
The organisation identifies the week from Monday
Months can be four week or five week with weeks being allocated to the month in which the majority of days occur.
Sequential weekly hours for the job are: 24, 24, 38, 38, 38, 38, 20, 20, 12

	Answer
	
	




[bookmark: _Ref17457942]Explain the difference between recruitment and selection.

	Answer
	Recruitment is balancing considerations between labour demand and labour supply.

Selection is about hiring the best person for the job from among the applicants.
	




[bookmark: _Ref17458004]Describe the difference between internal and external recruitment.

	Answer
	Internal recruitment – Current employees to new positions from inside the organisation.

External recruitment – New employees from outside the organisation.
	





[bookmark: _Ref18311812]Explain one (1) situation in which it would be necessary to recruit externally for a project team member.

	Answer
	When an organisation does not have a large enough human resource pool to meet all their needs.
	




[bookmark: _Ref17458107]Describe what is meant by the term ‘skills gap’ and the relationship between skills gaps and training.

	Answer
	Training is necessary if there is any shortfall (or skills gap) between skills  required according to the job specification and a job holders current skills.
	




[bookmark: _Ref17458110]Explain four (4) benefits of training for an organisation.

	Answer
	
	Issue
	

	
	1
	Lower costs, employees work faster and more efficiently by wasting less resources.
	

	
	2
	Reduce schedules because employees work faster. 
	

	
	3
	Improved quality because employees are more highly skilled.
	

	
	4
	Improved morale and motivation as employees benefit personally from training.
	



[bookmark: _Ref17458112]Describe each of the types of training listed in the table below.

	Answer
	Training type
	Description
	

	
	Classroom
	Classroom training is typically done with a trainer or instructor and can be done in large numbers.
	

	
	Computer-based using internal resources
	Typically used when training staff on internal software and management systems as well as other internal resources.
	

	
	Online using outside resources
	Usually used for certificates, competency type training as well as external company inductions.
	

	
	On-the job
	Traineeship or Apprenticeship.
	




[bookmark: _Ref17458125]Explain why performance appraisal should be a proactive process.


	Answer
	Because it is about improving an employees future performance, rather than punishing an employees poor past performance.  Even good employees can be helped to develop and perform better.
	




[bookmark: _Ref17458128]Identify five (5) objectives of appraising performance during the progress of a project.

	Answer
	Objective
	Description
	

	
	1
	Clarifying roles and responsibilities.
	

	
	2
	Providing constructive feedback to team members.
	

	
	3
	Finding of unknown or unresolved issues.
	

	
	4
	Developing individual training plans.
	

	
	5
	Establishing specific goals for future time periods.
	




[bookmark: _Ref17458131]Explain five (5) important guidelines when giving an employee feedback on performance.

	Answer
	Guideline
	Description
	

	
	1
	Make sure that the employee participates in the interview – that it is a two way interview and the employee gets a lot of opportunity to ask questions and discuss issues.

	

	
	2
	If you criticize an employee it should be positive criticism – not only making them aware of what they are doing wrong, but also showing them how they can correct this behaviour.

	

	
	3
	Point out – constructively – what the employee has done badly, but do not forget to also say what they have done well. This helps the employee to feel positive about their work.

	

	
	4
	A bad performance does not make the employee a bad person. Criticism should not be personal – it is not about the employee as a person, it is about the way the employee behaved wrongly, which does not necessarily make them a bad employee. It is the behaviour which should change – not the employee as a person.

	

	
	5
	Solve problems – don’t blame the employee.

	



[bookmark: _Ref17459209]Explain four (4) qualities that a performance standard should have.

	Answer
	Quality
	Description
	

	
	1
	Clarifying roles and responsibilities

	

	
	2
	Providing constructive feedback to team members

	

	
	3
	Finding of unknown or unresolved issues

	

	
	4
	Developing individual training plans

	




[bookmark: _Ref17459211]Describe the role of work performance reports in individual and team performance appraisal.

	Answer
	Work performance reports provide objective evidence of team and individual performance that can be compared with team and individual performance criteria documentation to judge performance

	




[bookmark: _Ref17458137]Explain the meaning of ‘superordinate team goals’. Identify how superordinate team goals can help improve a team’s performance.

	Answer
	Superordinate team goals enable people from opposing sides to come together and work toward a common end. In the everyday work environment, for example, the alignment of employer and employee goals with regard to job security can minimize conflict
	




[bookmark: _Ref17463312]Explain the role of a project manager in counselling employees.

	Answer
	There may be times that your team or its individual members require counselling to overcome difficulties. Project managers are business people – so it is best to use the business definition and use a professional when this skill is needed.

	




[bookmark: _Ref17463668]List five (5) attributes of active listening techniques that a project manager could use when working with employees.

	Answer
	Attribute
	Description
	

	
	1
	Paying attention to the person talking

	

	
	2
	Avoiding interrupting the speaker

	

	
	3
	Showing that you are listening – for example by eye contact, body language or an occasional nod

	

	
	4
	Recapping what is said but using different words

	

	
	5
	Asking questions if you are unsure.

	




[bookmark: _Ref17458174]Identify three (3) issues that can come from outside of the project team and can create conflict for the team.

	Answer
	Issue
	Description
	

	
	1
	If the project’s goals are in conflict with an established organisational strategy

	

	
	2
	If from another organisational project competes with your project for scarce resources

	

	
	3
	If different stakeholders outside of the project team with conflicting expectations about the project.

	




[bookmark: _Ref18571271]Explain how best to handle conflict between project teams over the allocation of scarce resources.

	Answer
	The project manager should identify, document and manage the conflict as soon as possible.
	



[bookmark: _Ref18328001]Explain one (1) method that can be used to minimise the impact of intra-team conflict over resources on the achievement of project objectives.

	Answer
	Communicate within the team and allocate resources early in the project so that if there are any double ups or additional resources needed they can be arranged.
	




[bookmark: _Ref17458191]Explain each of the following conflict resolution methods and specify the wins/losses of the parties:

	Answer
	Method
	Explanation
	

	
	Avoiding
	The party withdraws from, postpones or sidesteps the issue. They might, for example, refuse to talk about the issue or avoid the other party. It is unassertive and uncooperative.

Lose-Lose situation

	

	
	Accommodating
	
The party disregards their own concerns to satisfy the concerns of the other party, for example by yielding to the other party’s point of view, even if you have reserves about it. It is unassertive and cooperative.

Lose-Win

	

	
	Competing or forcing
	The party pursues their own interests at the expense of the other party, using whatever power source at their disposal. It might be simply wanting to win, but it can also be standing up for an issue that you believe is right such as a moral issue or what you believe are your personal rights. It is assertive and uncooperative.

Win-Lose

	

	
	Compromising
	Both parties seek to find an expedient, mutually acceptable solution that partially satisfies both. There is no clear winner or loser – both parties gain and concede something. It concedes more than competing but less than accommodating, so it is between them. It is intermediate in both assertiveness and cooperativeness.
Some win and some loss for both parties

	

	
	Collaborating
	Both parties work together in an attempt to find a solution that fully satisfies both. It usually involves problem solving where the issues are fully defined and explored and alternatives are developed where one satisfies both parties. Examples are exploring the disagreement to learn from each other's understanding of the conflict, attempting to find a solution so that they don’t compete for resources, or jointly trying to find an imaginative solution for an interpersonal problem. It is both assertive and cooperative. This is the only approach which fully resolves the conflict. Unfortunately, it is not always a viable tactic to use.
Win-Win

	



[bookmark: _Ref17458205]List one (1) set of processes and one set of documents that formally identify the end of a project and allow the release of project team members.

	Answer
	Document type
	Example
	

	
	Process
	Closing Process Group
	

	
	Documents
	Project Closure Documents
	




[bookmark: _Ref17458215]Explain why it is important that the project manager does not release team members until it is certain that the project is fully completed.

	Answer
	It is important that the project manager does not release team members until it is certain that the project is fully completed – it can be relatively easy to reassign team members to new projects and new tasks, but it can be very difficult to have these team members reassigned back to the project if further work is needed. Once a high-performing team is broken up it can be difficult to reform it.

	




[bookmark: _Ref17458234]Discuss why it is important to facilitate the adjournment of a project team.

	Answer
	Facilitating the adjournment of the team (stage 5 in team building). Participating in an effective team can be very rewarding, and the members of successful teams can become very close. Some members might have become very comfortable in their project roles and feel uncomfortable and uncertain about new roles. This stage helps prepare team members for their next roles.
	




[bookmark: _Ref17458249]Explain what is meant by a ‘team debrief’ before the project team is disbanded, and why this team brief is important.

	Answer
	A team debrief in which each team member speaks about what they feel went well with the project, went poorly, and their ideas for improvements for future projects. This combination of team inputs often uncovers issues that had previously not be recorded.
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	PRACTICAL ASSESSMENT INSTRUCTIONS

The following practical assessment will require the Participant to complete work related activities.
The Assessor will conduct observations of the Participant’s work to determine whether they display sufficient practical skills and knowledge. 
Please fill in the details below – providing your name, signature and date of assessment.
The Participant’s signature acknowledges that the Assessor provided clear instructions and the Participant understood what was required to complete this assessment.
The Assessor may substitute a Practical Task with an alternate task of equal value.
Alternate tasks must be fully documented by the assessor in the Assessor Comments area.





	Participant name
	Jack Campbell

	
	

	Participant signature
	
	
	

	Date
	24/06/2021



	Assessor name
	

	
	

	Assessor signature
	
	
	

	Date
	Click here to enter a date.





	Task
	Task outcome (Tick)

	
	Satisfactory
	Not Yet Satisfactory

	Task 1
		



	ASSESSOR COMMENTS

	


BSBPMG515
Manage project human resources

	Practical Task 1

	Description of task:
A suitable observer is to verify the participant’s ability to manage the human resources for a project. It involves:
Planning for human resources
Implementing personnel training and development
Managing the project team

The participant is to gather evidence of how they have completed each component of the Practical Task, which is to be submitted with this Practical Assessment sheet. Evidence to be submitted may include:
Work Breakdown Structure (WBS)
Project baselines and/or schedules
Performance review – KPIs
Training Needs Analysis (TNA)
Organisational charts – company/site
Human Resources documentation

The observer is to provide detailed comments on the tasks completed by the participant. The assessor is to verify the observer’s comments in the Assessor Comments section, and provide the Practical Assessment outcome on the front cover of this document

	Resources required: 
Computer.

	Assessment of task

	Name of participant:
	

	Name of observer:
	

	Role of observer 
(Confirm suitability to sign):
	

	Email address of observer:
	

	Signature of observer:
	
	Date:
	Click here to enter a date.
	When completing the task, did the participant: 
	Tick if satisfactorily completed. 
Provide comments if left unticked.

	1 Plan human resource management

	[bookmark: _Ref17106874]Determine resource requirements for individual tasks to determine required project personnel levels and competencies. 
	
	[bookmark: _Ref17106906]Develop job descriptions for two (2) project team members from resource requirements.
	
	[bookmark: _Ref17118332]Develop job specifications for two (2) project team members from resource requirements.
	
	[bookmark: _Ref17106908]Develop a project organisational structure.
	
	[bookmark: _Ref17107413]Develop a staffing management plan for the project.
	
	[bookmark: _Ref17107417]Develop resource histograms for two (2) project roles. 
	
	[bookmark: _Ref17107419]Develop a RACI for the project team. 
	
	[bookmark: _Ref17113861]Develop performance criteria for two (2) project roles.
	
	2 Acquire project team

	[bookmark: _Ref17107025][bookmark: _Ref27485903]Apply human resources management (HRM) methods, techniques and tools to support the recruitment and selection of two (2) of the personnel required for the project.
	
	[bookmark: _Ref17113869]Clearly communicate project role descriptions to the two (2) team members selected.
	
	[bookmark: _Ref17107053][bookmark: _Ref27486471]Allocate personnel to the project to meet planned work outputs throughout project timeline.
	
	[bookmark: _Ref17113873]Negotiate team superordinate team KPIs and team rewards with team members.
	
	3 Develop project team

	[bookmark: _Ref17118585][bookmark: _Ref27486998]Identify any skills gaps for two (2) project team members to support personnel and project performance.
	
	[bookmark: _Ref17107138][bookmark: _Ref27487000]Identify, plan and implement ongoing development and training for two (2) project team members to support personnel and project performance.
	
	4 Manage project team

	[bookmark: _Ref17107094]Measure and document two (2) individuals’ performance against agreed standards and initiate actions to overcome shortfalls in performance.
	
	[bookmark: _Ref17107239][bookmark: _Ref27486006]Implement processes and take action to improve overall project effectiveness, discussing with team members.
	
	[bookmark: _Ref17107256][bookmark: _Ref27487111]Monitor and report, for remedial action, internal and external influences on individual and project team performance and morale.
	
	[bookmark: _Ref17107262][bookmark: _Ref27486054]Apply organisational policy to implement procedures for interpersonal communication, counselling, and conflict resolution to maintain a positive work environment.
	
	[bookmark: _Ref17118779][bookmark: _Ref27467979]Identify and manage resource conflict from outside the team to minimise impact on achievement of project objectives.
	
	[bookmark: _Ref17107307][bookmark: _Ref27486067]Identify and manage inter-project and intra-project resource conflict to minimise impact on achievement of project objectives.
	
	5 Finalise human resource activities related to the project

	[bookmark: _Ref17709268][bookmark: _Ref27486388]Perform a team debrief for the project.
	
	[bookmark: _Ref17107326]Disband project team according to organisational policies and procedures.
	
	[bookmark: _Ref17107332]Identify and report human resource issues and recommended improvements learnt from the project.
	
	The Participant’s performance was:  Satisfactory     Not Satisfactory





	OBSERVER COMMENTS
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