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CPCCBC4013A 
Prepare and evaluate tender documentation


	THEORY EXAM INSTRUCTIONS

· This exam will occur under standard assessment conditions.
· An oral examination may be allowed under certain circumstances. 
Answers will be documented and FT003 (Oral examination declaration form) must be completed.
· Participants must provide enough detail in their responses to demonstrate their knowledge and skills.
· Please fill in the details below, providing your name, signature and date of assessment.
· Your signature acknowledges that this is your own work.
· If a participant initially answers a question incorrectly but modifies their response, they must follow the instructions below:
· If a participant changes their response in writing, they must put their initials next to the written change.
· If a participant changes their response verbally, this must be noted on the exam paper by the assessor.
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	ASSESSOR COMMENTS

	


[bookmark: _Ref515968645]Describe each of the listed types of building contract.

	Answer
	Contract
	Description
	
	
	Cost-plus
	Not often used, but takes two forms:
The builder is entitled to be paid the cost of the work plus a commission 
The builder is paid the cost plus a fixed fee (which also may be reduced if the estimated cost of the work is exceeded by the actual cost)

	

	
	Lump sum
	Where the builder is to complete the works according to specification, within an agreed timeframe and for an agreed sum.
	

	
	Nominated subcontract
	A subcontract within the scope of the main contract for works, whereby the subcontractor is chosen by the architect.
	

	
	Schedule of rates
	The cost of the work is calculated by applying an agreed schedule of rates to the work actually performed, which is measured. This occurs where the extent of the works cannot be specified at the time of letting the contract (e.g. jobs with extensive earthworks)
	




[bookmark: _Ref516047220]Name and describe four (4) documents that may be referred to by a builder considering submitting a tender.

	Answer
	Tender document
	Description
	
	
	Drawings and specifications

	The client will have met with a design consultant (e.g. architect) to interpret their needs by developing drawings and specifications (e.g. specific materials to be used). 

	

	
	Bill of quantities

	Formal quantities determined by a professional quantity surveyor using the architect’s specifications and drawings. By referring to this document, builders should avoid the risk of making errors in measuring such quantities themselves. It also provides a common basis for competitive tendering.

	

	
	Project parameters
	cost schedules, estimated timeframes etc
	

	
	Site layout information

	Information about the site, layouts, drawings
	



[bookmark: _Ref428791704]Identify five (5) risks that should be considered by a builder interested in submitting a tender.

	Answer
	Breach of contract
Disputes over payments
Risk of default or non-performance of key players
Short funding
Industrial disputes through misunderstandings or overt action
Failure to adequately anticipate labour or materials costs

	



[bookmark: _Ref496191791]Describe two (2) company policies that may impact on whether a contract is selected for tender.

	Answer
	Policy
	Description
	
	
	1
	Fitness for work
	

	
	2
	Equal opportunity
	




[bookmark: _Ref516420356]Identify two (2) financial guidelines and two (2) administrative guidelines that must be observed when considering a tender.

	Answer
	Guidelines
	Description
	
	
	Financial
	Schedule of Rate
Variation
	

	
	Administrative
	HR
Available of plant and equipment
	



[bookmark: _Ref497317156]Which of the following are considered direct costs? Tick all that apply.

	Answer
	Choice
	Possible Answers
	
	
		Labour costs
	

	
		Material costs
	

	
		Office overheads
	

	
		Plant costs
	

	
		Profit
	

	
		Site overheads
	

	
		Subcontract costs
	




[bookmark: _Ref516237612]Which of the following are considered indirect costs? Tick all that apply.

	Answer
	Choice
	Possible Answers
	
	
		Labour costs
	

	
		Material costs
	

	
		Office overheads
	

	
		Plant costs
	

	
		Profit
	

	
		Site overheads
	

	
		Subcontract costs
	




[bookmark: _Ref516420096]Explain how labour costs are established, referring to:
· Labour constant
· Labour quantities
· Labour rates

	Answer
	The labour constant is the anticipated time required for a particular item of work. The labour qty are the amounts of work required. The labour rate is the monetary rate for work performed. So the total cost is calculated by multiplying the labour constant by the labour qty by the labour rate.
	


[bookmark: _Ref516420098]Explain the following types of direct material waste that must be considered when calculating material costs.

	Answer
	Type
	Description
	
	
	Design
	Design of item
	

	
	Rejection
	Quality issue, incorrect type of material
	

	
	Mishandling
	Damaged when handling
	




[bookmark: _Ref516420099]Explain the following types of indirect material waste that must be considered when calculating material costs.

	Answer
	Type
	Description
	
	
	Substitution
	Materials used in a way other than originally intended
	

	
	Production
	Occurs when the construction techniques originally planned have changed, thus causing unforeseen wasted materials
	

	
	Negligence
	Occurs due to mistakes in production or in the estimation
	

	
	Criminal actions
	Stolen or vandalised
	




[bookmark: _Ref516420101]Identify three (3) costs that must be considered when calculating plant costs.

	Answer
	Mobilisation. 
Plant purchase or hire costs. 
Running and maintenance costs. 
Labour costs
	


[bookmark: _Ref516420103]List the two ways in which subcontractors may provide a price for their work.

	Answer
	All – inclusive price 
Per unit Price
	



[bookmark: _Ref516420106]Identify ten (10) trades that may be required for a residential or commercial building project.

	Answer
	Site works
Brickworks
Earthworks
Concrete works
Tiling 
Steel works
Metal works
Drainage
Plastering
Electrical works 
	



[bookmark: _Ref497317794]True or False (Tick your response): Each subcontractor is individually responsible to the client for a job tendered by a builder.

	Answer
		True
	
	
	
		False
	
	




[bookmark: _Ref516421466]Name one (1) type of project costing software.

	Answer
	PPW
CATS
	




[bookmark: _Ref516420843]True or False (Tick your response): Using costing software can assist builders undertake calculations in short timeframes during the tendering process.

	Answer
		True 
	
	
	
		False 
	
	




[bookmark: _Ref516420157]True or False (Tick your response): Profit is usually calculated as a percentage of the total, rather than on each item throughout the tender.

	Answer
		True 
	
	
	
		False 
	
	




[bookmark: _Ref516420161]True or False (Tick your response): Each level of government (i.e. federal, state and local) has its own rules regarding tender submissions.

	Answer
		True 
	
	
	
		False 
	
	




[bookmark: _Ref516425355]Identify one (1) example of each of the following documents that impacts on building work conducted in Queensland.

	Answer
	Type
	Description
	
	
	Building and Construction Code
	National construction code
	

	
	Standard
	Termite Management standards
	

	
	Government regulation
	Building Regulation 2006
	




[bookmark: _Ref516420166]Identify four (4) types of supporting documentation that you may include with a tender submission.

	Answer
	Artist’s impressions
Documentation processes required by building information modelling (BIM)
Organisational information
Product information
Promotional materials
Reports or findings beneficial to the organisation
Additional drawings and specifications
	



[bookmark: _Ref516420272]Explain the importance of checking the accuracy of a tender.

	Answer
	Once a tender is accepted, a contractual arrangement comes into existence. If the information is the tender is incorrect, this may have significant financial implication for the successful tenderer.
	



[bookmark: _Ref516420201]Identify an appropriate staff member within an organisation who may approve/endorse/modify a tender prior to submission to the client.

	Answer
	Management or another designated person
	



[bookmark: _Ref516421208]True or False (Tick your response): There is a general rule for how long tenders are called for, so specific due dates are not listed.

	Answer
		True 
	
	
	
		False 
	
	





[bookmark: _Ref516423005]You have a formwork job that will take three (3) weeks to complete. 
You are required to hire a range of materials, according to the Bill of Quantities listed below. Allow 15% for loss and damage.

Complete the calculations to determine the costs for the required materials.

	Materials
	Quantity
	Hire rate per week

	Frame 1
	18
	$0.60

	Frame 2
	18
	$0.55

	Brace
	2 x 30
	$0.20

	Base plate
	36
	$0.10

	‘U’ plate
	36
	$0.30

	Pin
	36
	$0.10

	Bearer
	39.6m
	$0.20

	Joints
	165m
	$0.15



	Answer
	Frame 1: 18x3x$0.6 = $32.4
Frame 2: 18x3x0.55 = $29.70
Brace: 2x30x3x0.2 = $36
Base plate: 26x3x0.1=$10.8
U plate: 36x3x0.3 = $32.4
Pin: 36x3x0.1= $10.8
Bearer: 36.9x3x0.2 = $23.76
Joints: 165x3x0.15 = $74.25
Total: $250.11 (Plus $37.52 for loss and damage)
Material Total = $287.63

	


[bookmark: _Ref516423132]For the job in Q24. you must also hire workers to install the plywood for the formwork, at a rate of $15/hour. There is 70m2 of plywood to be installed. Assume the labour constant is 1.10hrs/m2.

Complete the labour calculations.

	Answer
	70m2 x 1.1 x $15/hr = $1155
	



[bookmark: _Ref516423607]For the job in Q24. and Q25. you have determined that the overheads and profit will constitute 10% of the materials and labour cost. 

Calculate the total project cost.

	Answer
	Subtotal: $287.63+ $1155 = $1442.63
[bookmark: _GoBack]Overhead and profit = 10% = $1586.89
	



Page 2 of 12	CSTC Pty Ltd_0699_v1-0_10/06/2018

CSTC Pty Ltd_0699_v1-0_10/06/2018	Page 1 of 1
image1.png





 


Theory Exam 


-


 


CPCCBC4013A


 


Prepare and evaluate tender documentation


 


 


 


CSTC Pty Ltd_0699_


v1


-


0_10/06/2018


 


Page 


1


 


of 


1


 


CPCCBC4013A


 


 


PREPARE AND EVALUATE


 


TENDER 


DOCUMENTATION


 


 


 


THEORY EXAM INSTRUCTIONS


 


 


·


 


This exam will occur under standard assessment conditions.


 


o


 


An oral examination may be allowed under certain circumstances. 


 


Answers will be documented and FT003 (Oral examination declaration 


form) must be completed.


 


·


 


Participants must provide enough detail in their responses to demonstrate 


their knowledge and skill


s.


 


·


 


Please fill in the details below, providing your name, signature and date of 


assessment.


 


o


 


Your signature acknowledges that this is your own work.


 


·


 


If a participant initially answers a question incorrectly but modifies their 


response, they must 


follow the instructions below:


 


o


 


If a participant changes their response in writing, they must put their 


initials next to the written change.


 


o


 


If a participant changes their response verbally, this must be noted on 


the exam paper by the assessor.


 


 


 


Participa


nt name


 


J


a


s


m


i


n


e


 


Y


u


e


n


 


 


 


 


 


Participant signature


 


 


 


 


Assessor name


 


B


r


e


t


t


 


S


t


o


w


a


r


d


 


 


 


 


Assessor signature


 


 


 


 


Date


 


21/08/2019


 


 


 


 


Number of questions


 


Number of questions 


answered correctly


 


Satisfactory?


 


26


 


 


Yes


 


No


 


¨


 


¨


 




  Theory Exam  -   CPCCBC4013A   Prepare and evaluate tender documentation       CSTC Pty Ltd_0699_ v1 - 0_10/06/2018   Page  1   of  1   CPCCBC4013A     PREPARE AND EVALUATE   TENDER  DOCUMENTATION      

THEORY EXAM INSTRUCTIONS        This exam will occur under standard assessment conditions.   o   An oral examination may be allowed under certain circumstances.    Answers will be documented and FT003 (Oral examination declaration  form) must be completed.      Participants must provide enough detail in their responses to demonstrate  their knowledge and skill s.      Please fill in the details below, providing your name, signature and date of  assessment.   o   Your signature acknowledges that this is your own work.      If a participant initially answers a question incorrectly but modifies their  response, they must  follow the instructions below:   o   If a participant changes their response in writing, they must put their  initials next to the written change.   o   If a participant changes their response verbally, this must be noted on  the exam paper by the assessor.  

   

Participa nt name  J a s m i n e   Y u e n    

    

Participant signature   

   

Assessor name  B r e t t   S t o w a r d  

    

Assessor signature   

   

Date  21/08/2019  

     

Number of questions  Number of questions  answered correctly  Satisfactory?  

26   Yes  No  

    

