				Supro Build PTY. LTD
					
Meeting Minutes	
 April 16, 2020	

Opening:
The regular meeting of the Supro Build was called to order at 6PM on April 16, 2020 in 28 Dell St, Rochedale.

Present:
Steve ZHU, Carpenter
David YANg, Carpenter
Kevin, Chen, Builder
Xing, Wang, Supervisor

Approval of Agenda:
The agenda was unanimously approved as distributed.

Outcomes of previous meeting:
-Drawing modification has been identified
-Building paper works application preparations

Purpose of Meeting:
-Review all question from last meeting.
-Set up a plan for framer work.
-Insure all work would be commence on time.

Result of Meeting :
-Working plan confirmation and subcontractors arrangement.
-Working contracts and sign with all contractors.
-Confirm all issues of framer work through draws and material supply

Agenda for next meeting:
-Brick layer work confirm land detail set up
-Plastering work confirm  and details set up.
-Electrician work confirm and detail set up.
- Identify roofer and waterproofer working schedule 

Submitted and approved by: Xing, Wang

	









