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	[bookmark: _Ref396827952]THEORY EXAM INSTRUCTIONS

· This exam will occur under standard assessment conditions.
· An oral examination may be allowed under certain circumstances. 
Answers will be documented and FT003 (Oral examination declaration form) must be completed.
· Participants must provide enough detail in their responses to demonstrate their knowledge and skills.
· Please fill in the details below, providing your name, signature and date of assessment.
· Your signature acknowledges that this is your own work.
· If a participant initially answers a question incorrectly but modifies their response, they must follow the instructions below:
· If a participant changes their response in writing, they must put their initials next to the written change.
· If a participant changes their response verbally, this must be noted on the exam paper by the assessor.
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[bookmark: _Ref428791704][bookmark: _Ref527462137]Order the following elements of an agreement from 1 to 4.

	Answer
	Element Number
	Element
	
	
	2
	Acceptance
	

	
	4
	Consideration
	

	
	3
	Intention of legal consequences
	

	
	1
	Offer
	




[bookmark: _Ref428791707]When would an offer be considered to have lapsed?

	Answer
	when the time for acceptance expires; if the offer is withdrawn before it is accepted; or after a reasonable time in the circumstances (generally the greater the value of the contract, the longer the life of the offer


	



[bookmark: _Ref428791708]What happens to the offer if new terms are suggested?

	Answer
	New terms suggested are regarded as a counter offer which can be accepted or rejected

	



[bookmark: _Ref428791713]What does it mean when a contract is supported by ‘valuable consideration’?

	Answer
	One party promises to do something in return for a promise from another party. Consideration is what each party gives to the other as the agreed price for the other’s promises. Usually the consideration is the payment of money



	




[bookmark: _Ref528220703]Identify two (2) parties who may be deemed to not have the capacity to enter into a contract.

	Answer
	Persons suffering from a mental disability, intoxicated individuals, senile persons
	



Q1.  [bookmark: _Ref423505767][bookmark: _Ref527444202]Outline your understanding of ‘consent’ as it applies to contractual agreements. Identify when ‘apparent consent’ might not actually exist.

	Answer
	Consent is an act of reason and deliberation. Consent is implied in every agreement. Parties must mutually assent to the proposed objectives and terms of a contract in order for it to be enforceable. The manifestation of the common intent of the parties is discerned from their conduct or verbal exchanges. 
There will be no binding contract without the real consent of the parties. Apparent consent may be negated because of mistake, fraud, innocent misrepresentation, duress or undue influence, all of which are defences to the enforcement of the contract.


	



[bookmark: _Ref428790918]Identify the building industry regulator in your state and describe its role, particularly with regards to providing advice about contracts.

	Answer
	Building Professionals Board (BPB), The Building Professionals Board is a NSW Government authority established to oversee building and subdivision certification.
	



[bookmark: _Ref495585144]Under what laws are domestic building contracts regulated?

	Answer
	Home Building Regulation 2014 (NSW) Section 8 Requirements for contracts to do residential building works.
	



[bookmark: _Ref495585145]Domestic building contracts must be put in writing once the work exceeds what value?

	Answer
	$3,300 in QLD
Mre than $5,000 in NSW

	



[bookmark: _Ref495585147][bookmark: _Ref527985213]A commercial building contract must be put in writing before the building work is started if the reasonable cost of the work is more than what amount? Identify the relevant law that imposes this requirement.

	Answer
	Residential building worth more than $20,000 requires an extensive home building contract. Home Building Act 1989
	



[bookmark: _Ref495585148]Contractors must give the owner a signed copy of the entire contract (including any plans and specifications) within how many days after entering the contract?

	Answer
	The written contract must be dated and signed on behalf of each party
	



[bookmark: _Ref423502767]What are the benefits of having a written contract in place between parties?

	Answer
	Provides proof of what was agreed between you and the other party. Helps to prevent future misunderstandings or disputes by making the agreement clear from the beginning.
	



[bookmark: _Ref495585603]Match the common building contract clauses and definitions below by writing the appropriate letter next to each number in the centre column.

	Answer
	Clauses
	Answers
	Definition
	
	
	1
	Acceptances
	1 - F
	A
	Provide specific reasons that allow the contract period to be adjusted
	

	
	2
	Cost adjustments
	2 - E
	B
	A provision for which remedies can be sought if breached
	

	
	3
	Extensions of time
	3 - A
	C
	Specifically outlines the tasks to be completed as part of the construction work
	

	
	4
	Payments
	4 - D
	D
	Outlines the requirements for deposits
	

	
	5
	Scope of work
	5 - C
	E
	Address the risk of rise/fall of expenses
	

	
	6
	Term
	6 - B
	F
	Require that the contract be accepted or rejected by a certain date, otherwise the contract will not be binding
	




[bookmark: _Ref428786304]Which of the following are preliminary contracts that a builder could ask a client to sign prior to signing the main contract? Tick all that apply.

	Answer
	Choice
	Possible Answers
	
	
		Contract estimate
	

	
		Contract request
	

	
		Preliminary agreement
	




[bookmark: _Ref424211634]True or False (Tick your response): Clauses within pre-contract agreements may carry over into the contract, so it is important to discuss these with the client and come to an agreement.

	Answer
		True 
	
	
	
		False 
	
	





[bookmark: _Ref428774552]Identify and explain the purpose of four (4) standardised building construction contracts – two (2) residential and two (2) commercial.

	Answer
	Contract name
	Description
	
	
	Basic
works contracts

	This contract can be used as either a Level 1 or 2 contract. This contract is a lump sum contract to be used for work performed on a detached dwelling, including a single duplex, or the renovation, alteration, extension or repair of a home, or removal or re-siting work for detached dwelling where the contract price is up to $80,000 (GST inclusive) 

	

	
	Commercial building contracts

	A lump sum contract to be used for the construction only of commercial building work with or without a Principal’s agent.

	

	
	Commercial Cost Plus contract

	A cost plus contract for use on commercial building projects, where a lump sum price cannot be established, however a fair and reasonable estimate is given.

	

	
	Small Works Contract

	Designed for domestic building works that do not affect the footings or foundations. It can also be used for smaller alteration and renovation projects.

	




[bookmark: _Ref424211517]Identify an appropriate standardised contract that would be suitable for a commercial works job up to $100,000.

	Answer
	Commercial Minor Works Contract

	



[bookmark: _Ref495650885]Identify one (1) standardised residential building contract and explain the maximum value of the work it may be used for.

	Answer
	Level 1 – Renovation, Extension and Repair contracts For renovations, extensions and routine repairs on existing homes for contracts $3,301 to $19,999

 
	


[bookmark: _Ref495653718]Describe the requirements for each of the topics listed below, with regards to residential contracts priced at $20,000. 

In Queensland, these are outlined in the QBCC Consumer Building Guide, which the consumer must sign before work is undertaken.

	Answer
	Topics
	Definition
	
	
	Builder’s Licence
	tradespeople and builders carrying out residential building work valued at more than $5,000 must be licensed by NSW Fair Trading 

	

	
	Contract price
	Contract price will determine the requirements of the contract. 
	

	
	Building approvals and inspections
	Approvals for building work must be obtained from a building certifier (formerly known as a ‘building surveyor/inspector’), who can be either a local government building certifier or a private certifier. DP&E in NSW

	

	
	Practical completion and handover
	Pre-handover inspection – Arrange an on-site inspection with the client perhaps a week before the date nominated for handover. This gives you a final opportunity to address any remaining issues prior to handover
Final Payment - Organise final payment of the project at practical completion and not at handover
Handover – during handover give the client/s:
-Certificates of inspection
-Product warranties for appliances installed
-Reports, notices or other documentation issued by service providers (e.g. electricity, gas, telephone, water or sewerage)
Defects – Complete defects report during handover inspection


	

	
	Implied warranties
	Building contracts contain a defect liability period in respect of building works that is usually between 12-24 months from practical completion of the building works

	



Q2.  [bookmark: _Ref423503323][bookmark: _Ref423598528]Which of the following documents can be referred to as collectively making up a contract? Tick all that apply.

	Answer
	Choice
	Possible Answers
	
	
		Engineer specifications
	

	
		Plans, drawings and specifications
	

	
		Prime Cost Items Schedule
	

	
		Processes for applying for extensions of time
	

	
		Product catalogues
	

	
		Project timelines and schedules
	

	
		Provisional Sums Schedule
	

	
		Rise and fall calculations
	

	
		Site conditions report
	

	
		Soil and sedimentation report
	




[bookmark: _Ref428785642]What is the difference between the Prime Cost Item Schedule and the Provisional Sum Schedule in a contract? Provide an example of each type to help explain your response.

	Answer
	A prime cost sum is an allowance, usually calculated by the cost consultant, for the supply of work or materials to be provided by a sub-contractor or supplier that will be nominated by the client - that is, a supplier that is selected by the client to carry out an element of the works and imposed on the main contractor after the main contractor has been appointed.
A provisional sum is an allowance, usually estimated by a cost consultant, for a specific element of the works that is not yet defined in enough detail for tenderers to accurately price. 


A provisional sum is an allowance, usually estimated by a cost consultant, for a specific element of the works that is not yet defined in enough detail for tenderers to accurately price.

	



[bookmark: _Ref428796325]Cost adjustment provisions under a contract address risk by providing mechanisms for adjusting contract payment to reflect changes in costs. What can cost adjustment apply to?

	Answer
	There is a risk that, during the course of a commercial contract, the costs of performing that contract will rise or fall from the costs initially estimated. Cost adjustment provisions address this risk by providing mechanisms for adjusting contract payment to reflect changes in costs, but they only apply to long-term costs and some specific costs (e.g. labour and materials, currency exchange rates for overseas-purchased goods, duties, taxes, shipping).
	



[bookmark: _Ref495650899]True or False (Tick your response): Variations can be requested by both the client and the builder.

	Answer
		True 
	
	
	
		False 
	
	




Q3.  [bookmark: _Ref423508256][bookmark: _Ref527450478]How should you deal with a client variation request that consequently requires a time extension? How are time extensions addressed within the contract?

	Answer
	Issue an ‘extension of time’ form – essentially asking the client to grant you an extension of the contract period to allow for delays caused by the variations
	




[bookmark: _Ref495652895]Name the Fair Trade legislation that applies in your state and identify which persons/bodies it applies to.

	Answer
	Fair Trading Act 1987 (NSW) protects consumers/customers from misleading and deceptive conduct and unfair trade practices.
	



[bookmark: _Ref495653465]Under the National Consumer Credit Code, before entering into a credit contract, what must the credit provider do?

	Answer
	Make reasonable inquires about why you want to borrow the money
Make reasonable enquiries about your financial situation.
Before entering the contract, the creditor must give the consumer a precontractual statement as well as an information statement
	



[bookmark: _Ref428776673]What does the ‘cooling off’ period refer to when undertaking domestic building work with a total contract price of $20,000 or more?

	Answer
	Cooling off period may enable you to cancel your contract if you are not satisfied with it, and you act quickly. The cooling off period starts as soon as you exchange contracts and ends at 5pm on the fifth business day.
	




[bookmark: _Ref428779587]What are the maximum deposits recommended for a residential building project?

	Answer
	Under NSW home building law, the maximum deposit you can be asked to pay is 10 percent.
	



[bookmark: _Ref428794433]Throughout the building schedule, progress payments are made when each new stage is ready to commence. 

Identify the recommended stages and percentages for these progress payments on a typical new residential housing building project.

	Answer
		Progress Payments

	1. Deposit
	5% (Contract sum)

	2. Base Stage
	15%

	3. Frame stage
	20%

	4. Enclosed stage
	25%

	5. Fixing stage
	20%

	6. Practical completion
	Balance



	



Q4.  [bookmark: _Ref423508227]You have been engaged by a client to construct their residential dwelling for $550,000. Your client is pressuring you to accept a $70,000 deposit to get priority on their construction. Should you accept the deposit? Explain your response.

	Answer
	No, Under NSW home building law, the maximum deposit you can be asked to pay is 10 percent (i.e. $55,000)
	

[bookmark: _Ref423515882][bookmark: _Ref423515982]
Q5.  [bookmark: _Ref423504803]Explain the following types of contractual breach and identify the consequences for the contractual arrangement due to each type of breach.

	Answer
	Breach
	Explanation
	
	
	Breach of condition under contract
	If a condition is breached, the aggrieved party can elect to discharge the contract and sue for damages
	

	
	Breach of warranty under contract
	If a warranty is breached, the aggrieved party cannot elect to terminate or discharge the contract – they may only seek damages.
	




[bookmark: _Ref428793813]What does repudiation of a contract mean?

	Answer
	Repudiation is a term used to describe the rejection of a proposal or idea.
When a party to a contract is unwilling, or exhibits behaviour which suggests that they are unwilling to perform their contractual obligations, the innocent party has the right to terminate the contract due to repudiation.
	



[bookmark: _Ref528068459]True or False (Tick your response): In the event of repudiation, the injured party has two options:
· Continue with the contract
· Accept the repudiation and move to terminate the contract

	Answer
		True
	
	
	
		False
	
	




[bookmark: _Ref528068460]Why should you exercise caution, even if you are sure that the other party has repudiated the contract?

	Answer
	A party could move to terminate as contract based on their belief that the other party has repudiated the contract, however , if they have no legal right to terminate the contract, they may themselves have repudiated the contract and could be liable to pay damages.
	


[bookmark: _Ref428794305]What does ‘abandonment of contract’ mean?

	Answer
	Abandonment can have different meanings. One type of abandonment is contract abandonment, where the parties both have conducted themselves in such a way that the original contract is no longer valid. Both parties may mutually agree to do this, or it can become part of a claim.
 
Another type of abandonment is where a contractor fails to perform the work on a project by either not starting the project in a reasonable amount of time, or not completing the work, or failing to resume work in a reasonable amount of time. Abandonment of a construction project without legal excuse is a cause for disciplinary action.
	



[bookmark: _Ref428793803]A contract can be terminated for ‘cause’ or for ‘convenience’. 
Explain these two terms.

	Answer
	1. A termination for cause occurs when one party stops work because of a deficiency in performance by the other party. Because the contract is terminated as a result of a party's own poor performance, the law typically provides the terminated party with little recourse in the event of a termination for cause. 
2. A termination for convenience, occurs when the owner stops work for reasons other than a deficiency in performance by the contractor. Because a termination for convenience is not the result of poor performance, the law may provide the aggrieved contractor with significant rights against the breaching owner.
	



[bookmark: _Ref495653458]Yes or No (Tick your response): Referring to Section 25 of Schedule 2 of the Competition and Consumer Act 2010 (Cth), would a contract be unfair if it contains a term that permits the builder, but not the client, to terminate the contract?

	Answer
		Yes
	
	
	
		No
	
	



[bookmark: _Ref428795233]If time is not of the essence for contract completion and one party fails to perform on time, the other party may terminate the contract after serving notice – specifying a time for performance on the first party. What are the requirements of a valid notice to complete?

	Answer
	If timeframes are not specified in the contract and one party fails to perform within a reasonable timeframe, the ‘injured’ party may terminate only after serving the defaulting party with notice which must specify:
-What must occur to perform the contract
-A reasonable time in which the contract must be completed
-A statement of the consequences of not performing in accordance with the notice
	



[bookmark: _Ref528148821]True or False (Tick your response): Where the notice given (as per Q39. ) is deemed invalid, the innocent party must either serve another notice or prove repudiation by the defaulting party, in order to terminate the contract.

	Answer
		True
	
	
	
		False
	
	




[bookmark: _Ref428781925][bookmark: _Ref528152060]When is the client owner required to pay the final contract payment? How might this be affected by defects and omissions?

	Answer
	Practical Completion as when all works are completed except for any defects or omissions which do not prevent the home from being used for its intended purpose, that is: if the unfinished items prevent the home from being “lived in” then practical completion could be deemed not to have occurred. Final payment can not be withheld as it is a contract breach.
	


[bookmark: _Ref428794091]Explain the concept ‘conditions for completion at the cost of the contractor’.

	Answer
	The Contractor must make good defects or omissions in the work under this Contract which become apparent within 6 months of the Date of Practical Completion.

If there are any such defects or omissions, the Owner must give the Contractor written notice to make good such defects or omissions within the 6 month period
and must give the Contractor reasonable access to the Site for that purpose.

Subject to reasonable access being provided, the Contractor must within 28 calendar days of the notice being given rectify any defects notified to the Contractor during usual business hours.
	



[bookmark: _Ref495653464]Describe what must be stated in a ‘warranty against defects’ about the person who gives the warranty [as per Section 90 of the Competition and Consumer Regulations 2010 (Cth)].

	Answer
	The persons name and contact details
	



[bookmark: _Ref428795566]Name one (1) person you should consult if you are considering ousting a contractor from a building site.

	Answer
	To learn more about ousting a contractor from a building site you must consult your contract or lawyer to understand your rights and obligations.
	



[bookmark: _Ref428795533]What document should you refer to if you are considering ousting a contractor from a building site?

	Answer
	Contract
	




[bookmark: _Ref428776477]How should you handle a customer complaint?

	Answer
	-Deal with the complaint immediately 
-Stay calm
-Identify the problem
-Decide what can be done 
-Arrange a second opinion to confirm your view
-Keep records
-Fix the problem
	



[bookmark: _Ref428780523]How do you reduce the risk of dispute?

	Answer
	Record all complaints 
Act promptly
Do what you say you’re going to do
Do not make unrealistic promises
	



[bookmark: _Ref428780789]What is the process for dispute resolution?

	Answer
	When negotiations between you and your client or trade contractor break down, and rectification work is not completed, there are options and procedures for resolving your dispute.

You should always refer to your contract first which outlines all contractual details in order to:
Determining responsibility for defects
Directing the contractor (where appropriate) to rectify defects or complete the works
If this doesn’t resolve the problem, the home owner can contact the regulator to explore their legal options. 
	


Q6.  [bookmark: _Ref423599342]During your build the client has emailed you at 7:00pm to say they have been to the premises and noticed the installed bath in the bathroom is the wrong style.

You check the contract and the white goods and chattels list selected by the client. You cross check this with the specifications and your materials order and the receivable order sheets. You establish that the bath, as per these details, is correct and there has been no mistake on your part.

Draft a detailed response email to your client alerting them to the pertinent parts of the contract and specification, cross-referencing the details in regard to this item and its installation.

	Answer
	Please refer to the white goods and chattels list that has been included in the contract. It appears that the bath tub installed is as per contract.
If you need any further information on this matter, feel free to contact me.

Kind Regards,
Bob the Builder
	


[bookmark: _Ref428787470]Where would you find any possible penalties associated with a build?

	Answer
	In the Contract
	



[bookmark: _Ref528221530]Explain the process for obtaining the final inspection certificate. 
Explain how such documentation is to be stored/lodged.

	Answer
	It is obtained once the final inspection has been inspected and passed.

The legislation requires that an accredited building certifier must lodge the following documents with Council:
-Engagement notice and application details
-Decision notice, approved building plans and any other documentation that contributed to the plan approval
-Completion details such as certificates (including certificate of classification and inspection certificates) and any other documents relating to the certification and acceptance of the completed building work
	


Q7.  [bookmark: _Ref423598913]Select and prepare an appropriate standardised contract for the client in the scenario below.

Mr. and Mrs. Cousins intend to engage your company Resilient Homes Pty Ltd (License 141526) in order to build a new low-rise residential dwelling as their future retirement property. Mid-term of this build the clients intend putting their current home on the real estate market for sale.

Additional details:
· The land has been secured and paid for by the Clients.
· Proposed contract amount is $580,000.00 plus $85,000 for a kidney shaped 9m x 6m in-ground swimming pool, landscaping, gardens and lawns.
· Mr. and Mrs. Cousins have finance approval from the Commonwealth Bank for $390,000.00 and the balance in cash. You have received written assurance from the Clients finance company and bank that their finances for the build are fully secured. 
· Mr. and Mrs. Cousins want to pay you $75,000.00 upon signing of the contract to get their build at the top of your priority list. 
· The residential dwelling will be a low set single skin masonry structure with hip and valley roof using glazed clay tiles, contrast metal fascia and gutters and colour/rendered finish on a 1000m² level block upon which there are three large standing hardwood trees which will need to be fully removed.
· The Clients want the largest tree wood chipped and the chipped bark retained on site for the future gardens and landscaping.
· Mr. and Mrs. Cousins operate an aluminium window supply company and have advised they will supply all the windows and shower glass for the build. 
· The dwelling has four bedrooms with built-ins. The master bedroom has ensuite with toilet, spa bath and double shower and walk-in robe and dressing area. There is an office, gourmet kitchen with stone bench tops and butler’s pantry, media room, separate open plan dining adjacent to the kitchen plus slate tiled outdoor entertaining area adjacent to the pool, two living areas (formal and informal), two bedrooms share a bathroom with bath, shower, double vanity and toilet and the guest bedroom is ensuited with shower only, toilet and single vanity, there is a powder room (toilet and vanity only), three car garage (one double and one single) and a store/workshop room at the rear of the double bay garage. A slab is to be put down in the back corner of the allotment for a 5m x 3m garden shed.
· The council approved building plans have been provided by Mr. and Mrs. Cousins these do not include the garden shed slab.
· The construction period excluding inclement weather and possible delays is 23 weeks
· Provisional sums are required for the wet areas, alfresco area and living area tiling. (Only the bedrooms are carpeted).
· Prime costs are required for the solar hot water system and ducted air conditioning
· Provide fictitious details for all other sections of the contract.
· 18 solar panels are to be installed on the roof


	Answer
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