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[bookmark: _Toc120259670]Introduction
The assessments in this workbook are divided into three categories: Knowledge Assessment and Practical Assessment.
The Knowledge Assessment is a set of general and workplace questions testing your knowledge and understanding of the general theory behind the unit.
You must answer all Knowledge Assessment Questions using your own words. However, you may refer to your Learner Guide and other relevant resources and learning materials to complete this assessment.
Some questions cover processes you would likely encounter in a workplace. Ideally, you should be able to answer these questions based on the processes that are currently in place in your workplace. However, if you do not currently have access to a workplace, then answer the questions based on processes that should be implemented in a typical workplace setting.
The Practical Assessment is made up of the Practical Assignment and Workplace Assessment. This assessment tests your practical skills with respect to the requirements of the unit of competency relevant in this workbook.
The Practical Assessment requires you to complete and submit workplace documents and other documentation relevant to the unit of competency.
The evidence you submit must be your own work except where due reference is made and where you are required to submit supplementary workplace documents such as policies and procedures. 
When completing the assessments included in this workbook:
1. Read the instructions provided in each task carefully before attempting to complete the task. The instructions will guide you on how to answer the question or complete the task satisfactorily.
2. Follow the steps provided in each task. 
· If the question instructs you to describe, provide a description as your response. If the question instructs you to list, provide a list as your response.
· Where there is a number of required responses, provide the required number of responses. For example, if you are asked to list three responses, provide three responses. 
3. Ensure that all your submissions for this assessment indicate your first and last name and that these submissions have been named according to the file naming convention prescribed in each task.


[bookmark: _Toc120259671]Competency-Based Assessments
Definition of Competency
Assessment in this context can be defined as the fair, valid, reliable, and flexible gathering and recording of evidence to support the judgement on whether competency has been achieved. Skills and knowledge (developed in a structured learning situation, at work, or in some other context) are assessed against national standards of competence required by industry, rather than compared with the skills and knowledge of other candidates.

The features of a competency-based assessment system are:
· It is focused on what candidates can do and whether it meets the criteria specified by the industry as competency standards.
· Assessment should mirror the environment the candidate will encounter in the workplace.
· Assessment criteria should be clearly stated to the candidate at the beginning of the learning process.
· Assessment should be holistic. That is, it aims to assess as many elements and/or units of competency as is feasible at one time.
· In competency assessment, a candidate receives one of only two outcomes – ‘competent’ or ‘not yet competent.’
· The basis of assessment is in applying knowledge for some purpose. In a competency system, knowledge for the sake of knowledge is seen to be ineffectual unless it assists a person in performing a task to the level required in the workplace.
· The emphasis in assessment is on assessable outcomes that are clearly stated for the trainer and candidate. Assessable outcomes are tied to the relevant industry competency standards where these exist. Where such competencies do not exist, the outcomes are based upon those identified in a training needs analysis.


[bookmark: _Toc120259672][bookmark: _Hlk38023988]Assessing Nationally-Recognised Training
Developing and conducting assessment, in an Australian Vocational Education and Training (VET) context, is founded on the Principles of Assessment and the Rules of Evidence:
Principles of Assessment
1. Assessment must be valid
· Assessment must include the full range of skills and knowledge needed to demonstrate competency.
· Assessment must include the combination of knowledge and skills with their practical application.
· Assessment, where possible, must include judgements based on evidence drawn from a number of occasions and across a number of contexts.
2. Assessment must be reliable
· Assessment must be reliable and must be regularly reviewed to ensure that assessors are making decisions in a consistent manner.
· Assessors must be trained in national competency standards for assessors to ensure reliability.
3. Assessment must be flexible
· Assessment, where possible, must cover both the on- and off-the-job components of training within a course.
· Assessment must provide for the recognition of knowledge, skills, and attitudes regardless of how they have been acquired.
· Assessment must be made accessible to candidates through a variety of delivery modes, so they can proceed through modularised training packages to gain competencies.
· Assessment must be mutually developed and agreed upon between assessor and the assessed.
· Assessment must be able to be challenged. Appropriate mechanisms must be made for reassessment as a result of challenge.
4. Assessment must be fair
· Assessment process must consider the individual needs of the candidate. 
· Assessment must provide for reasonable adjustments, where appropriate, to consider the individual candidate’s needs.
(Source: Standards for RTOs 2015, Clauses 1.8 – 1.12)

Rules of Evidence
When collecting evidence, certain rules apply to that evidence. All evidence must be valid, sufficient, authentic, and current:
1. Valid
Evidence gathered should meet the requirements of the unit of competency. This evidence should match, or at least reflect, the type of performance that is to be assessed, whether it covers knowledge, skills, or attitudes.
2. Sufficient
This rule relates to the amount of evidence gathered. Enough evidence must be gathered to satisfy the requirements that the candidate be competent in all aspects of the unit of competency.
3. Authentic
When evidence is gathered, the assessor must be satisfied that evidence is the candidate’s own work. 
4. Current
This relates to the recency of the evidence and whether the evidence relates to current abilities.
(Source: Training in Australia by M Tovey, D Lawlor)

[bookmark: _Toc120259673]Dimensions of Competency
The national concept of competency includes all aspects of work performance and not only narrow task skills. The four dimensions of competency are:
1. Task skills
2. Task management skills
3. Contingency management skills
4. Job or role environment skills


[bookmark: _Toc120259674][bookmark: _Hlk38023995]Reasonable Adjustment
‘Reasonable adjustment’ in VET is the term applied to modifying the learning environment or making changes to the training delivered to assist a candidate with a disability. A reasonable adjustment can be as simple as changing classrooms to be closer to amenities or installing a particular type of software on a computer for a person with vision impairment.
Why make a reasonable adjustment? 
We make reasonable adjustments in VET to make sure that candidates with a disability have: 
· The same learning opportunities as candidates without a disability, and
· The same opportunity to perform and complete assessments as those without a disability. 
Reasonable adjustment applied to participation in teaching, learning, and assessment activities can include:
· Customising resources and assessment activities within the training package or accredited course
· Modifying the presentation medium 
· Learner support
· Use of assistive/adaptive technologies
· Making information accessible both before enrolment and during the course
· Monitoring the adjustments to ensure candidate needs continue to be met
Assistive/Adaptive Technologies
Assistive/Adaptive technology means ‘software or hardware that has been specifically designed to assist people with disabilities in carrying out daily activities’ (World Wide Web Consortium - W3C). It includes screen readers, magnifiers, voice recognition software, alternative keyboards, devices for grasping, visual alert systems, digital note-takers.
(Adapted Reasonable Adjustment in teaching, learning and assessment for learners with a disability - November 2010 - Prepared by - Queensland VET Development Centre) 
IMPORTANT:
Reasonable adjustment made for collecting candidate assessment evidence must not impact on the standard expected by the workplace, as expressed by the relevant unit(s) of competency. For example, if the assessment were gathering evidence of the candidate’s competency in writing, allowing the candidate to complete the assessment verbally would not be a valid assessment method. The method of assessment used by any reasonable adjustment must still meet the competency requirements.
[bookmark: _Toc120259675]The Unit of Competency
The units of competency specify the standards of performance required in the workplace.
This assessment addresses the following unit of competency:
CPCCBC4003 - Select, prepare and administer a construction contract
1. Identify and analyse business contracts.
2. Select appropriate contract. 
3. Prepare the contract.
4. Administer the contract.
5. Finalise a contract.
A complete copy of the above unit of competency can be downloaded from the TGA website: 
https://training.gov.au/Training/Details/CPCCBC4003

[bookmark: _Toc120259676]The Context of Assessment
To complete the assessments in this workbook, students need to have access to their learning materials and the Internet. The Knowledge Assessment may be completed wholly at the candidate’s home or chosen place of study. The Practical Assessment must be completed in a workplace or a simulated environment.


[bookmark: _Toc120259677]Assessment Methods
This workbook uses the following assessment method/s:
1.  Knowledge Assessment
A set of general and workplace questions testing the candidate’s general knowledge and understanding of the general theory behind the unit.
2. Practical Assignment
[bookmark: _Hlk31694670]A series of written practical tests assessing the candidate’s practical knowledge and understanding of the unit of competency. 
3. Workplace Assessment
A set of tasks or activities completed according to set instructions and guidelines to meet the requirements of the relevant unit. These tasks and activities require you to have access to a workplace or a similar environment.


[bookmark: _Toc120259678]Resources Required for Assessment
The Training Organisation to provide/organise candidate with access to:
· Workplace, or a similar environment, where the candidate can complete the assessments, and that will allow them access to:
· Building and construction project
E.g., for a Residential Building (Class 1 and 10 buildings, max two storeys) or Commercial (Class 2 to 9, Type C only constructions).
· Opportunities to complete the workplace assessment tasks within this project.
· Workplace resources to select, prepare and administer legal requirements in the project, such as but not limited to:
· Organisational templates for drafting project contracts and agreements.
· Relevant project documents such as project plans, specifications, timelines, and schedules, etc.
· Resources to conduct a site inspection, e.g., materials, equipment, plant, concrete work, etc. the candidate can inspect.
· Resources to monitor the progress of the project, e.g., organisational site diary templates, any software (e.g. Gantt chart) used by the organisation to monitor the progress of the project.
· Certification documents for building, subcontractor, workers’ compensation, materials, etc., including certificates of insurances/certificate of currency.
· Invoices from project suppliers and subcontractors.
· Relevant government building and construction and contract legislation
· Current building and construction codes and standards
· Relevant construction industry contracts
· Construction drawings and specifications
· Organisational policies and procedures and other quality documentation required to undertake the performance criteria and assessment requirements.
· Digital devices, applications, and software to transmit and receive information electronically.
The candidate will need access to:
· Computer with Internet, email access, and a working web browser
· Installed software: MS Word, Adobe Acrobat Reader

[bookmark: _Toc120259679]Assessment Workbook Cover Sheet
To the candidate: Print this cover sheet and complete it by filling in all the required information and signing in the space provided. Your signature must be handwritten. Scan the completed cover sheet and submit it along with your evidence submissions. Use the filename: CPCCBC4003 Cover Sheet
	Workbook
	CPCCBC4003

	Title
	Select, prepare and administer a construction contract

	First and Last Name 
	[bookmark: Text1] Dawei Yang    

	Phone
	  0433036069   

	Email
	  davied928@gmail.com   



	Please read the Candidate Declaration below and if you agree to the terms of the declaration, sign and indicate the date in the spaces provided.
By submitting this work, I declare that: 
· I have been advised of the assessment requirements, have been made aware of my rights and responsibilities as an assessment candidate, and choose to be assessed at this time.
· I am aware that there is a limit to the number of submissions that I can make for each assessment, and I am submitting all documents required to complete this Assessment Workbook.
· I have organised and named the files I am submitting according to the instructions provided. I am aware that my assessor will not assess work that cannot be identified and may request the work be resubmitted according to the correct process.
· This work is my own and contains no material written by another person except where due reference is made. I am aware that a false declaration may lead to the withdrawal of qualification or statement of attainment.
· I am aware that there is a policy of checking the validity of qualifications that I submit as evidence as well as the qualifications/evidence of parties who verify my performance or observable skills. I give my consent to contact these parties for verification purposes.

	Name:  Dawei Yang    
	Signature:  [image: 1 (1)]    
	Date signed:  30/01/2023    




[bookmark: _Toc120259680]Knowledge Assessment
	1. Answer the following questions about the Australian legal system.

	

	i. [bookmark: _Hlk44481320]What is a legal system?
  describes the existing laws of the land, how these laws are made, and how these laws are enforced in society   

	ii. What form of legal system does Australia have?
  common law system.    

	iii. What are the two major sources of Australian law?
a.   cases   
b.   legislation   

	iv. Provide the legal elements required for a contract to be formed.
a.   offer   
b.   acceptance   
c.  intention    
d.  consideration    

	v. How does the Australian legal system affect construction contracts?
     all parties involved perform their obligations and that their rights are protected Contracts enforced in building and construction are based on either their costs or the type of project planned  





	2. Listed below are pieces of legislation that affect construction constructs in Australia. 
Explain how these are applied in drafting construction contracts.

	

	Legislation
	Application

	i. Fair Work Act
	   The Fair Work Act is used to ensure contract stipulations comply with:
· Employee/employer relationship requirements
· Regulations against workplace discrimination
· Minimum entitlements
· Working arrangements
Fairness at work  

	ii. WHS Laws
	  The WHS Laws are used to ensure contract stipulations comply with:
Risk management requirements
Health and safety requirements in the workplace
Workers’ compensation insurance   

	iii. Building and construction
	 The Building and construction legislations are used to ensure contract stipulations comply with:
Building specification requirements
Construction specifications requirements    

	iv. Consumer Laws
	 Consumer Laws are used to ensure contract stipulations comply with:
Fair contract terms
Lay-by agreements rules
Product safety laws
Consumer rights requirement    





	3. Listed below are different types of construction contracts in Australia. When is each contract used or necessary?

	

	Types of contracts
	When is it used or necessary?

	i. Residential contracts 
	1.  When you are a party to a contract carrying out residential building work
2. When a residential building or a part of it is being sold, if the contract requires residential building work
3. When there is an arrangement for someone to carry out residential building work
    


	ii. Commercial contracts
	  The buildings involved must be used for non-residential purposes (unlike residential contracts) such as retail stores, hotels, offices, and other spaces that may be needed for private businesses.    

	iii. Subcontractor agreements
	 Subcontractor agreements are made between the main contractor and subcontractor, wherein a subcontractor’s services are called for specialist and specific work in the construction project on behalf of the main contractor    


	iv. Lump-sum contracts
	 Lump sum contracts or fixed sum contracts are contracts wherein the contractor and the principal arrange a fixed price for the work that needs to be done    


	v. Cost-plus contracts
	 A cost plus contract is a more flexible alternative to lump sum contracts. Under a cost plus contract, the hirer agrees to reimburse the contractor’s company for the building expenses such as the labour performed, the material purchased, and the other costs, plus additional payment that is usually stated as a percentage of the contract’s full price    





	4. Answer the following questions Australian Building Industry Contracts (ABIC).

	

	i. What are Australian Building Industry Contracts (ABIC)?
  a contract drafted for building projects where an architect administers the contract     

	ii. Identify the two bodies who publish ABIC contracts.
a.  Master Builders Australia Limited     
b.   Australian Institute of Architects   

	iii. List four features of Australian Building Industry Contracts (ABIC).
a.   Written in plain English and have a clear, logical structure that reflects the sequence of the construction process   
b.  equitable allocation of virtually all project risks to one party or the other, eliminating uncertainty and many potential disputes    
c.   an integrated suite of versions for major, simple, and basic works, and for housing and non-housing projects   
d.  detailed supporting documents, including a user guide, template forms for the architect and the contractor    

	iv. Differentiate an Australian Building Industry – ABIC Major Works (MW) contract from an Australian Building Industry – ABIC Simple Works (SW) contract, by explaining what each is for.
The Australian Building Industry – ABIC SW contract is for:
   simpler projects  
While the Australian Building Industry – ABIC MW contract is for:
    r major/more complex project 

	v. List five things the MW contract provides/covers which the SW contract does not.
a.  urgent instructions    
b.  quality assurance sysytem    
c.    alternative dispute resolution  
d.  dangerous or ontaminated materials    
e.  separable parts to works    






	5. Listed below are terminologies commonly used in construction contracts.
For each of the following terminologies provide a brief definition and explain how each impacts the project.

	

	Terminology
	Definition
	Impact on projects

	i. Extension of time (EOT)
	 Unforeseeable delays are inevitable in construction projects and warrants an application      
	An EOT extends the date of practical completion and relieves contractors of any liabilities for liquidated damages.

	ii. Practical completion
	  Practical completion is the stage of construction when all the works described in the contract have been carried out   
 
	 Practical completion allows contractors to hand over a project to their clients since it is complete and fit for use.  






	Terminology
	Definition
	Impact on projects

	iii. Liquidated damages
	  Liquidated damages refer to the amount paid by the contractor when practical completion is not achieved at the completion date set in the contract   

	   Liquidated damages allow injured parties to collect compensation when there is a breach of contract.  


	iv. [bookmark: _Hlk40185695]Force majeure
	 Literally translating from French as ‘superior force,’ force majeure generally refers to unforeseen events or circumstances beyond any reasonable control of the people involved in the contract. These events are ones that cannot be reasonably avoided, overcome, or blamed on either party.    

	 Force majeure are relevant events that may allow contractors an extension of time.      
 

	v. Terminations 
	 This refers to clauses in the contract which lays out the circumstances in which the contract may be legally ended.    
 
	  Termination frees the parties involved from their obligation.    
 



	6. Answer the following questions about AS2124 and AS4000. 

	

	i. What are the common features between the AS2124 and AS4000? List five common features.
a.  Lump sum price    
b.  Fixed timeframe    
c.   Practical completion   
d.    Extensions of time  
e.    Extensions of time  

	ii. What must be considered when choosing AS2124 for construction contracts? Provide one example.
    Relief for latent conditions  

	iii. What are two distinguishing features of AS4000.
a.   ABIC Major Works (MW) contract for major/more complex projects than SW    
b.   ABIC Simple Works (SW) contract for simpler projects than MW   

	iv. What are differences between AS2124 and AS4000? List five differences.
a.    The ability to obtain EOTs  
b.   Delay costs   
c.  Repercussions of failure to communicate    
d.    Notice of delay requirements   
e.     Late progress payments interests 






	7. Answer the following questions about the relationship between the organisation and its clients

	

	i. Briefly explain the relationship between the organisation and its clients.
     

	ii. Why is a contract necessary for this relationship?
 Contract finalisation is also a great opportunity to start a strong relationship with your clients    



	8. [bookmark: _Hlk60148438]Provide two ways CRM systems can benefit a business.

	

	i.  Track the success of your marketing activities    

	ii.  Identify and follow up on prospective customers    






	9. Why are the following items important when drafting a contract?

	

	Items
	Importance to contracts

	i. Equipment information
	   Equipment information allows parties to know the set of tools required for a building and construction project   


	ii. Site accommodation information
	 . It is also generally defined as the adjacent land or place where the work may be used to work on the project    


	iii. Services information
	   Services information allow parties involved to understand the scope of services or labour that will be done, and the responsibilities attached to doing these   

	iv. Human resource projections
	 plans and determines the number of people and their respective sets of work while taking sick leaves, vacation leaves, and holidays into account    


	v. Materials list
	    the list of materials that will be used for the construction project  







	Items
	Importance to contracts

	vi. Construction drawings and specifications
	  a document that regularly refers to a detailed graphic representation of what needs to be constructed   


	vii. Project timelines
	  a visual representation of the schedules for the construction project   


	viii. Schedules
	   the list of tasks that need to be completed under the obligations of the contract within the agreed time and dates of commencement and completion of the tasks    






	10. Listed below are examples of digital tools and devices that can be used to communicate and collaborate. Explain how these tools and devices can be used in building and construction.

	

	Digital tools and devices
	Use

	i. Internet blog
	  Construction blogs increases reach to fellow builders who need tips regarding certain methods of construction. A blog is a space for a builder to show their expertise to their colleagues   


	ii. Video conferencing
	  Video conferencing allows documents including plans and drawings to be shared whether from the office or on the move. You can check the progress of the projects or discuss issues as soon as they arise using the live video stream, which speeds up decision-making and helps to keep projects on track and on time   


	iii. Smartphone
	 Smartphones give builders access to construction information, any time, any place. With it, workers, sub-contractors, and vendors can communicate real-time    


	iv. Personal computer
	  Computers have messaging applications like instant messaging, video and audio applications that can help a worker to communicate and collaborate with their colleagues.   






	11. Listed below are examples digitally based technology and applications for researching information. Explain how these technology and applications can be used in construction of energy efficient buildings.

	

	Technology and application
	Use

	i. Scholarly websites
	  provide professional information and skills for the project.   


	ii. eBooks
	  provide the essential technology   


	iii. ArticleSearch (application)
	  provide the professional knowledge    
. 

	iv. FlipBoard (application)
	  provide site safety information   
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[bookmark: _Toc120259681]Practical Assessment
[bookmark: _Toc120259682]Candidate Instructions
The Practical Assessment is a set of tasks that must be completed in a workplace, or in an environment with conditions similar to that of a real workplace. 
This assessment will help you demonstrate skill requirements relevant to selecting, preparing and administering a construction contract.
The Practical Assessment includes the following:
1. Practical Assignment
A series of written practical tests assessing the candidate’s practical knowledge and understanding of the unit of competency. 
2. Workplace Assessment
A set of tasks or activities completed according to set instructions and guidelines to meet the requirements of the relevant unit. These tasks and activities require you to have access to a workplace or a similar environment.


[bookmark: _Toc120259683]Preliminary Assessment Information
	The tasks in this practical assessment must be completed in a workplace (or a similar environment) and in the context of a building and construction project which you are currently a part of. 
E.g., You are a builder, a site manager in training, foreperson, or an apprentice in this project, etc.
Before starting the practical assessment, record the following information for your assessor’s reference. 
When completing the tasks in this practical assessment ensure that your responses and performance must align with the information you have provided below.
For example (but not limited to):
· If the task asks you to refer to building and construction legislation and regulatory requirements, refer to the requirements that apply to the state/territory where your nominated building and construction project is undertaken.
· If the task requires you to follow organisational policies and procedures, refer to the policies and procedures in your nominated organisation/workplace.

	

	Work role/title
	  Residential building   

	Organisation/workplace
	  Freedom Homes Pty Ltd  

	Building and construction project
	  two storey    

	Project overview
	     . 

	Building classification
	  class one   

	Project site address
	   5 Millfield Street 

	State/territory where this project is being undertaken
	   NSW 




[bookmark: _Toc120259684]Practical Assignment
[bookmark: _Toc120259685]Overview
	The goal of this assessment is to assess your practical knowledge of: 
· Various types of building and construction contracts, their legal requirements and application.
This assessment has three tasks:
· Task 1 – Identify Building and Construction Contract 
· Task 2 – Identify Intention of Legal Relation
· Task 3 – Identify Parts of a Contract 
This task must be completed in the context of the workplace you have nominated in the “Preliminary Assessment Information” section.
You are required to:
· Identify information about the construction contract relevant to the project you are working on.
· Identify the legal requirements of contracts relevant to your state/territory.
· Identify the application of contracts relevant to your state/territory.
· Access and review a range of documents associated with a contract:
· equipment, site accommodation and services information
· human resource projections
· materials lists
· construction drawings and specifications
· project timelines
· schedules
· Review the task instructions included in this Practical Assignment
· Record your response as required in the instructions.
Resources required for assessment 
· Various types of building and construction contracts
· Organisational policies and procedures and other quality documentation





[bookmark: _Toc120259686]Practical Assignment
[bookmark: _Toc120259687][bookmark: _Hlk120259616]Task 1 – Identify Building and Construction Contract
	1. Review each and in the spaces provided below:
i. Provide two legal requirements that apply to each type of contract.
ii. Explain each contract’s application or use.



	Type of contract
	Legal requirement
	Application

	i. Residential Contracts
	a.   offence   
b.  stop orders    
	 a residential building or a part of it is being sold, if the contract requires residential building work    

	ii. Commercial contracts
	a.   inspection   
b.   administrators   
	  used for non-residential purposes (unlike residential contracts) such as retail stores, hotels, offices, and other spaces that may be needed for private businesses    

	iii. Lump-sum contracts
	a.    a fixed price for the work that needs to be done.   
b.   finish the project with the set price   
	  simple projects with already well-defined responsibilities for all parties   




[bookmark: _Toc120259688][bookmark: _Hlk120259634]Task 2 – Identify Intention of Legal Relation
	2. What is the importance of the intention to create legal relations?

	

	  because both parties accept that there can be legal consequences of breach or termination once they entered into the agreement   





[bookmark: _Toc120259689][bookmark: _Hlk120259652]Task 3 – Identify Parts of a Contract
	3. Access and review a construction contract from your workplace and answer the following questions about the different components.
Note: If you are unable to access a construction contract from your workplace use the following:
· Example - Building Contract (HO5), which can be located in Study Central.

	

	i. Based on the contract provided, identify all the contract elements that are present.
  Schedule 1. Particulars of contract 
Schedule 2. Progress Payments 
Schedule 3. Excluded Items (Clause 18) 
Schedule 4. Description of Work 
Schedule 5. Warranty Insurance 
Schedule 6. Prime Cost and Provisional Sum Items (Clause 21) 
Signatures 
Deed of guarantee and indemnity 
General Conditions 
Clause 1. Interpretation 
Clause 2. Builder's obligations 
Clause 3. Owner's obligations 
Clause 4. Essential matters 
Clause 5. Security account and ability to pay 
Clause 6. Accuracy of contract documents 
Clause 7. Planning and building approvals 
Clause 8. Commencing the building works 
Clause 9. Delays and extensions of time 
Clause 10. Survey of the site 
Clause 11. Site possession and access 
Clause 12. Hidden site conditions 
Clause 13. Other costs 
Clause 14. Contract price adjustments 
Clause 15. Progress payments 
Clause 16. Interest on late payments 
Clause 17. Variations 
Clause 18. Excluded items 
Clause 19. Materials supplied by owner 
Clause 20. Specified materials 
Clause 21. Prime cost and provisional sum items 
Clause 22. Assignment and subcontracting 
Clause 23. Risk 
Clause 24. Indemnity 
Clause 25. Insurances 
Clause 26. Practical completion 
Clause 27. Final certificate 
Clause 28. Early possession 
Clause 29. Defects liability period 
Clause 30. Liquidated damages 
Clause 31. Charge on the site 
Clause 32. Suspension 
Clause 33. Ending the contract - breach 
Clause 34. Ending the contract - insolvency 
Clause 35. Effect of the builder ending the contract 
Clause 36. Effect of the owner ending the contract 
Clause 37. Debt collection costs 
Clause 38. Warranties 
Clause 39. Dispute resolution 
Clause 40. Notices 
Clause 41. No waiver 
Clause 42. Severance 
Clause 43. Mandatory conditions    

	ii.	Identify five terms related to construction that was used on the contract and provide a brief explanation for each.
	Term
	Explanation

	a.    Architectural Specification   
	  the house plan which builder will follow up   

	b.  progress payment    
	 the payment from owner follow the stage of job completion    

	c.   hidden site condition   
	   the site condition under the soil  

	d.   Materials supplied by owner   
	  the owner will offer the materials to builder on site   

	e.    Defects liability period   
	  the period which will leave for builder to fix all the defects   




	iii. Outline all the sections contained in the contract.
 Schedule 1. Particulars of contract 
Schedule 2. Progress Payments 
Schedule 3. Excluded Items 
Schedule 4. Description of Work 
Schedule 5. Warranty Insurance 
Schedule 6. Prime Cost and Provisional Sum Items  
General Conditions 15


	iv. Outline one clause that states an obligation of the client.
  pay the contract price and other money that becomes 
payable under this contract in the manner and at the times stated in this 
contract.    

	v. Outline one clause that states an obligation of the contractor.
  carry out and complete the building works in 
accordance with with this contract   

	vi. Outline one clause that states a right of the client.
  If the owner asks for proof of any of the above insurance policies being in 
place the builder must give the owner a copy of the certificate of currency 
relating to the relevant insurance policy    

	vii. Outline one clause that states a right of the contractor.
 The builder may charge the owner interest at the rate stated in Item 10 of 
Schedule 1 from the day on which an amount falls due to be paid to the 
builder up to and including the day that amount is paid.    

	viii. How is the contractor liable for the performance of their obligations? 
   The builder must comply with all obligations under workers compensation 
legislation.  

	ix. How is the client liable for the performance of their obligations? 
   The owner must meet the builder on the site for the inspection at the 
date and time stated by the builder in the notice of practical 
completion or at a date and time otherwise agreed with the builder  

	x. Outline the circumstances that constitute a breach of the provided contract.
  If the owner is in breach of this contract the builder may suspend the 
carrying out of the building works. 
32.2 The builder must give to the owner written notice of the suspension and 
details of the breach. 

32.3 The builder must recommence the carrying out of the building works 
within a reasonable time after the owner remedies the breach and gives 
the builder written notice of that fact. 
32.4 The builder's exercise of the right of suspension does not prevent the 
builder from exercising any right to end this contract under Clause 33 in 
regard to the same occurrence
   

	xi. Outline the circumstances that constitute termination of the contract. 
 If the builder ends this contract under Clause 12, Clause 28, Clause 33 
or Clause 34, then at the election of the builder, the owner must pay as a 
debt due and payable
    If the owner ends this contract under Clause 33 the owner must 
complete the building works and keep records of the cost incurred.
The owner is under a 
duty to mitigate any 
loss.
36.2 The owner must take all reasonable steps to minimise the cost of 
completing the building works.
36.3 The owner must, within 5 working days of the building works reaching 
practical completion, give the builder a written detailed statement of the 
costs incurred (including copies of all invoices and receipts) and notice of 
the date when practical completion was reached 

	xii. Identify the legislative requirements addressed in the contract and briefly describe the procedure for each. 
  The owner must satisfy the essential matters in Clause 4 within the initial period being a period of 15 working days.
The builder does not need to commence on site until the essential matters are satisfied and may terminate the contract if the essential matters are not satisfied   
Any Items shown or Drawn on the enclosed plans but NOT listed as an inclusion will be deemed an 'Exclusion' to this tender Document. Please ensure you check this document throughly to ensure we have met all of your requirements and advise us of any changes you require to yourTender inclusions and/or plans.
[bookmark: _GoBack]2. Once the Tender and Building Agreement have been signed, any requests for amendments(variations) to inclusions or plans must be put in writing and directed to the building Administrator. Freedom Homes reserves the right to charge a variation administration fee of $250 inc GST. No structural changes to plans will be allowed once submitted to council





[bookmark: _Toc120259690]Workplace Assessment
[bookmark: _Toc120259691]Overview
	The goal of this assessment is to assess your practical knowledge and skills in:
· Identifying and analysing business contracts
· Selecting appropriate contracts
· Preparing the contract
· Administering the contract
· Finalising a contract
This workplace assessment is made up of three workplace tasks:
Task 1 – Meet with Contracting Parties
Task 2 – Select the Type of Contract
Task 3 – Prepare and Compile the Range of Documents to be Used in the Contract
Task 4 – Draft the Contract
Task 5 – Review Contract Draft with Relevant Persons
Task 6 – Prepare Final Contract
Task 7 – Process Progress Payment
Task 8 – Process Application for Extension of Time
Task 9 – Negotiate Contract Variations
Task 10 – Workplace Measures Against Breach of Contract
Task 11 – Confirm Performance of Work
Task 12 – Review Conditions for Issuing a Final Certificate
Task 13 – Verify Practical Completion of the Project
Task 14 – Finalise Contract
Task 15 – Issue Certificate Upon Completion of Work
Task 16 – Secure Documentation for Records Purposes





	Each task comes with a set of instructions. You are to follow and perform these instructions and submit any required documentation.
You are required to:
· Complete the tasks within the time allowed.
· Review the instructions in each task.
· Identify and analyse business contracts
· Select appropriate contracts
· Prepare the contract
· Administer the contract
· Finalise the contract
· Perform the workplace task according to the instructions provided.
· Complete and submit any required documentation. 
Resources required for assessment:
To complete this assessment, you will need access to the following:
· A workplace or a similar environment that will allow you access to:
· Building and construction project contract
· Building and construction project site and personnel
· Colleagues who are also working on the building and construction project 
· Organisational policies and procedures, including:
· Policies and procedures relevant to communicating with contracting parties.
· Policies and procedures relevant to selecting appropriate contract.
· Policies and procedures relevant to preparing and finalising contract.
· Policies and procedures relevant to dispute resolution.
· Policies and procedures relevant to processing progress payments
· Policies and procedures relevant to applying for Extension of Time
· Policies and procedures relevant to site inspections
· Documentation templates, including:
· equipment, site accommodation and services information
· human resource projections
· materials lists
· construction drawings and specifications
· project timelines
· schedules
· progress payments
· policies and procedures checklist
· application for Extension of Time
· construction certificates
· relevant government building and construction and contract legislation
· current building and construction codes and standards
· digital devices, applications and software to transmit and receive information electronically




[bookmark: _Toc120259692]Task 1 – Liaise with Contracting Parties 
	Liaise with all the contracting parties to review and discuss contract matters.
You will be required to liaise with all members of the construction contracting party to ensure that all terms of the contract, duties and responsibilities and the general plan for the construction project are clearly understood and accepted by all parties.
This can be completed via email correspondence with any relevant members of the contracting party and should relate to (but not limited to) recording the identities of the contracting parties, type of contract, capacity to consent to a contract, contract offer, contract acceptance.
You will be assessed on:
· Practical knowledge of the factors and special conditions associated with the parties’ consent to a contract and the requirements associated with an offer and acceptance of a contract.
· Practical skills relevant to communicating with contracting parties.
Before starting this task, review the Workplace Assessment Task 1 – Assessor’s Checklist provided along with this workbook. This form lists all the practical skills you need to demonstrate while completing this task.
Your assessor will also:
· Address your queries and concerns regarding this task.
After completing this task, submit a copy of any emails sent/received in relation to discussing any construction contract matters with any of the contracting party.





[bookmark: _Toc120259693]Task 2 – Select the Type of Contract 
	Identify the type of contract appropriate to the building and construction project you are undertaking for this assessment.

	

	  residential contract   


[bookmark: _Hlk62453745]

[bookmark: _Toc120259694]Task 3 – Prepare and Compile the Range of Documents to be Used in the Contract
	[bookmark: _Hlk62470438]Prepare and compile the range of documents that collectively make up the contract for the project you are working on. The range of documents included must be for the contract type you indicated in Task 2.
Documents you prepare and compile for this task may include the following:
· equipment, site accommodation and services information
· human resource projections
· materials lists
· construction drawings and specifications
· project timelines
· schedules 
Compile them in a folder for submission to your assessor.
You will be assessed on:
· [bookmark: _Hlk62470504]Practical knowledge of range of documents that collectively relevant to the project 	contract.
· Practical skills in preparing and compiling the range of documents that collectively make up the contract.
Before starting this task, review the Workplace Assessment Task 3 – Assessor’s Checklist provided along with this workbook. This form lists the criteria your folder submission must address to complete this task satisfactorily. 

	[bookmark: _Hlk62470722]Your assessor will also:
· Address your queries and concerns regarding this task.
After completing this task, submit the folder with all the documents you have compiled to your assessor.




[bookmark: _Toc120259695]Task 4 – Draft the Contract
	1. Draft the contract for the building and construction project you are undertaking for this assessment. Ensure the type of contract you draft is appropriate for this project (as specified in Task 2). 
Use your organisation’s template for drafting the type of contract appropriate for this project. 
Assess how you will schedule the progress payments, e.g., quarterly, or based on milestone completion, percentages of payments to be made at different points in the project.
Include in your contract the schedule of progress payments (based on your assessment) as well as processes for applying for extension time. 
You will be assessed on:
· Practical knowledge relevant to drafting the contract, including all relevant details, definitions of unreasonable or vexatious notice, repudiation of a contract, conditions for completion at the cost of the contractor, ousting the contractor, and abandonment of a contract, etc.
· Practical skills in drafting the contract accurately.
Before starting this task, review the Workplace Assessment Task 4 – Assessor’s Checklist provided along with this workbook. This form lists the criteria your draft contract submission must address to complete this task satisfactorily. 
Your assessor will also:
· Address your queries and concerns regarding this task.
After completing this task, submit the following to your assessor:
· Contract draft




	2. Explain how you assessed the schedule of progress payments in the previous task.



	  Acceptance & signing of Contract(less deposit of $20,000) 10.00% $44,586.60
Completion of Footings and slab 10.00% $44,586.60
Completion of Frames and Trusses 20.00% $89,173.20
Completion of External Cladding 25.00% $111,466.50
Completion of Mould out 25.00% $111,466.50
Final-Practical Completion
When the building works are complete except for some minor ommissions and defects that 
do not prevent the building from being used for their usual purpose.
10.00% $44,586.60
Total 100.00% $445,866.00   





[bookmark: _Toc120259696]Task 5 – Review Draft Contract with Relevant Persons
	Present your draft contract to the relevant contracting parties. This can be done via email to all members of the contracting party and should include any discussions relating to:
· [bookmark: _Hlk63157928]Reviewing the legality and validity of the draft contract with the contracting parties.
· Resolving any discrepancies or disagreements with the contracting parties.
· Recording any amendments to be made in the draft contract.
You will be assessed on:
· [bookmark: _Hlk63158028]Practical knowledge relevant to resolving discrepancies or disagreements between parties prior to contract preparation.
· Practical skills relevant to reviewing the contract in terms of legality and validity. 
Before starting this task, review the Workplace Assessment Task 5 – Assessor’s Checklist provided along with this workbook. This form lists all the practical skills you need to demonstrate while completing this task.
Your assessor will also:
· Address your queries and concerns regarding this task.
After completing this task, submit any relevant emails (including responses from the contracting parties) during the draft contract phase of the construction project to your assessor. Remember to include any acceptance emails





[bookmark: _Toc120259697]Task 6 – Prepare Final Contract
	[bookmark: _Hlk63192931]Based on the outcomes of your meeting in Task 5, make the necessary amendments in your draft and prepare the final contract based on the legal process of your organisation.
You will be assessed on:
· [bookmark: _Hlk63161552]Practical knowledge of organisation’s legal process in relation to preparing final contracts.
· Practical skills in preparing the final contract in accordance with the organisation’s legal process.
Before starting this task, review the Workplace Assessment Task 6 – Assessor’s Checklist provided along with this workbook. This form lists the criteria your draft contract submission must address to complete this task satisfactorily. 
Your assessor will also:
· Address your queries and concerns regarding this task.
After completing this task, submit the copy of the final contract to your assessor.





[bookmark: _Toc120259698]Task 7 – Process Progress Payments
	[bookmark: _Hlk63654126]Process progress payments as due under contract (in two separate instances).
You will be assessed on:
· [bookmark: _Hlk63654153]Your practical knowledge of progress payments
· Your practical skills in processing progress payments
Before starting this task, review the Workplace Assessment Task 7 – Assessor’s Checklist provided along with this workbook. This form outlines all the practical skills you need to demonstrate while completing this task.
After completing this task, submit any evidence (in two separate instances) of any progress payments made by the client e.g., Progress payment invoices relating to the relevant construction stages. 
Submit two pieces of evidence, one for each instance you processed progress payments.
Note: In the event that this task was not conducted as part of the workplace example that the candidate has used in previous assessment tasks, then it is expected that the candidate will simulate this scenario.





[bookmark: _Toc120259699]Task 8 – Process Application for Extension of Time
	Process application for Extension of Time, in accordance with organisational policies and contract conditions. (in two separate instances).
You will be assessed on:
· Your practical knowledge on the process of application of Extension of Time 
· [bookmark: _Hlk63655428]Your practical skills in processing applications for Extensions of Time
Before starting this task, review the Workplace Assessment Task 8 – Assessor’s Checklist provided along with this workbook. This form outlines all the practical skills you need to demonstrate while completing this task.
After completing this task, submit the following to your assessor:
· evidence of processing application for Extension of Time. E.g., copy of written notice to the contract administrator and relevant people.
· copy of relevant organisational policies you followed to complete this task
· excerpt from contract showing relevant conditions you followed to complete this task
Note: In the event that this task was not conducted as part of the workplace example that the candidate has used in previous assessment tasks, then it is expected that the candidate will simulate this scenario.




[bookmark: _Toc120259700]Task 9 – Negotiate Contract Variations
	[bookmark: _Hlk63656916]Identify variations from the contract. Liaise with the contracting parties and negotiate identified variations to the construction contract. This can be achieved through as series of emails with the relevant contracting parties.
You will be assessed on:
· [bookmark: _Hlk63657006]Practical knowledge of construction contract variations.
· [bookmark: _Hlk63657022]Practical skills in negotiating and documenting contract variations.
Before starting this task, review the Workplace Assessment Task 9 – Assessor’s Checklist provided along with this workbook. This form lists the criteria your folder submission must address to complete this task satisfactorily. 
Your assessor will also:
· Address your queries and concerns regarding this task.
After completing this task, submit any relevant emails (including responses from the contracting parties during contract variation negotiations. Remember to include any acceptance emails.
Note: In the event that this task was not conducted as part of the workplace example that the candidate has used in previous assessment tasks, then it is expected that the candidate will simulate this scenario.





[bookmark: _Toc120259701]Task 10 – Workplace Measures Against Breach of Contract
	[bookmark: _Hlk63658649][bookmark: _Hlk63644515][bookmark: _Hlk63657848]Review the policies and procedures in your organisation to ensure there are measures in place to prevent breach of contract.
You will be assessed on:
· [bookmark: _Hlk63658840]Your practical knowledge of minimising liquidated damages and penalties.
· [bookmark: _Hlk63658860]Your practical skills in reviewing policies and procedures to ensure there are measures in place to minimise liquidated damages and penalties.
Use the Policies and Procedures Checklist provided along with this workbook to document your checks of these training agreements.
Before starting this task, review the Workplace Assessment Task 10 – Assessor’s Checklist provided along with this workbook. This form lists the criteria your draft contract submission must address to complete this task satisfactorily. 
After completing your review, submit your completed Policies and Procedures Checklist to your assessor as well as copies of policies and procedures you reviewed for this task.





[bookmark: _Toc120259702]Task 11 – Confirm Performance of Work
	1. You will need to complete the following to confirm performance of work:
· [bookmark: _Hlk63660289]Discuss project progress with relevant site personnel
· Discuss compliance of performance with contracts terms to contracting parties
· Review compliance with relevant legislation and regulations
This can be achieved through a series of email communications between the candidate and the Building Site Supervisor.
You will be assessed on:
· [bookmark: _Hlk63660336]Your practical knowledge of contract administration and dispute resolution.
· [bookmark: _Hlk63660358]Your practical skills in administering the project contract.
Before starting this task, review the Workplace Assessment Task 11.1 – Assessor’s Checklist provided along with this workbook. This form lists the criteria your folder submission must address to complete this task satisfactorily. 
After completing your review, submit evidence of Performance of Work. E.g., the documents used to confirm performance of work in accordance with the contract and relevant legislations and regulations and any relevant email communication between the candidate and the Building Site Supervisor in relation to the performance of work.
Note: In the event that this task was not conducted as part of the workplace example that the candidate has used in previous assessment tasks, then it is expected that the candidate will simulate this scenario.





	2. You will need to complete the following to confirm performance of work:
· [bookmark: _Hlk63663629]Apply contractual dispute resolution processes to resolve disputes with the contract
· Record outcomes of the contractual dispute resolutions.
You will be assessed on:
· [bookmark: _Hlk63663659]Your practical knowledge of contractual dispute resolution processes and relevant contract legislation and regulations.
· [bookmark: _Hlk63663671]Your practical skills in resolving contractual disputes in accordance with contract and relevant legislation and regulations.
Before starting this task, review the Workplace Assessment Task 11.2 – Assessor’s Checklist provided along with this workbook. This form outlines all the practical skills you need to demonstrate while completing this task.
After completing this task, submit documents from your dispute resolution to your assessor.





[bookmark: _Toc120259703]Task 12 – Review Conditions for Issuing a Final Certificate
	1. [bookmark: _Hlk63894105][bookmark: _Hlk63892838]Review the conditions for issuing a final certificate in the contract. Compare actual construction conditions presented by the contractor and verify if the conditions for issuing a final certificate in the contract are met. 
You will be assessed on:
· [bookmark: _Hlk63894244]Practical knowledge on issuance of final certificates.
· [bookmark: _Hlk63894329]Practical skills in assessing conditions for issuance of final certificate.
Use the Final Certificate Checklist provided along with this workbook to document your checks of these conditions.
Before starting this task, review the Workplace Assessment Task 12 – Assessor’s Checklist provided along with this workbook. This form lists the criteria your folder submission must address to complete this task satisfactorily. 
Your assessor will also:
· Address your queries and concerns regarding this task.
After completing this task, you must submit the following:
· Final Certificate Checklist
· Copies of the workplace resources showing actual construction conditions presented by the contractor. E.g., photographs of the construction site, invoice for the work completed.
· Except from the contract showing the conditions for issuing a final certificate.
Note: In the event that this task was not conducted as part of the workplace example that the candidate has used in previous assessment tasks, then it is expected that the candidate will simulate this scenario.





	2. Answer the questions below:
i. Based on the review and comparison you did in Task 12.1, are the conditions for issuing final certificate met? 
ii. Explain your response.



	Are the conditions for issuing final certificate met?
 YES     o NO
Explanation:
 all the tradies have to provide the certificate according to the BA requirements     





[bookmark: _Toc120259704]Task 13 – Verify Practical Completion of the Project
	Conduct a site inspection to verify practical completion of the project as defined by the contract.
You will be assessed on:
· Practical knowledge of the process for practical completion of contract.
· Practical skills in applying the process practical completion of contract.
Use the Practical Completion Checklist provided along with this workbook to document your checks of these conditions.
Before starting this task, review the Workplace Assessment Task 13 – Assessor’s Checklist provided along with this workbook. This form lists all the practical skills you need to demonstrate while completing this task.
Your assessor will also:
· Address your queries and concerns regarding this task.
After completing this task, submit the following to your assessor:
· The Practical Completion Checklist
· Excerpt from the contract showing the definition of Practical Completion
Note: In the event that this task was not conducted as part of the workplace example that the candidate has used in previous assessment tasks, then it is expected that the candidate will simulate this scenario.





[bookmark: _Toc120259705]Task 14 – Finalise Defects Liability
	Review the terms of the defects liability period in the contract, and verify that the make good instructions for all defects are satisfied. This can be confirmed via email from a suitable workplace supervisor confirming the end of defects liability.
You will be assessed on:
· Your practical knowledge on finalising defects liability.
· Your practical skills in finalising defects liability.
Use the End of Defects Liability Checklist provided along with this workbook to document your checks of these satisfied make good instructions.
Before starting this task, review the Workplace Assessment Task 14 – Assessor’s Checklist provided along with this workbook. This form lists the criteria your draft contract submission must address to complete this task satisfactorily. 
Your assessor will also:
· Address your queries and concerns regarding this task.
After completing your review, submit the following:
· Copies of the workplace resources you reviewed to verify make good instructions of defects are satisfied. E.g., clearance for site restoration, survey certification.
· End of Defects Liability Checklist (provided in an email from a suitable workplace supervisor confirming the end of defects liability).
Note: In the event that this task was not conducted as part of the workplace example that the candidate has used in previous assessment tasks, then it is expected that the candidate will simulate this scenario.





[bookmark: _Toc120259706]Task 15 – Issue Certificate Upon Completion of Work
	Review contract terms for completion of work. Verify if terms have been met and issue the relevant certificates for completion of work.  
You will be assessed on:
· Your practical knowledge on issuance of appropriate certificates upon completion of the contract work.
· Your practical skills in issuing of appropriate certificates upon completion of the contract work.
Before starting this task, review the Workplace Assessment Task 15 – Assessor’s Checklist provided along with this workbook. This form lists the criteria your folder submission must address to complete this task satisfactorily. 
Your assessor will also:
· Address your queries and concerns regarding this task.
After completing your review, submit copies of certificates you issued upon completion of work to your assessor.
Note: In the event that this task was not conducted as part of the workplace example that the candidate has used in previous assessment tasks, then it is expected that the candidate will simulate this scenario.





[bookmark: _Toc120259707]Task 16 – Finalise the Contract and Secure Documentation for Records Purposes
	Finalise the contract and collate all documentation relevant to the finalisation of the contract. Consolidate them in a folder and submit them to your assessor. 
Follow relevant legislation, contract provisions and organisational policies and procedures when completing this task.
You will be assessed on:
· Your practical knowledge of finalising the contract and securing necessary documentation.
· Your practical skills in finalising the contract and securing necessary documentation.
Before starting this task, review the Workplace Assessment Task 16 – Assessor’s Checklist provided along with this workbook. This form lists the criteria your folder submission must address to complete this task satisfactorily. 
Your assessor will also:
· Address your queries and concerns regarding this task.
After completing your review, submit the folder containing all the documents you secured while completing this task to your assessor.



	2. Where would you secure/store the following documentation in your workplace:



		Document
	Secured/Stored

	a. Final Contract
	  Secured   

	b. Certificate of Practical Completion
	 Secured    

	c. Certificate issued by contractor
	  Secured   

	d. Health and Safety inspection certificates
	  stored   

	e. Statement of Compliance
	  stored   







[bookmark: _Toc120259708]Assessment Workbook Checklist
	TO THE CANDIDATE
When you have completed this assessment workbook, review your work, and ensure that:
· You have completed all the Knowledge Assessments Questions.
· You have completed the Practical Assessments in this workbook
· Practical Assignment  
· Task 1 – Identify Building and Construction Contract 
· Task 2 – Identify Intention of Legal Relation
· Task 3 – Identify Parts of a Contract 
· Workplace Assessment
· Task 1 – Meet with Contracting Parties
· Task 2 – Select the Type of Contract
· Task 3 – Prepare and Compile the Range of Documents to be Used in the Contract
· Task 4 – Draft the Contract
· Task 5 – Review Contract Draft with Relevant Persons
· Task 6 – Prepare Final Contract
· Task 7 – Process Progress Payment
· Task 8 – Process Application for Extension of Time
· Task 9 – Negotiate Contract Variations
· Task 10 – Workplace Measures Against Breach of Contract
· Task 11 – Confirm Performance of Work
· Task 12 – Review Conditions for Issuing a Final Certificate
· Task 13 – Verify Practical Completion of the Project
· Task 14 – Finalise Contract
· Task 15 – Issue Certificate Upon Completion of Work
· Task 16 – Secure Documentation for Records Purposes
· You have saved and submitted the following evidence:
· This completed workbook
· Assessment Workbook Cover Sheet signed and scanned
· You have saved and submitted the following evidence:
· Workplace Assessment Task 1
· Copy of any relevant emails sent/received in relation to discussing any construction contract matters with any of the contracting party.
· Workplace Assessment Task 3
· Folder with the range of documents
· Workplace Assessment Task 4
· Contract draft
· Workplace Assessment Task 5
· Copy of any relevant emails (including responses from the contracting parties) during the draft contract phase of the construction project to your assessor.
· Workplace Assessment Task 6
· Final contract
· Workplace Assessment Task 7
· Evidence of progress payment processing
· Workplace Assessment Task 8
· Evidence of processing application for Extension of Time
· Copy of relevant organisational policies
· Excerpt from contract showing relevant conditions
· Workplace Assessment Task 9
· Copy of any relevant emails (including responses from the contracting parties during contract variation negotiations.
· Workplace Assessment Task 10
· Policies and Procedures Checklist
· Copy of relevant organisational policies and procedures
· Workplace Assessment Task 11
· Copy of any relevant email evidence of Performance of Work
· Workplace Assessment Task 12
· Final Certificate Checklist
· Excerpt from contract showing relevant conditions
· Workplace Assessment Task 13
· Practical Completion Checklist
· Excerpt from contract showing definition of Practical Completion
· Workplace Assessment Task 14
· Copy of email evidence from Workplace Supervise confirming the end of defects liability.
· End of Defects Liability Checklist
· Workplace Assessment Task 15
· Issued Certificate
· Workplace Assessment Task 16
· Documentation folder

IMPORTANT:
You must achieve a satisfactory result in ALL assessment tasks to be deemed COMPETENT for the unit/s relevant to this workbook.
To be deemed competent in the unit/s of competency relevant to this workbook, you must successfully complete all the requirements listed above according to the prescribed benchmarks provided to the assessor.




[bookmark: _Toc120259709]Record of Assessment (Assessor’s Use Only)
	RECORD OF ASSESSMENT

	Candidate’s Name
	     

	RTO Name
	     

	Assessor’s Name
	     

	Unit of Competency
	CPCCBC4003 - Select, prepare and administer a construction contract



	Knowledge Assessment
	S
	NYS

	Question 1
	o
	o

	Question 2
	o
	o

	Question 3
	o
	o

	Question 4
	o
	o

	Question 5
	o
	o

	Question 6
	o
	o

	Question 7
	o
	o

	Question 8
	o
	o

	Question 9
	o
	o

	Question 10
	o
	o

	Question 11
	o
	o



	Practical Assessment

	Practical Assignment
	S
	NYS

	Task 1
	o
	o

	Task 2
	o
	o

	Task 3
	o
	o





	Workplace Assessment
	S
	NYS

	Task 1
	o
	o

	Task 2
	o
	o

	Task 3
	o
	o

	Task 4
	o
	o

	Task 5
	o
	o

	Task 6
	o
	o

	Task 7
	o
	o

	Task 8
	o
	o

	Task 9
	o
	o

	Task 10
	o
	o

	Task 11
	o
	o

	Task 12
	o
	o

	Task 13
	o
	o

	Task 14
	o
	o

	Task 15
	o
	o

	Task 16
	o
	o



	Rules of Evidence
	S
	NYS

	All knowledge and skills evidence submissions are valid
	o
	o

	All knowledge and skills evidence submissions are authentic
	o
	o

	All knowledge and skills evidence submissions are sufficient
	o
	o

	All knowledge and skills evidence submissions are current
	o
	o





	Signature Authentication Checklist
This checklist will guide you in authenticating the signatures provided by the candidate in their assessment workbook and evidence submissions.
Read each checklist item and tick the box only if you confirm that the item is a true and accurate reflection of the signature authentication you have conducted.

	Checklist
	Completed

	I have checked the signature provided by the candidate in the Assessment Workbook Cover Sheet against the signature they provided to the Training Provider.
	o

	I confirm the signature provided by the candidate in the Assessment Workbook Cover Sheet matches the signature they provided to the Training Provider.
	o

	I confirm ALL signatures provided by the candidate in their evidence submissions match with the signature they provided to the Training Provider.
	o
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	[bookmark: _Hlk118890602]Third-Party Verification Log
Instructions for the Assessor:
You are required to contact all third-party personnel involved in the candidate’s assessment to verify the candidate’s performance and evidence submissions and to confirm with them whether the candidate’s evidence submissions are true and accurate.
Complete this Third-Party Verification Log to document your completion of this process. When completing this log, provide all of the following required information for each third-party personnel:
· Name of third-party personnel contacted
· Relevant qualifications and/or experience of Third-party personnel contacted
· Role in the candidate’s assessment (e.g. workplace supervisor, observer, or candidate)
· Contact details (phone number or email address)
· Date contacted
You must also confirm that third-party personnel have verified the candidate’s evidence submissions are true and accurate.



Contact No.1
	Name and job title of Third-party Contacted
	     

	Relevant Qualifications/experience of Third-party
	     

	Role in the Candidate’s Assessment
	Contact Details
(Phone number or email address)
	Date contacted
	Third-Party verifies evidence submissions of the candidate are true and accurate?

	     
	     
	     
	Yes      No 
Assessor’s Notes
     




Contact No.2
	Name and job title of Third-party Contacted
	     

	Relevant Qualifications/experience of Third-party
	     

	Role in the Candidate’s Assessment
	Contact Details
(Phone number or email address)
	Date contacted
	Third-Party verifies evidence submissions of the candidate are true and accurate?

	     
	     
	     
	Yes      No 
Assessor’s Notes
     



Contact No.3
	Name and job title of Third-party Contacted
	     

	Relevant Qualifications/experience of Third-party
	     

	Role in the Candidate’s Assessment
	Contact Details
(Phone number or email address)
	Date contacted
	Third-Party verifies evidence submissions of the candidate are true and accurate?

	     
	     
	     
	Yes      No 
Assessor’s Notes
     



	Assessor Declaration
I declare that the information recorded in this Third-Party Verification Log is true and accurate.

	Assessor’s name      
	Assessor’s signature
     

	Date signed      
	


End of Record of Assessment (For the Assessor’s Use Only)
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