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Material Inspection Checklist
SIMULATION PROJECT - The information is fictional and provided for the purpose of this simulation.

	Inspected by:
	John Smith

	Date:
	12/02/25



	#
	Material
	Date delivered
	Quantity
	Quality
	Comment

	1. 
	Structural Steel Beams
	10/04/2023
	 Met agreed amount.
 Agreed amount not met.
 Enough buffer
	Met agreed:
 Dimensions
 Colour
 Weight
	No visible defects, all beams are up to specification.

	2. 
	Ready-Mix Concrete
	08/04/2023
	 Met agreed amount.
 Agreed amount not met.
 Enough buffer
	Met agreed:
 Dimensions
 Colour
 Weight
	Colour consistent; however, quantity short. Supplier notified for additional delivery.

	3. 
	Hardwood Timber
	12/04/2023
	 Met agreed amount.
 Agreed amount not met.
 Enough buffer
	Met agreed:
 Dimensions
 Colour
 Weight
	Timber quality excellent, with extra stock for contingency.

	4. 
	Waterproofing Membranes
	14/04/2023
	 Met agreed amount.
 Agreed amount not met.
 Enough buffer
	Met agreed:
 Dimensions
 Colour
 Weight
	All rolls are the correct length and width, ready for application.

	5. 
	Electrical Wiring and Components
	15/04/2023
	 Met agreed amount.
 Agreed amount not met.
 Enough buffer
	Met agreed:
 Dimensions
 Colour
 Weight
	Wiring correctly colour-coded for phases, neutrals, and earths; components as specified.

	6. 
	PVC Piping
	11/04/2023
	 Met agreed amount.
 Agreed amount not met.
 Enough buffer
	Met agreed:
 Dimensions
 Colour
 Weight
	Correct diameters and lengths as per order; no damage during transport.

	7. 
	Bricks and Masonry
	13/04/2023
	 Met agreed amount.
 Agreed amount not met.
 Enough buffer
	Met agreed:
 Dimensions
 Colour
 Weight
	Shortage noted, supplier contacted for additional bricks; quality is satisfactory.

	8. 
	insulation Materials
	09/04/2023
	 Met agreed amount.
 Agreed amount not met.
 Enough buffer
	Met agreed:
 Dimensions
 Colour
 Weight
	Insulation complies with specifications, extra supplied to cover any potential wastage.

	9. 
	Window Glass Panels
	16/04/2023
	 Met agreed amount.
 Agreed amount not met.
 Enough buffer
	Met agreed:
 Dimensions
 Colour
 Weight
	All glass panels intact and protected; dimensions correct for window frames.



	10. 
	Landscaping Stones & Gravel
	17/04/2023
	 Met agreed amount.
 Agreed amount not met.
 Enough buffer
	Met agreed:
 Dimensions
 Colour
 Weight
	Stones and gravel match sample provided; ready for landscaping phase.
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