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	[bookmark: _Ref396827952]THEORY EXAM INSTRUCTIONS

· This exam will occur under standard assessment conditions.
· An oral examination may be allowed under certain circumstances. 
Answers will be documented and FT003 (Oral examination declaration form) must be completed.
· Participants must provide enough detail in their responses to demonstrate their knowledge and skills.
· Please fill in the details below, providing your name, signature and date of assessment.
· Your signature acknowledges that this is your own work.
· If a participant initially answers a question incorrectly but modifies their response, they must follow the instructions below:
· If a participant changes their response in writing, they must put their initials next to the written change.
· If a participant changes their response verbally, this must be noted on the exam paper by the assessor.
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[bookmark: _Ref428791704][bookmark: _Ref527462137]Order the following elements of an agreement from 1 to 4.

	Answer
	Element Number
	Element
	
	
	2
	Acceptance
	

	
	4
	Consideration
	

	
	3
	Intention of legal consequences
	

	
	1
	Offer
	




[bookmark: _Ref428791707]When would an offer be considered to have lapsed?

	Answer
	An offer will lapse:
When the time for acceptance expires
If the offer is withdrawn before it is accepted
After a reasonable time in the circumstances (generally the greater the value of the contract, the longer the life of the offer)
	



[bookmark: _Ref428791708]What happens to the offer if new terms are suggested?

	Answer
	New terms suggested are regarded as a counter offer which can be accepted or rejected
	



[bookmark: _Ref428791713]What does it mean when a contract is supported by ‘valuable consideration’?

	Answer
	One party promises to do something in return for a promise from another party
Consideration is what each party gives to the other as the agreed price for the other’s promises
Usually the consideration is the payment of money
	




[bookmark: _Ref528220703]Identify two (2) parties who may be deemed to not have the capacity to enter into a contract.

	Answer
	persons suffering from a mental disability, intoxicated individuals, senile persons
	



Q1.  [bookmark: _Ref423505767][bookmark: _Ref527444202]Outline your understanding of ‘consent’ as it applies to contractual agreements. Identify when ‘apparent consent’ might not actually exist.

	Answer
	Apparent consent may be negated because of mistake, fraud, innocent misrepresentation, duress or undue influence, all of which are defences to the enforcement of the contract
	



[bookmark: _Ref428790918]Identify the building industry regulator in your state and describe its role, particularly with regards to providing advice about contracts.

	Answer
	Buyer’s advocates: A licensed estate agent who acts for a buyer instead of a seller
Legal practitioners: they hold a current practising certificate and have professional indemnity insurance and can:
Advise on terms and conditions that need to be included in a contract 
Perform legal work and provide legal advice to their client
Conveyancers: are persons other than legal practitioners who can:
Undertake property conveying work
Legal work or give legal advice.
You can get further expert advice by contacting one of the following industry groups:
Master Builders
QBCC
HIA 
ABIC Simple Works (for architects)

	



[bookmark: _Ref495585144]Under what laws are domestic building contracts regulated?

	Answer
	Queensland Building and Construction Commission Act 1991 - An Act to regulate the building industry

Building Act 1975- An Act to regulate building development approvals, building work, building classification, building certifiers and pool safety inspectors, and to provide for particular matters about swimming pool safety and sustainable buildings, and for other purposes

Building and Construction Industry Payments Act 2004- An Act to imply terms in construction contracts, to provide for adjudication of payment disputes under construction contracts, and for other purposes 
	



[bookmark: _Ref495585145]Domestic building contracts must be put in writing once the work exceeds what value?

	Answer
	If the cost of domestic building work exceeds $3,300 it must be covered by a written contract
	



[bookmark: _Ref495585147][bookmark: _Ref527985213]A commercial building contract must be put in writing before the building work is started if the reasonable cost of the work is more than what amount? Identify the relevant law that imposes this requirement.

	Answer
	$10,000. The Queensland Building and Construction Commission Act 1991 (‘the QBCC Act’) requires that contracts for building work, whether domestic or commercial, must be in writing.
	



[bookmark: _Ref495585148]Contractors must give the owner a signed copy of the entire contract (including any plans and specifications) within how many days after entering the contract?

	Answer
	5 Days
	



[bookmark: _Ref423502767]What are the benefits of having a written contract in place between parties?

	Answer
	To ensure, that both parties are in agreement of what works are to be done, and what the cost of these works are. To have both parties safe guarded in the event of contractual agrrement.
	



[bookmark: _Ref495585603]Match the common building contract clauses and definitions below by writing the appropriate letter next to each number in the centre column.

	Answer
	Clauses
	Answers
	Definition
	
	
	1
	Acceptances
	1 - F
	A
	Provide specific reasons that allow the contract period to be adjusted
	

	
	2
	Cost adjustments
	2 - E
	B
	A provision for which remedies can be sought if breached
	

	
	3
	Extensions of time
	3 - A
	C
	Specifically outlines the tasks to be completed as part of the construction work
	

	
	4
	Payments
	4 - D
	D
	Outlines the requirements for deposits
	

	
	5
	Scope of work
	5 - C
	E
	Address the risk of rise/fall of expenses
	

	
	6
	Term
	6 - B
	F
	Require that the contract be accepted or rejected by a certain date, otherwise the contract will not be binding
	




[bookmark: _Ref428786304]Which of the following are preliminary contracts that a builder could ask a client to sign prior to signing the main contract? Tick all that apply.

	Answer
	Choice
	Possible Answers
	
	
		Contract estimate
	

	
		Contract request
	

	
		Preliminary agreement
	




[bookmark: _Ref424211634]True or False (Tick your response): Clauses within pre-contract agreements may carry over into the contract, so it is important to discuss these with the client and come to an agreement.

	Answer
		True 
	
	
	
		False 
	
	





[bookmark: _Ref428774552]Identify and explain the purpose of four (4) standardised building construction contracts – two (2) residential and two (2) commercial.

	Answer
	Contract name
	Description
	
	
	QBCC New home construction contracts
	For the construction of an entire home
	

	
	HIA Kitchen Bathroom & Laundry Supply Install
	This supply and install contract is tailored specifically for the kitchen bathroom and laundry industry
	

	
	Master Builders Commercial Cost Plus contract 
	A cost plus contract for use on commercial building projects, where a lump sum price cannot be established, however a fair and reasonable estimate is given.
	

	
	Master Builders  Commercial Minor Works Contract
	A lump sum contract for minor commercial work up to the value of $100,000
	




[bookmark: _Ref424211517]Identify an appropriate standardised contract that would be suitable for a commercial works job up to $100,000.

	Answer
	Master Builders- Commercial Minor Works Contract
A lump sum contract for minor commercial work up to the value of $100,000
	



[bookmark: _Ref495650885]Identify one (1) standardised residential building contract and explain the maximum value of the work it may be used for.

	Answer
	Contracts available from QBCC
· Level 1 – Renovation, Extension and Repair contracts
For renovations, extensions and routine repairs on existing homes for contracts $3,301 to $19,999.

	


[bookmark: _Ref495653718]Describe the requirements for each of the topics listed below, with regards to residential contracts priced at $20,000. 

In Queensland, these are outlined in the QBCC Consumer Building Guide, which the consumer must sign before work is undertaken.

	Answer
	Topics
	Definition
	
	
	Builder’s Licence
	You should only deal with a QBCC-licensed contractor.
If you engage an unlicensed contractor, your building
work may not be covered under the Queensland Home
Warranty Scheme. Always check the contractor’s licence
and licence history via QBCC’s Online Licence Search.
	

	
	Contract price
	The total contract price must be stated on the first page of
the contract schedule. For contracts priced at $20,000 or
more, the contract must also contain a warning about any
provisions that may cause the contract price to change
and if the contract price includes any allowances (items
or services for which the price is not fixed at the time the
contract is signed), these allowances must be stated in the
contract schedule.
	

	
	Building approvals and inspections
	Building inspections and approvals are the responsibility of
a building certifier. Mandatory building inspections may be
required at certain stages of construction. You can check
the certifier’s licence via QBCC’s Online Licence Search.
	

	
	Practical completion and handover
	You are not required to pay the final contract payment
until all of the contracted work has been completed in
accordance with the contract, all legal requirements, and
either without any defects or omissions, or with only minor
defects or minor omissions that will not unreasonably
affect occupation. If you believe there are any minor
defects or minor omissions, the contractor must give
you a ‘defects document’ (listing agreed and non-agreed
matters). This document should be compiled by you and
the contractor during a handover inspection. Check your
contract to see if it imposes any extra requirements on the
contractor for practical completion.
	

	
	Implied warranties
	Under the Act, a range of warranties are deemed to be
part of all regulated domestic building contracts. The
warranty period is six years for structural defects and one
year for all other defects.
	



Q2.  [bookmark: _Ref423503323][bookmark: _Ref423598528]Which of the following documents can be referred to as collectively making up a contract? Tick all that apply.

	Answer
	Choice
	Possible Answers
	
	
		Engineer specifications
	

	
		Plans, drawings and specifications
	

	
		Prime Cost Items Schedule
	

	
		Processes for applying for extensions of time
	

	
		Product catalogues
	

	
		Project timelines and schedules
	

	
		Provisional Sums Schedule
	

	
		Rise and fall calculations
	

	
		Site conditions report
	

	
		Soil and sedimentation report
	




[bookmark: _Ref428785642]What is the difference between the Prime Cost Item Schedule and the Provisional Sum Schedule in a contract? Provide an example of each type to help explain your response.

	Answer
	A PC item is:
An amount of money included in a contract sum to purchase a specified item such as tiles, taps, doors or bathroom fittings
An agreed estimated amount is included at contract signing but the specific products are not selected until a later stage
A builder must estimate the cost of such items at or above the lowest amount these items could reasonably cost.
So if the quote has allowed for standard doors at $350.00 and the client wants to get installed $440.00 doors. So a varied $90.00 adjustment will reflect in the final amount owing.


A provisional sum is:
An amount of money included in contract sum to cover work and/or materials, not detailed when entering the contract
Typically builders will include a PS for site work costs
The builder is legally required to take reasonable steps to ensure an accurate site works cost estimate but unforeseen events mean that the provisional sum is exceeded which is added to the contract sum.
For example, the cost of site earth works was quoted for clean sand. But after siteworks began, rock was not to far down and cost started to overrun.

	



[bookmark: _Ref428796325]Cost adjustment provisions under a contract address risk by providing mechanisms for adjusting contract payment to reflect changes in costs. What can cost adjustment apply to?

	Answer
	e.g. labour and materials, currency exchange rates for overseas-purchased goods, duties, taxes, shipping.
	



[bookmark: _Ref495650899]True or False (Tick your response): Variations can be requested by both the client and the builder.

	Answer
		True 
	
	
	
		False 
	
	




Q3.  [bookmark: _Ref423508256][bookmark: _Ref527450478]How should you deal with a client variation request that consequently requires a time extension? How are time extensions addressed within the contract?

	Answer
	All variations must be put in writing and agreed to in writing by both the contractor and the client, before work commences (unless the work is required urgently and it is not practical to produce a variation document before the work commences). Failure to fully and accurately document changes to the original contract is a frequent cause of disputes. Parties should establish any extra costs before alterations are made to the contract or plans. The contractor should also submit an extension of time and payment in accordance with the time stated in the variation document. 
	




[bookmark: _Ref495652895]Name the Fair Trade legislation that applies in your state and identify which persons/bodies it applies to.

	Answer
	Fair Trading Act 1989 (Qld)
residential and commercial construction
This act applies to every person who does an act or makes an omission in Queensland that constitutes a contravention of this act.

	



[bookmark: _Ref495653465]Under the National Consumer Credit Code, before entering into a credit contract, what must the credit provider do?

	Answer
	Before entering into a credit contract, the credit provider must:
Make reasonable inquiries about why you want to borrow the money
Make reasonable inquiries about your financial situation
Take reasonable steps to verify your financial situation
Assess whether you can meet the financial obligations of the credit contract (and whether it will meet your needs)
Determine that the credit contract is ‘not unsuitable’ for you
	



[bookmark: _Ref428776673]What does the ‘cooling off’ period refer to when undertaking domestic building work with a total contract price of $20,000 or more?

	Answer
	Consumers have certain "cooling off" rights, which may enable them to cancel the contract if they are not satisfied with it
Schedule 1B of the QBCC Act provides for a cooling off period, giving the consumer the option to withdraw from the contract within five days of receipt of the signed contract
	




[bookmark: _Ref428779587]What are the maximum deposits recommended for a residential building project?

	Answer
	$20,000 or more is 5%
$19,999 or less is 10%

	



[bookmark: _Ref428794433]Throughout the building schedule, progress payments are made when each new stage is ready to commence. 

Identify the recommended stages and percentages for these progress payments on a typical new residential housing building project.

	Answer
	Deposit 5%
Base stage 15%
Frame stage 20%
Enclosed stage 25%
Fixing stage 20%
Practical completion 15%

	



Q4.  [bookmark: _Ref423508227]You have been engaged by a client to construct their residential dwelling for $550,000. Your client is pressuring you to accept a $70,000 deposit to get priority on their construction. Should you accept the deposit? Explain your response.

	Answer
	An exception applies where more than 50% of the value of the work is to be performed offsite (e.g. for kitchen renovations where the modules are custom made in a factory), in which case the contractor is permitted to take up to 20% deposit.
	

[bookmark: _Ref423515882][bookmark: _Ref423515982]
Q5.  [bookmark: _Ref423504803]Explain the following types of contractual breach and identify the consequences for the contractual arrangement due to each type of breach.

	Answer
	Breach
	Explanation
	
	
	Breach of condition under contract
	If a condition is breached, the aggrieved party can elect to discharge the contract and sue for damages
	

	
	Breach of warranty under contract
	If a warranty is breached, the aggrieved party cannot elect to terminate or discharge the contract – they may only seek damages
	




[bookmark: _Ref428793813]What does repudiation of a contract mean?

	Answer
	Repudiation is a term used to describe the rejection of a proposal or idea.
Repudiation occurs when a party to a contract is unwilling to perform their contractual obligations – through acknowledgement or their actions are totally inconsistent with their obligations under the contract
	



[bookmark: _Ref528068459]True or False (Tick your response): In the event of repudiation, the injured party has two options:
· Continue with the contract
· Accept the repudiation and move to terminate the contract

	Answer
		True
	
	
	
		False
	
	




[bookmark: _Ref528068460]Why should you exercise caution, even if you are sure that the other party has repudiated the contract?

	Answer
	However, the ‘injured’ party must act with caution – because if the situation is not deemed to be a repudiation, by acting the terminate the contract the ‘injured’ party may themselves be repudiating the contract and could be liable to pay damages.
	


[bookmark: _Ref428794305]What does ‘abandonment of contract’ mean?

	Answer
	Abandonment can have different meanings. One type of abandonment is contract abandonment, where the parties both have conducted themselves in such a way that the original contract is no longer valid. Both parties may mutually agree to do this, or it can become part of a claim.
 
Another type of abandonment is where a contractor fails to perform the work on a project by either not starting the project in a reasonable amount of time, or not completing the work, or failing to resume work in a reasonable amount of time. Abandonment of a construction project without legal excuse is a cause for disciplinary action.
	



[bookmark: _Ref428793803]A contract can be terminated for ‘cause’ or for ‘convenience’. 
Explain these two terms.

	Answer
	1. A termination for cause occurs when one party stops work because of a deficiency in performance by the other party. Because the contract is terminated as a result of a party's own poor performance, the law typically provides the terminated party with little recourse in the event of a termination for cause. 
2. A termination for convenience, occurs when the owner stops work for reasons other than a deficiency in performance by the contractor. Because a termination for convenience is not the result of poor performance, the law may provide the aggrieved contractor with significant rights against the breaching owner.
	



[bookmark: _Ref495653458]Yes or No (Tick your response): Referring to Section 25 of Schedule 2 of the Competition and Consumer Act 2010 (Cth), would a contract be unfair if it contains a term that permits the builder, but not the client, to terminate the contract?

	Answer
		Yes
	
	
	
		No
	
	



[bookmark: _Ref428795233]If time is not of the essence for contract completion and one party fails to perform on time, the other party may terminate the contract after serving notice – specifying a time for performance on the first party. What are the requirements of a valid notice to complete?

	Answer
	If timeframes are not specified in the contract and one party fails to perform within a reasonable timeframe, the ‘injured’ party may terminate only after serving the defaulting party with notice which must specify:
What must occur to perform the contract
A reasonable time in which the contract must be completed
A statement of the consequences of not performing in accordance with the notice
	



[bookmark: _Ref528148821]True or False (Tick your response): Where the notice given (as per Q38. ) is deemed invalid, the innocent party must either serve another notice or prove repudiation by the defaulting party, in order to terminate the contract.

	Answer
		True
	
	
	
		False
	
	




[bookmark: _Ref428781925][bookmark: _Ref528152060]When is the client owner required to pay the final contract payment? How might this be affected by defects and omissions?

	Answer
	At the point of practical completion that payment of the final progress claim becomes due. Final payment can not be withheld as it is a contract breach. The builder has a contractual obligation to repair these minor defects, but this may not necessarily happen before handover although most builders would attempt to do so.
	


[bookmark: _Ref428794091]Explain the concept ‘conditions for completion at the cost of the contractor’.

	Answer
	the amount of money (damages) required to complete performance (finish the job) when a contract has been breached by the failure to perform. Example: when a general contractor breaches by not completing a house, the cost of completion is the actual cost of bringing in a new builder to finish what is left to do. The actual costs become the measure of damages rather than an estimate of cost based on percentage of work to be done.
	



[bookmark: _Ref495653464]Describe what must be stated in a ‘warranty against defects’ about the person who gives the warranty [as per Section 90 of the Competition and Consumer Regulations 2010 (Cth)].

	Answer
	Requirements for warranties against defects

             (1)  For subsection 102(1) of the Australian Consumer Law, the following requirements are prescribed:

                     (a)  a warranty against defects must be in a document that is transparent;

                     (b)  a warranty against defects must concisely state:

                              (i)  what the person who gives the warranty must do so that the warranty may be honoured; and

                             (ii)  what the consumer must do to entitle the consumer to claim the warranty;

                     (c)  a warranty against defects must include the text mentioned in sub regulation (2);

                     (d)  a warranty against defects must prominently state the following information about the person who gives the warranty;

                              (i)  the person’s name;

                             (ii)  the person’s business address;

                            (iii)  the person’s telephone number;

                            (iv)  the person’s email address (if any);

                     (e)  a warranty against defects must state the period or periods within which a defect in the goods or services to which the warranty relates must appear if the consumer is to be entitled to claim the warranty;

                      (f)  a warranty against defects must set out the procedure for the consumer to claim the warranty including the address to which a claim may be sent;

                     (g)  a warranty against defects must state who will bear the expense of claiming the warranty and if the expense is to be borne by the person who gives the warranty—how the consumer can claim expenses incurred in making the claim;

                     (h)  a warranty against defects must state that the benefits to the consumer given by the warranty are in addition to other rights and remedies of the consumer under a law in relation to the goods or services to which the warranty relates.

             (2)  For paragraph (1)(c), the text is ‘Our goods come with guarantees that cannot be excluded under the Australian Consumer Law. You are entitled to a replacement or refund for a major failure and compensation for any other reasonably foreseeable loss or damage. You are also entitled to have the goods repaired or replaced if the goods fail to be of acceptable quality and the failure does not amount to a major failure’.
	



[bookmark: _Ref428795566]Name one (1) person you should consult if you are considering ousting a contractor from a building site.

	Answer
	Lawyer
	



[bookmark: _Ref428795533]What document should you refer to if you are considering ousting a contractor from a building site?

	Answer
	Contract
	




[bookmark: _Ref428776477]How should you handle a customer complaint?

	Answer
	Tips to deal with complaints
Deal with the complaint immediately 
Stay calm
Identify the problem
Decide what can be done 
Arrange a second opinion to confirm your view
Keep records
Fix the problem
	



[bookmark: _Ref428780523]How do you reduce the risk of dispute?

	Answer
	You should always refer to your contract first which outlines all contractual details in order to:
Determining responsibility for defects
Directing the contractor (where appropriate) to rectify defects or complete the works
Tips to avoid complaints
Record all complaints 
Act promptly
Do what you say you’re going to do
Do not make unrealistic promises
	



[bookmark: _Ref428780789]What is the process for dispute resolution?

	Answer
	a negotiated outcome, where the parties concerned sort out things themselves
a mediated outcome, where the parties use the services of an independent mediator to help them arrive at their own agreement, or
an arbitrated or adjudicated outcome, where an independent arbitrator or court determines how the dispute is to be resolved and makes a binding decision or order to this effect.
	


Q6.  [bookmark: _Ref423599342]During your build the client has emailed you at 7:00pm to say they have been to the premises and noticed the installed bath in the bathroom is the wrong style.

You check the contract and the white goods and chattels list selected by the client. You cross check this with the specifications and your materials order and the receivable order sheets. You establish that the bath, as per these details, is correct and there has been no mistake on your part.

Draft a detailed response email to your client alerting them to the pertinent parts of the contract and specification, cross-referencing the details in regard to this item and its installation.

	Answer
	To Client,
I have checked the details of the bath with the Specifications list in the contract. The materials order sheet and the receivable goods order sheet. Checked the bath that has been installed and have found that the correct bath has been installed. I am happy to assist further if this does not satisfy.
Regards. 

	


[bookmark: _Ref428787470]Where would you find any possible penalties associated with a build?

	Answer
	There have been several amendments to Section 42 of the QBCC Act which increase the penalties for a number of serious offences. These changes are designed to discourage certain behaviour and minimise the risk this behavior presents to consumers and the industry.
The amendments introduce escalating maximum penalties for the following breaches:
unlawful carrying out of building work;
carrying out building work without a nominee;
unlawful carrying out of fire protection work; and
a licensed contractor who engages or directs an unauthorised person for fire protection work.
All of these penalties are further increased if the building work carried out is tier one (1) defective work.
	



[bookmark: _Ref528221530]Explain the process for obtaining the final inspection certificate. 
Explain how such documentation is to be stored/lodged.

	Answer
	Building Certifiers
Approvals for building work must be obtained from a building certifier (formerly known as a ‘building surveyor/inspector’), who can be either a local government building certifier or a private certifier.



Brisbane City Council must hold records of building approvals and certification information. The legislation also requires that an accredited building certifier must lodge the following documents with Council:
Engagement notice and application details
Decision notice, approved building plans and any other documentation that contributed to the plan approval
Completion details such as certificates (including certificate of classification and inspection certificates) and any other documents relating to the certification and acceptance of the completed building work

The Planning Act 2016 and the Building Act 1975 require a private certifier to lodge building work documentation with Council.
	


Q7.  [bookmark: _Ref423598913]Select and prepare an appropriate standardised contract for the client in the scenario below.

Mr. and Mrs. Cousins intend to engage your company Resilient Homes Pty Ltd (License 141526) in order to build a new low-rise residential dwelling as their future retirement property. Mid-term of this build the clients intend putting their current home on the real estate market for sale.

Additional details:
· The land has been secured and paid for by the Clients.
· Proposed contract amount is $580,000.00 plus $85,000 for a kidney shaped 9m x 6m in-ground swimming pool, landscaping, gardens and lawns.
· Mr. and Mrs. Cousins have finance approval from the Commonwealth Bank for $390,000.00 and the balance in cash. You have received written assurance from the Clients finance company and bank that their finances for the build are fully secured. 
· Mr. and Mrs. Cousins want to pay you $75,000.00 upon signing of the contract to get their build at the top of your priority list. 
· The residential dwelling will be a low set single skin masonry structure with hip and valley roof using glazed clay tiles, contrast metal fascia and gutters and colour/rendered finish on a 1000m² level block upon which there are three large standing hardwood trees which will need to be fully removed.
· The Clients want the largest tree wood chipped and the chipped bark retained on site for the future gardens and landscaping.
· Mr. and Mrs. Cousins operate an aluminium window supply company and have advised they will supply all the windows and shower glass for the build. 
· The dwelling has four bedrooms with built-ins. The master bedroom has ensuite with toilet, spa bath and double shower and walk-in robe and dressing area. There is an office, gourmet kitchen with stone bench tops and butler’s pantry, media room, separate open plan dining adjacent to the kitchen plus slate tiled outdoor entertaining area adjacent to the pool, two living areas (formal and informal), two bedrooms share a bathroom with bath, shower, double vanity and toilet and the guest bedroom is ensuited with shower only, toilet and single vanity, there is a powder room (toilet and vanity only), three car garage (one double and one single) and a store/workshop room at the rear of the double bay garage. A slab is to be put down in the back corner of the allotment for a 5m x 3m garden shed.
· The council approved building plans have been provided by Mr. and Mrs. Cousins these do not include the garden shed slab.
· The construction period excluding inclement weather and possible delays is 23 weeks
· Provisional sums are required for the wet areas, alfresco area and living area tiling. (Only the bedrooms are carpeted).
· Prime costs are required for the solar hot water system and ducted air conditioning
· [bookmark: _GoBack]Provide fictitious details for all other sections of the contract.
· 18 solar panels are to be installed on the roof


	Answer
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