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BSBPMG514 
Manage project cost 
ASSESSMENT SUMMARY

The assessment activities for BSBPMG514 Manage project cost cover all aspects of the unit of competency required. To demonstrate competence in this unit, a participant must undertake all tasks and complete them satisfactorily and consistently. For Apprentices and Trainees, this includes employer completion of the Employer Record Book (ERB). 

Participants must read all the information given before starting any assessment task. The assessment tasks are intended to be equitable, fair and flexible. If a participant has any questions or requires alternative arrangements to be made such requests should be directed to their Trainer/Assessor, who should note such arrangements in the ‘Assessor Comments’ on the affected assessment. If a participant feels they are not yet ready to be assessed, they should discuss their options with their Trainer/Assessor. 

To satisfactorily complete the assessment, the participant is required to answer all questions correctly and demonstrate their skills to industry standards. If a participant does not answer some questions or perform some tasks, they will be deemed ‘Not Satisfactory’ for the task and ‘Not Yet Competent’ for the unit of competency. The Trainer/Assessor is able to provide the participant with additional information on interpreting the assessment outcomes and provide guidance on the participant’s options. Should a participant still be deemed ‘Not Satisfactory’ they will have the opportunity to undertake a supplementary assessment or appeal the result. 

By signing the cover page for each assessment item, the participant acknowledges they understand the assessment instructions and requirements and consent to being assessed. The participant also verifies and assures the RTO that the work submitted is their own work. 


	[bookmark: _Ref396827952]Participant Name
	




	Task
	Assessment Results 

	Theory Exam
	 Satisfactory 
	 Not Yet Satisfactory

	Practical Assessment
	 Satisfactory 
	 Not Yet Satisfactory

	Outcome for Unit of Competency
	 Competent
	 Not Yet Competent




	Assessor Name
	

	Assessor Signature
	
	Unit Competence Determination Date
	Click here to enter a date.
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	THEORY EXAM INSTRUCTIONS

· This exam will occur under standard assessment conditions.
· An oral examination may be allowed under certain circumstances, whereby the Participant’s answers will be documented by a party other than the Participant. This must be acknowledged in writing (e.g. FT001 and Assessor Comments)
· Participants must provide enough detail in their responses to demonstrate their knowledge and skills.
· Please fill in the details below, providing your name, signature and date of assessment.
· Your signature acknowledges that this is your own work.
· Assessors are to complete marking in pen of a different colour to the Participant.
· If a Participant initially answers a question incorrectly but modifies their response, they must follow the instructions below:
· If a Participant changes their response in writing, they must put their initials next to the written change.
· If a Participant changes their response verbally, this must be noted on the exam paper by the assessor.




	Participant name
	

	
	

	Participant signature
	
	
	

	Date
	Click here to enter a date.



	Assessor name
	

	
	

	Assessor signature
	
	
	

	Date
	Click here to enter a date.




	Number of questions
	Number of questions answered correctly
	Task outcome (Tick)

	17
	
	Satisfactory
	Not Yet Satisfactory

	
	
	
	




	[bookmark: _Ref19613431]ASSESSOR COMMENTS

	


Explain the ‘Plan Cost Management’ process.

	Answer
	
	




[bookmark: _Ref19274073]Identify seven (7) types of information which might be included in a cost management plan.

	Answer
	
	Information type
	

	
	1
	
	

	
	2
	
	

	
	3
	
	

	
	4
	
	

	
	5
	
	

	
	6
	
	

	
	7
	
	



[bookmark: _Ref19274082]Explain how the work breakdown structure and work packages can be used to determine resource requirements for individual tasks.

	Answer
	
	




[bookmark: _Ref19622321]Explain the different costing methods between costing a deliverable that is purchased complete and new and a deliverable that is constructed in-house.

	Answer
	
	




[bookmark: _Ref19274104]Describe the difference between top-down and bottom-up budgeting when managing a project.

	Answer
	
	



[bookmark: _Ref19274134]Explain the concept of ‘analogous estimating’. Identify one (1) problem that may exist with analogous estimating.

	Answer
	
	




[bookmark: _Ref19274137]Explain the concept of ‘parametric estimation’. Provide one (1) one example to support your response.

	Answer
	
	




[bookmark: _Ref19274140]Explain what is meant by a ‘time-phased budget’.

	Answer
	
	




[bookmark: _Ref19274145]Describe what is meant by a ‘contingency reserve’ in project budgeting.

	Answer
	
	



[bookmark: _Ref19274148]Discuss the purpose of a management reserve in project budgeting.

	Answer
	
	




[bookmark: _Ref27400758][bookmark: _Ref19612960]Using the information below, develop a single period budget for building a shed in the form of a spreadsheet. 

You may use the embedded template on the following page (refer to Handout 3, if encountering problems with the embedded file), or insert your own spreadsheet. 

	Planning permission $200

Preparing ground

Trenching machine	8 hours X $140
Labour			8 hours X $28

Slab $3200

Shed cost $4500
Labour – 5 labour days X 8 hours per day X $28

Installing electrics
Electrician $90 X 3 hours
Electrical goods $185

Work bench $500

Cupboards
Cupboard packs $250
Constructing cupboards – labour 2 hours X $32/hr

Variance threshold is 10%





	Answer
	



	





[bookmark: _Ref19613454]Identify significant variances (those above your variance threshold) for the following actual costs for the project budget developed in Q11. 

It is recommended to use the same spreadsheet from the previous question.

	Planning permission $200

Preparing ground
Trenching machine	8 hours X $140
Labour			8 hours X $32

Slab $3400

Shed cost $4500
Labour – 5.5 labour days X 8 hours per day X $32

Installing electrics
Electrician budget $110 X 3 hours
Electrical goods $185

Work bench $650

Cupboards
Cupboard packs $250
Constructing cupboards – labour 2 hours X $32/hr





	Answer
	



	





[bookmark: _Ref19613516]Identify any significant budgeting errors identified from the variance analysis of budget costs and actual costs given in Q11. and Q12. 

	Answer
	[bookmark: _GoBack]
	




[bookmark: _Ref19275640]Define the following terms relating to variance.

	Answer
	Term
	Definition
	

	
	Cost variance
	
	

	
	Schedule variance
	
	




[bookmark: _Ref19275642]Identify three (3) reasons for cost variances.

	Answer
	
	Information type
	

	
	1
	
	

	
	2
	
	

	
	3
	
	



[bookmark: _Ref19275647]Explain the purpose of a variance threshold.

	Answer
	
	




[bookmark: _Ref19281192]Identify three (3) accounting measures a project manager should take when closing the project’s cost management.

	Answer
	Measure
	Description
	

	
	1
	
	

	
	2
	
	

	
	3
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	PRACTICAL ASSESSMENT INSTRUCTIONS

· The following practical assessment will require the Participant to complete work related activities.
· The Assessor will conduct observations of the Participant’s work to determine whether they display sufficient practical skills and knowledge. 
· Please fill in the details below – providing your name, signature and date of assessment.
· The Participant’s signature acknowledges that the Assessor provided clear instructions and the Participant understood what was required to complete this assessment.
· The Assessor may substitute a Practical Task with an alternate task of equal value.
· Alternate tasks must be fully documented by the assessor in the Assessor Comments area.





	Participant name
	

	
	

	Participant signature
	
	
	

	Date
	Click here to enter a date.



	Assessor name
	

	
	

	Assessor signature
	
	
	

	Date
	Click here to enter a date.





	Task
	Task outcome (Tick)

	
	Satisfactory
	Not Yet Satisfactory

	Task 1
		



	ASSESSOR COMMENTS

	


BSBPMG514
Manage project cost

	Practical Task 1

	Description of task:
A suitable observer is to verify the participant’s ability to identify, analyse and refine project costs to produce a budget, and to use this budget as the principal mechanism to control project cost.

The participant is to gather evidence of how they have completed each component of the Practical Task, which is to be submitted with this Practical Assessment sheet. Evidence to be submitted may include:
· Quotes
· Project estimates
· Variations
· Tenders

The observer is to provide detailed comments on the tasks completed by the participant. The assessor is to verify the observer’s comments in the Assessor Comments section, and provide the Practical Assessment outcome on the front cover of this document

	Resources required: 
Computer

	Assessment of task

	Name of participant:
	

	Name of observer:
	

	Role of observer 
(Confirm suitability to sign):
	

	Email address of observer:
	

	Signature of observer:
	
	Date:
	Click here to enter a date.
	When completing the task, did the participant:
	Tick if satisfactorily completed. 
Provide comments if left unticked.

	1 Develop cost-management plan

	1.1A.  [bookmark: _Ref19272614][bookmark: _Ref27398555]Within delegated authority, develop a cost-management plan to ensure clarity of understanding and ongoing management of project finances.
	
	2 Determine project costs

	1.2A.  [bookmark: _Ref19272582][bookmark: _Ref27398667][bookmark: _Ref19619750]Seek input from stakeholders and guidance from others when determining resource requirements for tasks identified in the work breakdown structure. 
	
	1.2B.  [bookmark: _Ref19272588][bookmark: _Ref27398547]Estimate project costs to enable project budget to be prepared within agreed tolerances.
	
	1.2C.  [bookmark: _Ref19272596][bookmark: _Ref27398519][bookmark: _Ref387224637]Develop a project budget.
	
	3 Monitor and control project costs

	1.3A.  [bookmark: _Ref19272643][bookmark: _Ref27398313]Implement agreed financial-management processes and procedures to monitor actual expenditure against budget.
	
	1.3B.  [bookmark: _Ref19272663][bookmark: _Ref27398565]Select and use cost-analysis methods and tools to identify cost variations and evaluate alternative actions.
	
	1.3C.  [bookmark: _Ref19272754][bookmark: _Ref27462083]Implement and monitor agreed actions to maintain financial objectives.
	
	1.3D.  [bookmark: _Ref19273825]Provide accurate and timely financial reports.
	
	4 Complete cost-management processes

	1.4A.  [bookmark: _Ref19273833][bookmark: _Ref27461977]Conduct appropriate activities to signify financial completion.
	
	1.4B.  [bookmark: _Ref19273843][bookmark: _Ref27398579]Use available records to review project outcomes and determine effectiveness of project cost management.
	
	1.4C.  [bookmark: _Ref19273848][bookmark: _Ref27398494]Review cost-management issues and document improvements.
	
	The Participant’s performance was:  Satisfactory     Not Satisfactory



	OBSERVER COMMENTS
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