Required Resources:

Temporary services and site accommodation:
· Site accommodation - N/A
· Toilets – supplied by client.
· Water – Supplied by client.
· Smoko shed – supplied by client. 

Deliveries:
· Available dates: 27/07, 28/7, 30/7 -  Before commencement of perimeter scaffold on 1/8

Labour
· Leading hand  commencement date: the day the delivery is set and then on the 1/8 
· Crew (scaffolders) of 5 + leading hand: 1/8


