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Electronic Call Forward Sheet
SIMULATION PROJECT - The contact information is fictional and provided for the purpose of this simulation.
	Site address
	100 Coastal Avenue, Maroochydore QLD 4558
	Project name
	Sunshine Coast Residential Towers

	Client
	Buildsville City Council
	Surveyor
	GeoMetrics Pty Ltd




	
	
	Dates
	Provider details
	

	
	Task
	Ref #
	Notice date
	Date required
	Supplier
	Contractor
	Contact info
	Instructions

	
	Stage
	

	1. 
	Delivery of Structural Steel
	GS-2341
	01/04/2023
	10/04/2023
	Global Steel Pty Ltd
	
	1300 123 456
	Confirm delivery schedule 48 hours prior

	2. 
	Crane for Steel Installation
	HC-9876
	05/04/2023
	11/04/2023
	
	HighRise Cranes Pty Ltd
	1300 123 456
	Coordinate with steel delivery

	3. 
	Pouring of Concrete Foundation
	CS-5432
	02/04/2023
	08/04/2023
	Concrete Solutions Inc
	
	1300 123 456
	Inspect forms before pour

	4. 
	Electrical Rough-in
	BE-7890
	25/04/2023
	05/05/2023
	
	Bright Electrical Contractors
	1300 123 456
	Site walkthrough required before start

	5. 
	Internal Painting
	PP-4567
	15/05/2023
	25/05/2023
	
	ProPainters Pty Ltd
	1300 123 456
	Color selections due by notice date
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