COMMERCIAL PROJECT
· Bill of Quantities created by manual methodology as we are a small business in the path of growing.  Currently we are in communication with various costing software companies and are in the process of searching one to proceed with soon – I have attached confirmation emails for your ease of reference and information on this matter.  Kindly accept our manual methodology at this stage.  Thank you 
· Construction project plans and specifications used as basis in creating the Bill of Quantities – please refer to project plans and specifications attached to Task 2 of this course.  Thanks

	Material
	Description
	Measurement of material 
	Unit price 
	Total price


	Stud frame
	258
	sqm
	$60
	$15480

	Insulation
	258
	sqm
	$14
	$3612

	Plaster board
	516
	sqm
	$40
	$20640

	Paint
	516
	sqm
	$10
	$5160

	Skirting
	96
	sqm
	$16
	$1536

	Modifications/Hoist
	78
	sqm
	$100
	$7800

	Sliding door
	6
	pcs
	$7000
	$42012

	Support frame for change table
	6
	pcs
	$600
	$3600

	Supports for ceiling hoist
	6
	pcs
	$3200
	$19200

	Non slip vinyl flooring
	78
	sqm
	$130
	$10140

	Coved skirting
	78
	sqm
	$30
	$2340

	Vinyl splashback to basin, WC and shower
	60
	sqm
	$120
	$7200

	Prepare substrate
	78
	sqm
	$100
	$7800

	Hoist
	3
	pcs
	$10700
	$32100

	Adjustable height change table, 1800mm long with side safety rail
	6
	Pcs, mm
	$13100
	$78600

	Change table wipe dispenser
	6
	pcs
	$235
	$1410

	800 – 900 mm horiz changing rails
	12
	Pcs, mm
	$500
	$6000

	Hand dryer
	6
	pcs
	$500
	$3000

	Sanitary disposal bin
	8
	pcs
	$200
	$1600

	Incontinence pad disposal bin
	6
	pcs
	$200
	$1200

	Soap dispenser
	16
	pcs
	$200
	$3200

	Mirror 600x950mm
	6
	Pcs, mm
	$600
	$3600

	Retractable privacy screen 1900 mm
	8
	Pcs, mm
	$2300
	$18400

	Soap dish
	6
	pcs
	$80
	$480

	Clothes hook
	18
	pcs
	$100
	$1800

	Large sling hook
	6
	Pcs
	$200
	$1200

	Shelf 500x200mm
	12
	Pcs, mm
	$200
	$2400

	TOTAL  ESTIMATED COST OF MATERIAL /SUPPLY
	$301510



	Relevant construction works/services
	Description/scope
	Unit price
	Total price

	Labour for framing
	Interior walls, framed exterior walls, flooring framing and sub-floor, wall sheathing, roof sheathing, block and bracing, trims, windows, doors soffits, interior and exterior finishes 120 hrs
	$65
	$7740

	Labour for Insulation
	Installation of insulation to cover all exterior walls, ceilings, caulked to all perimeters and joints to provide sealing, install batt insulation to all exterior frame walls, to both sides, to roof areas, to box joist ends, install vapor barrier sealed, install sealant and caulk to the inside of all the exterior window and door frames 40 hrs
	$42
	$1720

	Labour for Plaster board
	Wall finish to standard and prep ready for interior finishing and paint as per specs, scraped, swept, sanded as prep, ceiling to be finished accordingly, all windows to have finished beading as required, all ceiling to have cornice for 187 hrs
	$55
	$10320

	Labour for Paint
	Paint as per requirements and finishing schedule, prepare and remove all dirt, debris from substrate, fill holes, cracks, gaps if required, paint all applications as per specification and standards to all plasterboard ceilings, walls, doors, door frames, windows frames as required, skirting and external as required for 57 hrs
	$45
	$2580

	Labour for Skirting
	Refer to framing/carpentry scope of works for 16 hrs
	$50
	$800

	Labour for Modifications
	Modify and instal as per requirements for 52 hrs
	$75
	$3900

	Labour for fittings and fixtures
	Installation of all fixtures as per manufacturers recommendation or as per schedule for 300 hrs 
	$70
	$21000

	Plumbing services
	Accessible WC including backrest and drop-down rails 
Hand basin with integrated shelf
Basin mixer
Floor waste grate 
Floor preparation, core hole, screed and regrade 
Soil waste, vents and connect to perimeter wall 
Cold water reticulation
Hotwater unit and reticulation 
Connection 

	$3,500 

$1,000 
$600 
$200 
$2,000 

$2,700 

$1,000 
$1,800 
$675

	$21000

$8000 
$3600 
$1800 
$18000 

$16200 

$13000 
$10800 
$4050


	Electrical services
	Upgrade existing switchboard/EWIS panel 
Lighting
Power
Emergency lighting 
EWIS and fire detection 
Connection 

	$1,200 
$3,000 
$1,700 
$500 
$1,000 
$500 

	$7200 
$11100 
$10200 
$30500
$6000 
$10300 


	Mechanical services
	Exhaust ventilation to outlet outside wall Minor modification for AC system 
Testing and commissioning
Connection

	$2,800 
$1,600 
$500 
$245 

	$21778
$9600 
$3000 
$10470


	Preliminaries, supervision, insurances, design and construction contingencies
	Preliminaries, supervision, insurances, contracts, warranty, design and construction contingencies
	$275832
	$275832

	Signage, toilet, water, facilities
	Signage, toilet, water, facilities, storage
	$78000
	$78000

	TOTAL ESTIMATED COST OF CONSTRUCTION WORKS/SERVICES
	$618490



TOTAL SUM OF THE PROJECT 
	TOTAL  ESTIMATED COST OF MATERIAL /SUPPLY
	$301510

	TOTAL ESTIMATED COST OF CONSTRUCTION WORKS/SERVICES
	$618490

	Subtotal
	920000

	GST 10%
	92000

	TOTAL COST OF THE PROJECT
	1012000




