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Daily Pre-Start Form
	Project: 
	Rockpool Pelican Waters

	Approximate Duration:
	10 Minutes

	Date:
	12/08/2022
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Please ensure that all personnel sign in via Hammertech before commencing work on site
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	Subcontractors Daily Activities 
1. Wagstaff Piling – Continuing Pre Cast Piling to SW progressing north. Deliveries throughout the day. Second rig onsite today .
2. CIL Tank backfill , site clean and carpark ,


	Permits, Trades Expiry Date


	Excavation – Wagstaff – 03/08/2022 – 05/08/2022

CIL tank excavation – 8/08/22 – 13/8/22



	Site Notices, Risks & Restricted Work Areas

	· Deep Excavation – Hard Barriers installed to isolate the hazard. Stay clear of hard barriers as this also acts as zone of

Influence.

· 15 Metre Exclusion Zone to be maintained around Wagstaff Piling Rig, make positive communications. Access via Site Accomodation Footpath.

· Dewatering ongoing for Excavation, treating and testing as consulted by Turbid Environmental Experts with 50NTU

Required before pumping off site.

· Ensure all Hazardous Chemicals used onsite have SDS available and on Hazardous chemical register.

· Daily plant inspections and log books completed.

· No keys to remain in plant and equipment while the plant in unattended. 
· Covid distancing1.5 m apart, max 18 people in one shed. New hotspot QR code post in induction room
· No tools and chargers to be left in the lunch rooms. No chemicals to be left in lunchrooms either.
· NO Smoking on site under cover or under site shed area
· Ensure all workers have signed onto relevant task SWMS being undertaken onsite.
· Ensure all workers are signed onto Hammertech
· Keep lunchroom amenities clean and tidy, respect the site facilities.

· Ensure all electrical equipment is tested and tagged up to date.

· Report all injuries, accidents, near missies to McNab site management.

NO CONSTRUCTION NOISE PRIOR TO 7:00AM



SDS 
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