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CPCCBC4003A Select and prepare a construction contract, 
CPCCBC4016A Administer a construction contract & 
CPCCBC4032A Apply contract law to sales processes

The assessment activities for CPCCBC4003A Select and prepare a construction contract, CPCCBC4016A Administer a construction contract & CPCCBC4032A Apply contract law to sales processescover all aspects of the unit of competency required. To demonstrate competence in this unit, a participant must undertake all tasks and complete them satisfactorily and consistently. For Apprentices and Trainees, this includes employer completion of the Employer Record Book (ERB). 

Participants must read all the information given before starting any assessment task. The assessment tasks are intended to be equitable, fair and flexible. If a participant has any questions or requires alternative arrangements to be made such requests should be directed to their Trainer/Assessor, who should note such arrangements in the ‘Assessor Comments’ on the affected assessment. If a participant feels they are not yet ready to be assessed, they should discuss their options with their Trainer/Assessor. 

To satisfactorily complete the assessment, the participant is required to answer all questions correctly and demonstrate their skills to industry standards. If a participant does not answer some questions or perform some tasks, they will be deemed ‘Not Satisfactory’ for the task and ‘Not Yet Competent’ for the unit of competency. The Trainer/Assessor is able to provide the participant with additional information on interpreting the assessment outcomes and provide guidance on the participant’s options. Should a participant still be deemed ‘Not Satisfactory’ they will have the opportunity to undertake a supplementary assessment or appeal the result. 

By signing the cover page for each assessment item, the participant acknowledges they understand the assessment instructions and requirements and consent to being assessed. The participant also verifies and assures the RTO that the work submitted is their own work. 

	Participant Name
	FEI XU



	Task
	Assessment Results 

	Theory Exam
	 Satisfactory 
	 Not Yet Satisfactory

	Practical Assessment
	 Satisfactory 
	 Not Yet Satisfactory

	Outcome for CPCCBC4003A
	 Competent
	 Not Yet Competent

	Outcome for CPCCBC4016A
	 Competent
	 Not Yet Competent

	Outcome for CPCCBC4032A
	 Competent
	 Not Yet Competent



	Assessor Name
	

	Assessor Signature
	
	Unit Competence Determination Date
	Click here to enter a date.
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	THEORY EXAM INSTRUCTIONS

· This exam will occur under standard assessment conditions.
· An oral examination may be allowed under certain circumstances, whereby the Participant’s answers will be documented by a party other than the Participant. This must be acknowledged in writing (e.g. FT001 and Assessor Comments)
· Participants must provide enough detail in their responses to demonstrate their knowledge and skills.
· Please fill in the details below, providing your name, signature and date of assessment.
· Your signature acknowledges that this is your own work.
· Assessors are to complete marking in pen of a different colour to the Participant.
· If a Participant initially answers a question incorrectly but modifies their response, they must follow the instructions below:
· If a Participant changes their response in writing, they must put their initials next to the written change.
· If a Participant changes their response verbally, this must be noted on the exam paper by the assessor.




	[bookmark: _Ref396827952]Participant name
	FEI XU

	
	

	Participant signature
	
	
	

	Date
	10/03/2021



	Assessor name
	

	
	

	Assessor signature
	
	
	

	Date
	Click here to enter a date.




	Number of questions
	Number of questions answered correctly
	Task outcome (Tick)

	51
	
	Satisfactory
	Not Yet Satisfactory

	
	
	
	



	ASSESSOR COMMENTS

	



[bookmark: _Ref428791704][bookmark: _Ref527462137]Order the following elements of an agreement from 1 to 4.

	Answer
	Element Number
	Element
	
	
	2
	Acceptance
	

	
	4
	Consideration
	

	
	3
	Intention of legal consequences
	

	
	1
	Offer
	




[bookmark: _Ref428791707]When would an offer be considered to have lapsed?

	Answer
	When the time for acceptance expires;
If the offer is withdrawn before it is accepted; or
After a reasonable time in the circumstances (generally the greater the value of the contract, the longer the life of the offer)

	



[bookmark: _Ref428791708]What happens to the offer if new terms are suggested?

	Answer
	New terms suggested are regarded as a counter offer which can be accepted or rejected

	



[bookmark: _Ref428791713]What does it mean when a contract is supported by ‘valuable consideration’?

	Answer
	One party promises to do something in return for a promise from another party
Consideration is what each party gives to the other as the agreed price for the other’s promises
Usually the consideration is the payment of money

	




[bookmark: _Ref528220703]Identify two (2) parties who may be deemed to not have the capacity to enter into a contract.

	Answer
	persons suffering from a mental disability, intoxicated individuals, senile persons
	



Q1.  [bookmark: _Ref423505767][bookmark: _Ref527444202]Outline your understanding of ‘consent’ as it applies to contractual agreements. Identify when ‘apparent consent’ might not actually exist.

	Answer
	When there are mistakes, fraud, innocent misrepresentation, duress or undue influence, all of which are defences to the enforcement of the contract
	



[bookmark: _Ref428790918]Identify the building industry regulator in your state and describe its role, particularly with regards to providing advice about contracts.

	Answer
	QBCC (for domestic work only)
Master Builders (commercial and residential contracts)
HIA (residential construction)
ABIC Simple Works (for architects)

	



[bookmark: _Ref495585144]Under what laws are domestic building contracts regulated?

	Answer
	-Queensland Building and Construction Commission Act 1991
-Building Act 1975
-Building Industry Fairness (Security of Payment) Act 2017

	



[bookmark: _Ref495585145]Domestic building contracts must be put in writing once the work exceeds what value?

	Answer
	If the cost of domestic building work exceeds $3,300 it must be covered by a written contract
	



[bookmark: _Ref495585147][bookmark: _Ref527985213]A commercial building contract must be put in writing before the building work is started if the reasonable cost of the work is more than what amount? Identify the relevant law that imposes this requirement.

	Answer
	Commercial contracts for building work priced at over $10,000 must be in writing before work starts. If the building work is priced at $10,000 or less, the contract must be in writing before the work is completed
- Queensland Building & Construction Commission Act 1991.
	



[bookmark: _Ref495585148]Contractors must give the owner a signed copy of the entire contract (including any plans and specifications) within how many days after entering the contract?

	Answer
	Schedule 1B of the QBCC Act provides for a cooling off period, giving the consumer the option to withdraw from the contract within five days of receipt of the signed contract. Contractors must give homeowners a copy of the signed and dated contract, including any plans and specifications, within 5 business days of entering the contract.

	



[bookmark: _Ref423502767]What are the benefits of having a written contract in place between parties?

	Answer
	Home owners receive the finished product they envisioned
Builders get paid and paid on time! Provides proof of what was agreed between you and the other party. Helps to prevent future misunderstandings or disputes by making the agreement clear from the beginning. Gives you security and peace of mind by having the terms of the agreement down on paper which the terms do not change.

	



[bookmark: _Ref495585603]Match the common building contract clauses and definitions below by writing the appropriate letter next to each number in the centre column.

	Answer
	Clauses
	Answers
	Definition
	
	
	1
	Acceptances
	1 - F
	A
	Provide specific reasons that allow the contract period to be adjusted
	

	
	2
	Cost adjustments
	2 - E
	B
	A provision for which remedies can be sought if breached
	

	
	3
	Extensions of time
	3 - A
	C
	Specifically outlines the tasks to be completed as part of the construction work
	

	
	4
	Payments
	4 - D
	D
	Outlines the requirements for deposits
	

	
	5
	Scope of work
	5 - C
	E
	Address the risk of rise/fall of expenses
	

	
	6
	Term
	6 - B
	F
	Require that the contract be accepted or rejected by a certain date, otherwise the contract will not be binding
	




[bookmark: _Ref428786304]Which of the following are preliminary contracts that a builder could ask a client to sign prior to signing the main contract? Tick all that apply.

	Answer
	Choice
	Possible Answers
	
	
		Contract estimate
	

	
		Contract request
	

	
		Preliminary agreement
	




[bookmark: _Ref424211634]True or False (Tick your response): Clauses within pre-contract agreements may carry over into the contract, so it is important to discuss these with the client and come to an agreement.

	Answer
		True 
	
	
	
		False 
	
	





[bookmark: _Ref428774552]Identify and explain the purpose of four (4) standardised building construction contracts – two (2) residential and two (2) commercial.

	Answer
	Contract name
	Description
	
	
	Demolitionof residential premises contracts

	For demolishing homes severely damaged by natural disaster

	

	
	New home construction contracts

	For the construction of an entire home

	

	
	Commercial building contracts

	A lump sum contract to be used for the construction only of commercial building work with or without a Principal’s agent
	

	
	Commercial Cost Plus contract

	A cost plus contract for use on commercial building projects, where a lump sum price cannot be established, however a fair and reasonable estimate is given.

	




[bookmark: _Ref424211517]Identify an appropriate standardised contract that would be suitable for a commercial works job up to $100,000.

	Answer
	Commercial Minor Works Contract

	



[bookmark: _Ref495650885]Identify one (1) standardised residential building contract and explain the maximum value of the work it may be used for.

	Answer
	Natural disasters repairs contracts    For domestic building projects not exceeding $3,300


	


[bookmark: _Ref495653718]Describe the requirements for each of the topics listed below, with regards to residential contracts priced at $20,000. 

In Queensland, these are outlined in the QBCC Consumer Building Guide, which the consumer must sign before work is undertaken.

	Answer
	Topics
	Definition
	
	
	Builder’s Licence
	You should only deal with a QBCC-licensed contractor. If you engage an unlicensed contractor, your building work may not be covered under the Queensland Home Warranty Scheme. Before committing, check the contractor’s licence and history via the Online Licence Search on the QBCC website or by calling the QBCC
	

	
	Contract price
	For contracts priced at $20,000 or more, the contract price, if fixed, must be shown prominently on the first page of the contract schedule. If the contract price is not fixed, the method for calculating it, including any allowances, must be stated in the contract schedule. Allowances (items or services for which the price is not fixed when the contract is signed) should be kept to a minimum as the final cost often exceeds the estimate in the contract. The contract must also contain a warning about any provisions that may alter the contract price
	

	
	Building approvals and inspections
	Building inspections and approvals are the responsibility of a building certifier. Mandatory building inspections may be required at certain stages of construction. The contractor must give you copies of any certificates of inspection as soon as practicable after they receive them from the certifier. You can check the certifier’s licence via QBCC’s Online Licence Search
	

	
	Practical completion and handover
	You are not required to pay the final contract payment until all of the contracted work has been completed in accordance with the contract including any plans and specifications, all legal requirements, and either without any defects or omissions, or with only minor defects or minor omissions that will not unreasonably affect occupation. If you believe there are any minor defects or minor omissions, the contractor must give you a ‘defects document’ (listing agreed and non-agreed matters). This document should be compiled by you and the contractor during a handover inspection. Check your contract to see if it imposes any extra requirements on the contractor for practical completion.
	

	
	Implied warranties
	Sections 19 - 26 of Schedule IB of the Act set out statutory warranties deemed to be part of all regulated domestic building contracts, even if not stated in the contract. The warranty period is 6 years from completion, termination or cessation of the work for breaches resulting in structural defects; 1 year for all other breaches. Legal proceedings for any breach must be started within the warranty period or a further 6 months if the breach becomes apparent within the last 6 months of the warranty period.
	



Q2.  [bookmark: _Ref423503323][bookmark: _Ref423598528]Which of the following documents can be referred to as collectively making up a contract? Tick all that apply.

	Answer
	Choice
	Possible Answers
	
	
		Engineer specifications
	

	
		Plans, drawings and specifications
	

	
		Prime Cost Items Schedule
	

	
		Processes for applying for extensions of time
	

	
		Product catalogues
	

	
		Project timelines and schedules
	

	
		Provisional Sums Schedule
	

	
		Rise and fall calculations
	

	
		Site conditions report
	

	
		Soil and sedimentation report
	




[bookmark: _Ref428785642]What is the difference between the Prime Cost Item Schedule and the Provisional Sum Schedule in a contract? Provide an example of each type to help explain your response.

	Answer
	-the Prime Cost Item Schedule is an amount of money included in a contract sum to purchase a specified item such as tiles, taps, doors or bathroom fittings.
-the Provisional Sum Schedule is an amount of money included in contract sum to cover work and/or materials, not detailed when entering the contract.
-For example if a client selects a more expensive door than allowed by the Prime Cost item, say a $500 door compared with a $440 Prime Cost amount, a variation will be required to cover the additional $60.  If the PC item varies, so will the final contract sum.
-a building site may seem sandy and clean with minimal siteworks required, however, there may be large limestone rocks/tree trunks concealed below the surface which only emerge once siteworks commence, causing cost overrun.Typically builders will include a Provisional Sum for site work costs

	



[bookmark: _Ref428796325]Cost adjustment provisions under a contract address risk by providing mechanisms for adjusting contract payment to reflect changes in costs. What can cost adjustment apply to?

	Answer
	labour and materials, currency exchange rates for overseas-purchased goods, duties, taxes, shipping
	



[bookmark: _Ref495650899]True or False (Tick your response): Variations can be requested by both the client and the builder.

	Answer
		True 
	
	
	
		False 
	
	




Q3.  [bookmark: _Ref423508256][bookmark: _Ref527450478]How should you deal with a client variation request that consequently requires a time extension? How are time extensions addressed within the contract?

	Answer
	Parties should establish any extra costs before alterations are made to the contract or plans. The contractor should also submit an extension of time and payment in accordance with the time stated in the variation document.

	




[bookmark: _Ref495652895]Name the Fair Trade legislation that applies in your state and identify which persons/bodies it applies to.

	Answer
	Queensland Building and Construction Commission Act (QBCC)
Regulatory bodies
	



[bookmark: _Ref495653465]Under the National Consumer Credit Code, before entering into a credit contract, what must the credit provider do?

	Answer
	Make reasonable inquiries about why you want to borrow the money
Make reasonable inquiries about your financial situation
Take reasonable steps to verify your financial situation
Assess whether you can meet the financial obligations of the credit contract (and whether it will meet your needs)
Determine that the credit contract is ‘not unsuitable’ for you
	



[bookmark: _Ref428776673]What does the ‘cooling off’ period refer to when undertaking domestic building work with a total contract price of $20,000 or more?

	Answer
	You may withdraw from the contract within 5 business days after the day you receive copies of both the signed contract (including any plans and specifications) and this guide. However, there are costs for home owners in withdrawing (generally $100 plus any out-of-pocket expenses reasonably incurred by the contractor up to the time of withdrawal). You must advise the contractor in writing that you are withdrawing under the cooling-off provisions in section 35 of Schedule 1B of the QBCC Act.
	




[bookmark: _Ref428779587]What are the maximum deposits recommended for a residential building project?

	Answer
	If the contract for domestic building work is priced at $20,000 or more, the maximum deposit is 5%.
 If the contract price is more than $3,300 and less than $20,000, the deposit must not exceed 10%.
20% for a contract of any price where the value of the work to be performed off-site is more than 50% of the total contract price.
	



[bookmark: _Ref428794433]Throughout the building schedule, progress payments are made when each new stage is ready to commence. 

Identify the recommended stages and percentages for these progress payments on a typical new residential housing building project.

	Answer
	  Deposit	5%
  Base stage	15%
  Frame stage	20%
  Enclosed stage	25%
  Fixing stage	20%
  Practical completion	15%
	



Q4.  [bookmark: _Ref423508227]You have been engaged by a client to construct their residential dwelling for $550,000. Your client is pressuring you to accept a $70,000 deposit to get priority on their construction. Should you accept the deposit? Explain your response.

	Answer
	550000》20000 should only take 5% which is $27500
	

[bookmark: _Ref423515882][bookmark: _Ref423515982]
Q5.  [bookmark: _Ref423504803]Explain the following types of contractual breach and identify the consequences for the contractual arrangement due to each type of breach.

	Answer
	Breach
	Explanation
	
	
	Breach of condition under contract
	If a condition is breached, the aggrieved party can elect to discharge the contract and sue for damages
	

	
	Breach of warranty under contract
	If a warranty is breached, the aggrieved party cannot elect to terminate or discharge the contract – they may only seek damages.
	




[bookmark: _Ref428793813]What does repudiation of a contract mean?

	Answer
	When a party to a contract is unwilling, or exhibits behaviour which suggests that they are unwilling to perform their contractual obligations, the innocent party has the right to terminate the contract due to repudiation.

	



[bookmark: _Ref528068459]True or False (Tick your response): In the event of repudiation, the injured party has two options:
· Continue with the contract
· Accept the repudiation and move to terminate the contract

	Answer
		True
	
	
	
		False
	
	




[bookmark: _Ref528068460]Why should you exercise caution, even if you are sure that the other party has repudiated the contract?

	Answer
	Because the repudiation does not automatically bring a contract to an end. The injured party can elect to either continue with the contract or accept the repudiation and move to terminate the contract.  if the situation is not deemed to be a repudiation, by acting the terminate the contract the ‘injured’ party may themselves be repudiating the contract and could be liable to pay damages.

	


[bookmark: _Ref428794305]What does ‘abandonment of contract’ mean?

	Answer
	Abandonment can have different meanings. One type of abandonment is contract abandonment, where the parties both have conducted themselves in such a way that the original contract is no longer valid. Both parties may mutually agree to do this, or it can become part of a claim.
 
Another type of abandonment is where a contractor fails to perform the work on a project by either not starting the project in a reasonable amount of time, or not completing the work, or failing to resume work in a reasonable amount of time. Abandonment of a construction project without legal excuse is a cause for disciplinary action.

	



[bookmark: _Ref428793803]A contract can be terminated for ‘cause’ or for ‘convenience’. 
Explain these two terms.

	Answer
	A termination for cause occurs when one party stops work because of a deficiency in performance by the other party. Because the contract is terminated as a result of a party's own poor performance, the law typically provides the terminated party with little recourse in the event of a termination for cause. 
A termination for convenience, occurs when the owner stops work for reasons other than a deficiency in performance by the contractor. Because a termination for convenience is not the result of poor performance, the law may provide the aggrieved contractor with significant rights against the breaching owner.

	



[bookmark: _Ref495653458]Yes or No (Tick your response): Referring to Section 25 of Schedule 2 of the Competition and Consumer Act 2010 (Cth), would a contract be unfair if it contains a term that permits the builder, but not the client, to terminate the contract?

	Answer
		Yes
	
	
	
		No
	
	



[bookmark: _Ref428795233]If time is not of the essence for contract completion and one party fails to perform on time, the other party may terminate the contract after serving notice – specifying a time for performance on the first party. What are the requirements of a valid notice to complete?

	Answer
	What must occur to perform the contract
A reasonable time in which the contract must be completed
A statement of the consequences of not performing in accordance with the notice

	



[bookmark: _Ref528148821]True or False (Tick your response): Where the notice given (as per Q39. ) is deemed invalid, the innocent party must either serve another notice or prove repudiation by the defaulting party, in order to terminate the contract.

	Answer
		True
	
	
	
		False
	
	




[bookmark: _Ref428781925][bookmark: _Ref528152060]When is the client owner required to pay the final contract payment? How might this be affected by defects and omissions?

	Answer
	Organise final payment of the project at practical completion.
A building contract usually defines practical completion as when all works are completed except for any defects or omissions which do not prevent the home from being used for its intended purpose, that is: if the unfinished items prevent the home from being “lived in” then practical completion could be deemed not to have occurred.

	


[bookmark: _Ref428794091]Explain the concept ‘conditions for completion at the cost of the contractor’.

	Answer
	The Contractor must make good defects or omissions in the work under this Contract which become apparent within 6 months of the Date of Practical Completion.

If there are any such defects or omissions, the Owner must give the Contractor written notice to make good such defects or omissions within the 6 month period
and must give the Contractor reasonable access to the Site for that purpose.

Subject to reasonable access being provided, the Contractor must within 28 calendar days of the notice being given rectify any defects notified to the Contractor during usual business hours.
	



[bookmark: _Ref495653464]Describe what must be stated in a ‘warranty against defects’ about the person who gives the warranty [as per Section 90 of the Competition and Consumer Regulations 2010 (Cth)].

	Answer
	repair or replace goods (or part of them)
resupply or fix a problem with services (or part of them)
provide compensation to the consumer.

	



[bookmark: _Ref428795566]Name one (1) person you should consult if you are considering ousting a contractor from a building site.

	Answer
	lawyer
	



[bookmark: _Ref428795533]What document should you refer to if you are considering ousting a contractor from a building site?

	Answer
	dismissal procedure delineated in the contract
	




[bookmark: _Ref428776477]How should you handle a customer complaint?

	Answer
	-Record all complaints 
-Act promptly
-Do what you say you are going to do
-Do not make unrealistic promises
-Deal with the complaint immediately 
-Stay calm
-Identify the problem
-Decide what can be done 
-Arrange a second opinion to confirm your view
-Keep records
-Fix the problem

	



[bookmark: _Ref428780523]How do you reduce the risk of dispute?

	Answer
	Always refer to your contract first which outlines all contractual details in order to:
Determining responsibility for defects
Directing the contractor (where appropriate) to rectify defects or complete the works
	



[bookmark: _Ref428780789]What is the process for dispute resolution?

	Answer
	QBCC or other Building Associations can assist you in reaching an amicable solution with your building contract break down

The Queensland Civil and Administrative Tribunal provides cost-effective dispute resolution, particularly for domestic building disputes of a contractual nature. The Tribunal will hear any disagreement between yourself and your licensed contractor and may require the QBCC to provide a technical report www.qcat.qld.gov.au

You should seek legal advice to investigate your options before taking any of these steps. This is particularly important if you intend to terminate the contract.

	


Q6.  [bookmark: _Ref423599342]During your build the client has emailed you at 7:00pm to say they have been to the premises and noticed the installed bath in the bathroom is the wrong style.

You check the contract and the white goods and chattels list selected by the client. You cross check this with the specifications and your materials order and the receivable order sheets. You establish that the bath, as per these details, is correct and there has been no mistake on your part.

Draft a detailed response email to your client alerting them to the pertinent parts of the contract and specification, cross-referencing the details in regard to this item and its installation.

	Answer
	Hi  Client:
Thanks for your email and I am so sorry to hear that you found the bath is the wrong style. 
After careful checking up and contract and the white goods and chattels list, I find the bath I installed is exactly same as stated in our contract. Moreover, I will double check with supplier to make sure they delivered the right type of them.
Please don’t be frustrated and I will be on the job stie tomorrow morning and we can meet there to have a second look to sort it out.

Regards
Fei XU


	


[bookmark: _Ref428787470]Where would you find any possible penalties associated with a build?

	Answer
	https://www.qbcc.qld.gov.au/contractor-offences/demerit-points  From QBCC website
	



[bookmark: _Ref528221530]Explain the process for obtaining the final inspection certificate. 
Explain how such documentation is to be stored/lodged.

	Answer
	Once you've finished the main construction portion of the home，you will also need to call for a final inspection with council who will come out to make sure your home has been built as the plans show.
This is the final inspection of the building works. Everything should be completed as per plans.
Inspection will include checking for things such as:
•	- Layout as per plans including heights
•	- Light and ventilation
•	- Wet area sealed
•	- Articulation joints
•	- External works
•	- Smoke alarms
•	- Site drainage
•	- Gutters and down pipes
•	- Termite management
•	- Energy efficiency compliance eg insulation
At the final stage, all form 16 and 15 aspect and inspection certificates and other required certificates should be handed to the inspector.
When all inspections have been approved, and the certificates received, then a form 21 final certificate will be issued. This is the final certificate for the overall building works.
	


Q7.  [bookmark: _Ref423598913]Select and prepare an appropriate standardised contract for the client in the scenario below.

Mr. and Mrs. Cousins intend to engage your company Resilient Homes Pty Ltd (License 141526) in order to build a new low-rise residential dwelling as their future retirement property. Mid-term of this build the clients intend putting their current home on the real estate market for sale.

Additional details:
· The land has been secured and paid for by the Clients.
· Proposed contract amount is $580,000.00 plus $85,000 for a kidney shaped 9m x 6m in-ground swimming pool, landscaping, gardens and lawns.
· Mr. and Mrs. Cousins have finance approval from the Commonwealth Bank for $390,000.00 and the balance in cash. You have received written assurance from the Clients finance company and bank that their finances for the build are fully secured. 
· Mr. and Mrs. Cousins want to pay you $75,000.00 upon signing of the contract to get their build at the top of your priority list. 
· The residential dwelling will be a low set single skin masonry structure with hip and valley roof using glazed clay tiles, contrast metal fascia and gutters and colour/rendered finish on a 1000m² level block upon which there are three large standing hardwood trees which will need to be fully removed.
· The Clients want the largest tree wood chipped and the chipped bark retained on site for the future gardens and landscaping.
· Mr. and Mrs. Cousins operate an aluminium window supply company and have advised they will supply all the windows and shower glass for the build. 
· The dwelling has four bedrooms with built-ins. The master bedroom has ensuite with toilet, spa bath and double shower and walk-in robe and dressing area. There is an office, gourmet kitchen with stone bench tops and butler’s pantry, media room, separate open plan dining adjacent to the kitchen plus slate tiled outdoor entertaining area adjacent to the pool, two living areas (formal and informal), two bedrooms share a bathroom with bath, shower, double vanity and toilet and the guest bedroom is ensuited with shower only, toilet and single vanity, there is a powder room (toilet and vanity only), three car garage (one double and one single) and a store/workshop room at the rear of the double bay garage. A slab is to be put down in the back corner of the allotment for a 5m x 3m garden shed.
· The council approved building plans have been provided by Mr. and Mrs. Cousins these do not include the garden shed slab.
· The construction period excluding inclement weather and possible delays is 23 weeks
· Provisional sums are required for the wet areas, alfresco area and living area tiling. (Only the bedrooms are carpeted).
· Prime costs are required for the solar hot water system and ducted air conditioning
· Provide fictitious details for all other sections of the contract.
· 18 solar panels are to be installed on the roof


	Answer
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	PRACTICAL ASSESSMENT INSTRUCTIONS

· The following practical assessment will require the Participant to complete work related activities.
· The Assessor will conduct observations of the Participant’s work to determine whether they display sufficient practical skills and knowledge. 
· Please fill in the details below – providing your name, signature and date of assessment.
· The Participant’s signature acknowledges that the Assessor provided clear instructions and the Participant understood what was required to complete this assessment.
· The Assessor may substitute a Practical Task with an alternate task of equal value.
· Alternate tasks must be fully documented by the assessor in the Assessor Comments area.





	Participant name
	FEI XU

	
	

	Participant signature
	
	
	

	Date
	3/10/2021



	Assessor name
	ROBIN

	
	

	Assessor signature
	
	
	

	Date
	3/10/2021





	Task
	Task outcome (Tick)

	
	Satisfactory
	Not Yet Satisfactory

	Task 1 (Occasion 1)
		
	Task 1 (Occasion 2)
		



	ASSESSOR COMMENTS

	


CPCCBC4003A Select and prepare a construction contract,
CPCCBC4016A Administer a construction contract & 
CPCCBC4032A Apply contract law to sales processes

	Practical Task 1 (2X)

	Description of task:
On two (2) occasions, a suitable observer is to verify the participant’s ability to apply contract law to residential and/or commercial construction sales processes. 

The participant is to gather evidence of how they have completed each component of the Practical Task, which is to be submitted with this Practical Assessment sheet. Evidence to be submitted may include: 
· Copy of a contract issued to sub-contractor for your project with relevant AS code on the front
· Proof of consultation with sub-contractor regarding contract and contract terms, inclusions and omissions (emails)
· Copy of HSE minimum requirements sent as contract condition
· Construction contracts that have been developed, signed off, or contributed to by the candidate
· Proof of correspondence with client regarding construction contract. Redact sensitive information as required.

The assessor is to verify the observer’s comments and provide the outcome for the practical task on the front cover of the Practical Assessment.

	Resources required: 
Two (2) pre-contract agreements; two (2) sales contracts (e.g. QBCC contracts), telephone, facsimile machine, computer.

	Assessment of task

	Name of participant:
	FEI XU

	Name of observer:
	ROBIN

	Role of observer 
(Confirm suitability to sign)
	Project Manager

	Email address of observer
	BRAVOUGG@GMAIL.COM

	Signature of observer:
	
	Date:
	3/10/2021
	When completing the task, did the participant:
	Tick if satisfactorily completed. 
Provide comments if left unticked.

	
	1st
Occasion
	2nd
Occasion

	1.A.  [bookmark: _Ref495661944]Explain to the client:
· Essential terms and elements of a valid contract 
· Types and purposes of agreements employed with the industry (including sales contracts and pre-contract agreements)
· The range of documents that collectively make up a contract (including construction schedules, reports, specifications)
· The importance of the contract to sales process 
· Implications of legislation, regulations and codes of practice (including Australian Consumer Law)
		
	1.B.  [bookmark: _Ref495662059]Discuss and agree upon clauses of a pre-contract agreement, including payment or deposit.
		
	1.C.  [bookmark: _Ref495662068]Ensure the pre-contract agreement is signed and processed according to organisational requirements.
		
	1.D.  [bookmark: _Ref527380121]Select appropriate contract and seek expert advice in the preparation of the contract, considering:
· Contract rise and fall amounts
· Schedule of progress payments
· Processes for applying of extensions of time
		
	1.E.  [bookmark: _Ref495661995]Break down contract clauses/terms/conditions with the client, including:
· Rights, liabilities and potential penalties of parties under the contract
· Definitions of building work, common contract terms and procedures, considering – 
· Practical completion and issuing a final certificate
· Defects liability and completion at the cost of the contractor
· Effect of ousting the contractor from the building or site
· Cooling off periods
· Provisional sum and prime cost allowances
· Measures to be taken in the event of an anomaly in the rendering of the contract, considering – 
· Variations
· Circumstances that bring about a breach and termination of contract, considering – 
· Unreasonable/vexatious notice
· Abandonment of a contract
· Methods for resolving contractual disputes
		
	1.F.  [bookmark: _Ref495662164]Effectively communicated with clients, subcontractors, colleagues and external parties using the following methods:
· Verbally using language/concepts appropriate to cultural differences
· Non-verbal communication
· Using technology (including telephone, facsimile, email)
· In writing (including drafting responses to queries about contracts)
		
	The participant’s performance was:  Satisfactory     Not Satisfactory



	OBSERVER COMMENTS

	FEI XU can explain the essential terms and conditions of a contract. He knows the importance of the contracts and showed his capability of discussing with customers about different types of construction contracts, pre-contract and agreements. He proved that he can develop sign of and contribute to the contract..
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