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BSBPMG430 
Undertake project work 

ASSESSMENT SUMMARY

The assessment activities for BSBPMG430 Undertake project work cover all aspects of the unit of competency. For Apprentices/Trainees, this includes supervisor completion of the Apprentice/Trainee Record (ATR). 

Participants must read all the information given before starting any assessment task. The assessment tasks are intended to be fair, flexible, valid and reliable. If a Participant has any questions or requires alternative arrangements to be made such requests should be directed to their Trainer/Assessor, who should note such arrangements in the ‘Assessor Comments’ on the affected assessment. If a Participant feels they are not yet ready to be assessed, they should discuss their options with their Trainer/Assessor. 

To satisfactorily complete the assessment, the Participant is required to answer all questions correctly and demonstrate their skills to industry standards. If a Participant does not answer all questions or perform all tasks, they will be deemed ‘Not Satisfactory’ for the task and ‘Not Yet Competent’ for the unit of competency. 

The Trainer/Assessor can provide the Participant with additional information on interpreting the assessment outcomes and guide the Participant’s options. If a Participant is still deemed ‘Not Satisfactory’ they will have the opportunity to undertake a supplementary assessment or appeal the result as per the process in the Student Handbook. 

By signing below, the Participant acknowledges:
· They understand the assessment instructions and requirements, and consent to being assessed. 
· The work submitted is to be their own work – with the work of/with others needing to be clearly acknowledged and documented. 
· They consent to any photo/video recording of their work that occurs during assessment. 

	Participant name
	

	Participant signature
	



	Pre-requisite unit(s) to be achieved and authenticated prior to undertaking assessment

	 Not applicable 



	Task
	Date completed
	Assessment Results 

	Theory Exam
	Select Date.
	 Satisfactory 
	 Not Satisfactory

	Practical Assessment
	Select Date.
	 Satisfactory 
	 Not Satisfactory

	Outcome for BSBPMG430
	Select Date.
	 Competent
	 Not Yet Competent



	Evidence requirements checklist (ticked by assessor and evidence supplied to RTO)

	 Theory Exam
	 Practical Assessment
 Budget and schedule for project (or evidence of viewing)
 Risk management plan for project (or evidence of viewing)
 Project plan (or evidence of viewing)
 Final project sign off (or evidence of viewing)



	Assessor Name
	

	Assessor Signature
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THEORY EXAM


	Participant name
	




	FOR THE PARTICIPANT

	Instructions

	· You will complete written questions as outlined on the following pages. You must attempt all questions and provide enough detail in your responses to demonstrate your knowledge.
· It is anticipated that you should complete this assessment within two (2) hours, but additional time may be allowed upon negotiation with the Assessor.
· You must complete all questions unassisted by the Assessor or other personnel but may refer to reference material as needed. All questions must be answered correctly for a ‘Satisfactory’ assessment outcome to be awarded. 
· An oral examination may be allowed under certain circumstances, whereby your answers will be documented by another party. 
· Any written questions that are incomplete, or not answered satisfactorily will need to be completed again after further training support.
· If you answer a question incorrectly but modify your response, put your initials next to the written change (or the Assessor must initial a verbal change).

	Resources required

	Pen




	FOR THE ASSESSOR

	Instructions

	· Where oral examination has occurred, ensure that this is acknowledged in writing (e.g. FT001 and Assessor Comments)
· All questions must be satisfactorily demonstrated by the Participant for a Satisfactory determination (indicated by an Assessor tick to the right of the question).
· Assessors are to complete marking in pen of a different colour to the Participant.
· If the Participant verbally modifies their response, write in the modified response verbatim and put your initials next to the written change. 


[bookmark: _Ref396827952]

	[bookmark: _Hlk82780839]ASSESSOR COMMENTS

	As necessary, outline:
· Details on reattempts, alternative arrangements or reasonable adjustments made.
· Where a Participant is deemed ‘Not Satisfactory’, provide recommendations for future training.

	




[bookmark: _Ref95393477]You have been allocated the role of project manager for a section of road belonging to a large roadwork project. Describe how you will determine your project scope.

	[bookmark: _Hlk85785851]Answer
	
	



[bookmark: _Ref95393710]What is the purpose of undertaking a stakeholder analysis?

	Answer
	
	




[bookmark: _Ref95393695]Discuss (1) stakeholder you would consult if needing clarification regarding project parameters and access to resources due to conflict with another project section mentioned in Q1. and (2) method you would use to communicate your query.

	Answer
1.







2.
	
	




[bookmark: _Ref95394820]What issues related to your project and project parameters may need to be discussed or communicated to the delegating authority.

	Answer
	
	




[bookmark: _Ref95395099]Why is it important to understand the relationship of the project to other projects relevant to Q1. and to the objectives of the organisation?

	Answer
	
	




[bookmark: _Ref95396913]Why would you undertake a work breakdown structure (WBS) during project planning?

	Answer
	
	




[bookmark: _Ref95397424]When working on the WBS, what should you do to confirm resources, required, their availability and your access to these?

	Answer
	
	




[bookmark: _Ref95398670]What is the purpose of accessing or creating a capability matrix?

	Answer
	
	



[bookmark: _Ref95457501]Complete the table, describing the importance of complying with the following legislation.

	Answer
	Legislation
	Regulator
	Possible compliance 
requirements
	

	
	WHS Act
	WorkSafe Qld
	
	

	
	WHS Regulation
	
	Legal obligations relating to safety at the workplace.
	

	
	Environmental 
Protection Act
	
	
	

	
	Fair Work Act
	Fair work commission
	
	

	
	Planning Act
	Department of State Development, Infrastructure and Planning
	
	



[bookmark: _Ref95458780]What processes must be in place to support worker safety and ensure compliance with the WHS Act? Discuss three (3).

	Answer
1.







2.






3.
	
	




[bookmark: _Ref95459351]What should be included in a risk register for the project?

	Answer
	
	



[bookmark: _Ref95460799]How do you develop a project budget and timelines?

	Answer
	
	




[bookmark: _Ref95460803]What do you do to gain approval for your project budget and the proposed timeframe?

	Answer
	
	




[bookmark: _Ref95461823]Why is brainstorming a suitable tool to use when gathering ideas for planning and achieving deliverables?

	Answer
	
	




[bookmark: _Ref95464186]What is quality assurance?

	Answer
	
	




[bookmark: _Ref95465150]What is the purpose of a human resources plan?

	Answer
	
	




[bookmark: _Ref95466430]Describe the purpose for each of the following elements of the project plan.

	Answer
	Element
	Purpose
	

	
	Project goals
	
	

	
	Project scope
	
	

	
	Milestones and Major
 deliverables
	
	

	
	Work breakdown 
structure
	
	

	
	Budget
	
	

	
	Human resources 
plan
	
	

	
	Risk management 
plan
	
	

	
	Communications plan
	
	

	
	Stakeholder
 management
 plan
	
	

	
	Change management
 plan
	
	



[bookmark: _Ref95469484]What methods can you apply when seeking approval to commence the project according to the documented plan?

	Answer
	
	




[bookmark: _Ref95470629]What different responsibilities would you assign to members of your project team to enable implementation of the project?

	Answer
	
	




[bookmark: _Ref95470987]Considering your current workplace, what are the preferred methods used to communicate to project team members their responsibilities and project requirements?

	Answer
	
	



[bookmark: _Ref95472023]Clarify document management and records management used as part of recordkeeping in project management. 

	Answer
	Type of record keeping
	What this means
	

	
	Document 
management 
	
	

	
	Records 
management
	
	




[bookmark: _Ref95472027]Describe how you would instruct team members to store all related project documents and records using workplace digital technologies.

	Answer
	
	




[bookmark: _Ref95475848]Provide points you would include in a simple checklist that can be used for monitoring and reporting WHS risk management strategies. 

	Answer
	Monitoring and Reporting Checklist for WHS  risk management
	

	
	
	




[bookmark: _Ref95478562]Why are weekly status reports compiled and shared? 

	Answer
	
	




[bookmark: _Ref95481092]What steps are taken when completing financial records as part of closing off the project?

	Answer
	
	




[bookmark: _Ref95481384]Why should the financial records associated with the project meet agreed budget or agreed budget variances/allowances?

	Answer
	
	




[bookmark: _Ref95481614]What is involved in securing the ‘sign-off’ as part of the closing phase of the project?

	Answer
	
	




[bookmark: _Ref95482429]Describe two (2) methods you can use to review the project and associated plans before archiving project documentation.

	Answer
1.









2.
	
	




[bookmark: _Ref95482665]How do you ensure that feedback and recommendations are documented for use in future projects?

	Answer
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PRACTICAL ASSESSMENT


	Participant name
	




	FOR THE PARTICIPANT

	Instructions

	· The tasks outlined on the following pages will require performance of normal workplace activities, as a result of a structured activity set by an Observer in the workplace or a simulated activity set by your Assessor/Observer. 
· The timeframe for these tasks will be established by your Assessor/Observer, in consideration of location conditions and industry requirements.
· You must complete all tasks unassisted by the Assessor or other personnel unless the steps note this assistance. 
· You must attempt all tasks (and itemised steps) for a ‘Satisfactory’ assessment outcome to be awarded.
· For any observation conducted that is incomplete, or without satisfactory performance, the observation will need to be completed again after further training support.




	FOR THE ASSESSOR/OBSERVER

	Instructions

	· The following observation record should be used to judge and record your observations of the Participant as they complete the task(s) set. You must record your observations of the Participant’s performance. 
· For each occasion, indicate the task performed and whether it was a simulation or workplace-based task. 
· Any simulated assessment must ensure the Participant still performs under workplace conditions which reflect industry standards.
· In the comments, provide clear detail regarding the task that the Participant was required to do (e.g. PPE used, materials handled, attachments connected, plant types).
· All steps must be satisfactorily demonstrated by the Participant for a ‘Satisfactory’ determination (indicated by an Assessor tick to the right of each itemised step, or an Observer tick to the right of each itemised step, and confirmation by an Assessor in the Assessor Comments).
· Where you have determined that one or more task steps have not been satisfactorily demonstrated, provide the Participant with additional support and outline details of such assistance in the Assessor/Observer Comments. Allow the Participant two (2) further opportunities to demonstrate the task again to allow an opportunity for a ‘Satisfactory’ assessment outcome to be achieved. 
· If after three (3) attempts the Assessor determines that the Participant cannot demonstrate the required steps, a ‘Not Satisfactory’ outcome is to be determined.





	TASK OUTCOME

	Task
	Date
	Task Type (Tick)
	Location
	Task outcome (Tick)

	
	
	
	
	Satisfactory
	Not Satisfactory

	Task 1 (Occasion 1)
	Select Date.
	 Workplace
 Simulation
	
	
	



	ASSESSOR COMMENTS

	As necessary, outline:
· Details on reattempts, alternative arrangements or reasonable adjustments made.
· Where a Participant is deemed ‘Not Satisfactory’, provide recommendations for future training.

	



	ASSESSOR COMMENTS: PRACTICAL TASK 1: OCCASION 1

	 Individual student (as named on cover page)
 Multiple students [ All from Attendance Report,  Specific students involved – identify students]

	Task
	Provide detail 

	1.1A. 
	Specify method used to confirm project objectives, scope and parameters: 



	1.1B. 
	Specify clarification sought from delegating authority:



	1.1C. 
	How were stakeholders defined:



	1.1D. 
	Specify how availability and access of resources was determined.



	1.2A. 
	Specify risk management plan location



	1.2D. 
	Specify stakeholders involved in approval of the budget and timeframe.



	1.2H. 
	Specify how approval was gained for commencement of the project.



	1.3B. 
	Specify recordkeeping systems applied throughout the project.



	1.4F. 
	Specify how the review was stored for future use?




	BSBPMG430
Undertake project work

	Practical Task 1

	Description of task:
The participant must undertake the role of project manager for a minor project or a section of a larger project at the workplace. 
During this time, the participant must gather evidence of developing a project plan, administering and monitoring the project, finalising the project and reviewing the project to identify lessons learned for application to future projects.

All evidence will be reviewed by the assessor along with observation at agreed stages of the project and verbal questioning may be applied to determine if the participant can demonstrate the ability to complete the tasks listed in the task check sheet below. The assessor will be looking for evidence of the ability to:
· establish project parameters
· meet or communicate with project sponsor/ delegating authority  to clarify relationship of project to other projects, objectives and scope parameters
· define project stakeholders and document their responsibilities and reporting requirements
· identify availability and access of resources, including human resources, for undertaking the project
· develop the project plan for a minor project or a section of a larger project
· locate and use workplace approved project management tools
· identify risks and develop a risk management plan for project
·  include Work Health and Safety (WHS) risks to risk management plan
· create a project budget and timeframe and seek approval from relevant stakeholders
· consult project management team members using appropriate communication methods and apply their views in planning the project
· develop a proposed project plan to meet project deliverables and parameters and submit to stakeholders for recommendations
· finalise project plan and gain approvals to commence project according to documented plan
· Administer and monitor project
· provide project team members with their responsibilities and project requirements
· establish and maintain required recordkeeping systems throughout the project
· implement and monitor plans for managing the project undertaking risk management as required
· Finalise and review project
· complete financial recordkeeping associated with project and confirm finances meet agreed budget
· complete project documentation and obtain sign-offs from relevant stakeholders for concluding project
· Meet with team and request feedback to review project outcomes and processes against the project scope and plan
· document feedback from all stakeholders in lessons learned file and archive.

Tasks are at the Assessor’s Discretion, but detail of tasks undertaken must be recorded in the Assessor’s Comments (on the back of the Practical Assessment cover page).

	Resources required: 
Project site, project, project team, project documentation.



	When completing the task, did the Participant:
	Tick if satisfactorily completed. 
Provide comments if left unticked.

	1 Establish project parameters

	[bookmark: _Ref95485019]Communicate with project sponsor/owner to identify project objectives and parameters of the scope.
	

	[bookmark: _Ref95485252][bookmark: _Ref95717581]Seek clarification from delegating authority of objectives and potential issues related to project, project parameters and other projects relevant to this project.
	

	[bookmark: _Ref95485336]Determine project stakeholders, defining responsibilities of relevant stakeholders and reporting requirements.
	

	[bookmark: _Ref95485957]Determine availability and access of resources to undertake the project.
	

	[bookmark: _Ref95718440]Participates in verbal discussions using clear language and appropriate features to present or seek information
	

	[bookmark: _Ref95718230]Participate in verbal discussion using clear language, listening and questioning and appropriate features to present or seek information and confirm understanding.
	

	2. Develop project plan

	[bookmark: _Ref95716787]Work with team to identify risks and develop a risk management plan for the project.
	

	[bookmark: _Ref95717647][bookmark: _Ref387224637]Identify and include WHS risks to risk management plan.
	

	[bookmark: _Ref95717663]Work with team members, systematically gathering and analysing information, evaluating options for inclusion to plans and applying views of team members to project planning.
	

	[bookmark: _Ref95717099]Develop project budget and timeframe and seek approval from relevant stakeholders.
	

	[bookmark: _Ref95718372]Apply formal and informal, oral and written mathematical language and representation when preparing and communicating budgetary and financial information.
	

	[bookmark: _Ref95717726]Locate, access and apply project management tools and digital applications appropriate to project and workplace requirements.
	

	[bookmark: _Ref95717907]Develop a project plan involving diverse stakeholders with potentially competing demands according to project parameters and deliverables.
	

	[bookmark: _Ref95717421]Review all feedback and make necessary changes as requested, finalise the project plan and gain necessary approval to commence project.
	

	3 Administer and monitor project

	[bookmark: _Ref95719135]Discuss project requirements with project team members and delegate project team member responsibilities.
	

	[bookmark: _Ref95718878]Establish and maintain required recordkeeping systems and reporting throughout the project.
	

	[bookmark: _Ref95719263]Implement project management plans.
	

	[bookmark: _Ref95719233]Monitor the project plans to determine risks and changes required.
	

	[bookmark: _Ref95719278]Apply risk management as required.
	

	[bookmark: _Ref95719401]Maintain records according to workplace requirements.
	

	4 Finalise and review project

	[bookmark: _Ref95719988]Review all the project documentation to ensure all parties have been paid for the work and there are no outstanding invoices.
	

	[bookmark: _Ref95719991]Complete and finalise contracts including notifying human resources of end of project, confirming any final payments or obligations ad officially release them so they are free to work on other projects.
	

	[bookmark: _Ref95719993]Check financial recordkeeping associated with project and confirm according to agreed budget.
	

	[bookmark: _Ref95720003]Finalise all activities of the project and obtain sign-off of deliverables.
	

	[bookmark: _Ref95720018]Conduct a survey or hold a meeting with the project management team to get feedback on how the project went.
	

	[bookmark: _Ref95720038]Undertake a post closure review of the successes, failures, and challenges of the project and identify and document opportunities for improvement going forward.
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