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[bookmark: _Toc61415178][bookmark: _Toc132292020]1. PURPOSE
The purpose of the procurement specifications is to outline the requirements for materials and labor for the Buildsville Commercial Hub project. These specifications ensure that all procured items meet the necessary standards for quality, performance, and compliance, thereby facilitating the timely and successful completion of the project.

[bookmark: _Toc61415179][bookmark: _Toc132292021]2. SCOPE
The scope of the Buildsville Commercial Hub project involves the development of a multi-purpose commercial center designed to accommodate a variety of business activities, including corporate offices, retail shops, dining establishments, and ancillary services. The project will span an area of approximately 10,000 square meters and will include the following key components:

A multi-level office complex designed to house various businesses and provide a modern working environment with flexible office spaces.
Retail spaces on the ground floor to facilitate shopping and commerce, featuring storefronts for both local and international brands.
A food court and dining area that caters to diverse culinary tastes and offers seating for patrons.
A multi-storey parking garage to provide ample parking for tenants, employees, and visitors.
Common areas and amenities such as meeting rooms, lounges, and restrooms, designed to support the daily operations of the tenants.
Landscape features including walkways, green spaces, and seating areas to enhance the aesthetic appeal and environmental quality of the development.
Sustainable building practices and materials, aiming to achieve a Green Star rating for environmental efficiency.
Integration of smart building technologies for energy management, security, and building automation to ensure a safe and efficient environment for all users.

The scope also includes all associated civil works, such as site preparation, excavation, foundation work, construction of the main structure, installation of all mechanical, electrical, and plumbing systems, finishing work, and the commissioning of the building.

The project is set to comply with all relevant Australian building codes and standards, and aims to deliver a high-quality commercial space that meets the current and future needs of the Buildsville community, with an emphasis on functionality, safety, accessibility, and sustainability.

The Buildsville Commercial Hub is envisioned to be a landmark project that will stimulate economic growth, attract investment, and provide a vibrant and dynamic space for businesses and consumers alike. It will be a key contributor to the region's commercial infrastructure, offering state-of-the-art facilities and a strategic location for conducting business activities.






3. MATERIALS REQUIRED
Add more
	Material
	Type
	Quantity
	Quality Requirements
	Expected Performance

	Structural Steel Beams
	I-Beam, H-Beam
	10,000 l m
	Grade S355, Coating as per spec
	Support building structure

	Ready-Mix Concrete
	Standard Mix
	1,200 m³
	32 MPa, Slump test as per spec
	Foundations, slabs, supports

	Hardwood Timber
	Hardwood
	5,000 l m
	FSC Certified, Moisture content
	Structural, aesthetic finish

	Waterproofing Membranes
	Polyurethane
	2,000 m²
	UV resistant, Elongation as per spec
	Waterproofing for wet areas

	Electrical Wiring
	Copper core
	50,000 l m
	Compliant with AS/NZS 5000.1
	Safe and efficient operation


 rows as needed

[bookmark: _Toc61415181][bookmark: _Toc132292023]4. PERSONNEL REQUIRED
	Role
	Licensing Requirements
	Skill Requirements
	Description of Duties

	Crane Operator
	C6 Crane License
	High-risk work
	Operate cranes for material lifting

	Electrician
	Electrical License
	Electrical systems
	Install and test electrical components

	Plumber
	Plumbing License
	Gas fitting, drainage
	Install and maintain plumbing systems

	Concreter
	N/A
	Concrete finishing
	Pour and finish concrete surfaces

	Painter
	N/A
	Surface preparation, painting
	Paint interior and exterior surfaces


Add more rows as needed

[bookmark: _Toc61415182][bookmark: _Toc132292024]5. RECORDS MANAGEMENT
Records management for the Buildsville Commercial Hub project will be conducted using a digital documentation system that allows for real-time updates and tracking of material deliveries, labor hours, and project milestones. All procurement documents, inspection reports, and compliance certificates will be stored securely with access control to ensure confidentiality and integrity. Regular backups will be scheduled to prevent data loss.
Please note that this document is part of a simulation project. Actual procurement specifications would need to be tailored to the specific details and requirements of the real project.
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