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	Project Name: 28 Dell street Rochdale 

	Prepared by: Dawei Yang

	Date: /10/08/23

	Defect: Concrete Slab Finish - Not Suitable for Purpose (AS2870)

	Unmet criteria
	☒ Building and construction standards
☐ Material standards
☐ NCC
☐ Codes of practice
☐ Project specifications
Description: 


	Liabilities
	Affected activities
The driveway cannot use until it finshed
Impact on project progress
The settlement will be delayed
Relevant sanctions
demolition and rebuild 

	Required rectification

	Steps required to address defect
	Building inspectors will adress the defect

	Personnel responsible for implementing rectification
	Concrete guy

	How personnel responsible will be informed of their role
	Builder will reporter the defects to concrete guy 

	Resources required for rectification execution
	BSA

	Expected rectification duration
	Three weeks 

	Deadline for rectification
	End of painting complete 

	Activities that will be affected by rectification
	The certifier inspection time 

	Affected personnel who need to be identified and informed
	Client and related trades

	Notification procedures
	Builder will email related person

	Personnel responsible for implementing rectification
	[bookmark: _GoBack]Concrete guy 
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