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	THEORY EXAM INSTRUCTIONS

· This exam will occur under standard assessment conditions.
· An oral examination may be allowed under certain circumstances. 
Answers will be documented and FT003 (Oral examination declaration form) must be completed.
· Participants must provide enough detail in their responses to demonstrate their knowledge and skills.
· Please fill in the details below, providing your name, signature and date of assessment.
· Your signature acknowledges that this is your own work.
· If a participant initially answers a question incorrectly but modifies their response, they must follow the instructions below:
· If a participant changes their response in writing, they must put their initials next to the written change.
· If a participant changes their response verbally, this must be noted on the exam paper by the assessor.
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[bookmark: _Ref428791704]Identify four (4) details you would try to establish about the client’s design requirements.

	Answer
	· Client’s objectives and priorities of the project
· Space, time and budget parameters are aligned with the client’s vision and needs
· Expectations are reasonable and attainable
· Client’s role and the project structure
· Building life span and flexibility requirements

	



[bookmark: _Ref497316899]In what format should the client’s design requirements be recorded?

	Answer
	Project brief

	



[bookmark: _Ref497316910]Describe how explaining a product’s strengths and limitations can ensure the client’s design needs are met.

	Answer
	The client can be assured they are buying a product that is well matched to their particular needs

	



[bookmark: _Ref497316911]Identify two (2) types of technical/product knowledge you should provide to a client who wishes to maximise sustainability.

	Answer
	May include: source pf product; availability in bulk; lifespan of product
	


[bookmark: _GoBack]
[bookmark: _Ref497317156]Which of the following may be considered a restrictive covenant? 
Tick all that apply.

	Answer
	Choice
	Possible Answers
	
	
		Limit on building heights
	

	
		Limit on fence heights
	

	
		Limit on retaining wall heights
	




[bookmark: _Ref497317158]Why should your client be notified about restrictive covenants?

	Answer
	Restrictive covenants should have been brought to the property owner’s attention at the time of purchase (unless they have personally entered into a covenant subsequently) in case in the event that a covenant is breached, legal action can be taken against the party breaching it.
	



[bookmark: _Ref497317175]What document sets out what a client can build within the Council area?

	Answer
	Brisbane City Plan sets out what clients and their neighbours can build and shows where new development should go.
	



· [bookmark: _Ref497317585]Outline the requirements of the Work Health and Safety Act 2011 with regards to the design of buildings.

	Answer
	Section 22 of the Work Health and Safety Act 2011 (Qld) states that there is a duty to ensure that the design does not pose risks to people using the building for its intended purpose.
	



[bookmark: _Ref497317794]True or False (Tick your response): The client requesting a design from an architect automatically holds copyright of the design.

	Answer
		True 
	
	
	
		False 
	
	




[bookmark: _Ref497317801]Identify five (5) site features that would be identified when preparing a site plan.

	Answer
	A site plan will be prepared, showing site location, access, general layout and surface features:
· existing buildings, 
· old foundations, 
· services, 
· vegetation, 
· surface water 
· surrounding area

	



[bookmark: _Ref497317805]Explain the role of a drilling rig in establishing site costs.

	Answer
	A drilling rig will gather samples for identifying the strength of the foundations (and any potential problems). This will establish requirements for the proposed structure, their loading and appropriate foundations.
	



[bookmark: _Ref497317816]Identify three (3) site works activities that may be conducted by the builder.

	Answer
	· Activities intended to render an area suitable for building or other construction activity
· Determining and setting out building or construction features
· Earthmoving, using tracked or wheeled earthmoving equipment

	



[bookmark: _Ref497317822]Identify two (2) documents that a client would receive in relation to site investigations and costs.

	Answer
	May include: report, plans, site photographs, aerial shots.
	




[bookmark: _Ref497318510]Identify two (2) disclaimers you may need to give a client with regards to site costs.

	Answer
	If during excavation worse conditions are encountered the foundation may need to be strengthened at additional cost.

Similarly if the site has a slope which requires cut and fill, the foundation may need to be stronger than the report recommendations at an additional cost.

	



[bookmark: _Ref497318551]Outline why it is important that the requirements (including variation requests) for sketch plans and drawings should be accurately communicated to drafting personnel.

	Answer
	It is so important that both the client and the architect understand and agree on the work required at the concept design stage, before detailed sketches are developed.
	



· [bookmark: _Ref497318560]What might be prepared by the architect to quickly and simply explore initial ideas for designs?

	Answer
	concept drawing 
	



· [bookmark: _Ref497318566]Name three (3) types of detailed plans that may be forwarded to the client for approval.

	Answer
	Plans, sections, elevations and 3D imagery.
	



· [bookmark: _Ref497318576]Name three (3) costing details that should be able to be established from sketch plans.

	Answer
	Cost relating to floor areas, use types, likely forms of construction, façade treatments, parking, access, building performance criteria and technical systems.
	



[bookmark: _Ref497318955]True or False (Tick your response): All documents should be sighted by the client, with details initialled.

	Answer
		True 
	
	
	
		False 
	
	




· [bookmark: _Ref428786304][bookmark: _Ref527019005]What of the following are preliminary contracts that a builder could ask a client to sign prior to signing the main contract? Tick all that apply.

	Answer
	Choice
	Possible Answers
	
	
		Estimate
	

	
		Handover certificate
	

	
		Quote
	




[bookmark: _Ref424211634]True or False (Tick your response): Pre-contract agreements may influence the final contract development.

	Answer
		True 
	
	
	
		False 
	
	




· [bookmark: _Ref495650885]Identify one (1) standardised commercial building contract and explain the maximum value of the work it may be used for.

	Answer
	Master Builders Queensland Commercial Minor Works Contract may be used for work up to $100 000.
	



· [bookmark: _Ref424211517]Identify an appropriate standardised contract that would be appropriate for a house renovation exceeding $20,000.

	Answer
	Level 2 – Renovation, Extension and Repair contracts

	



[bookmark: _Ref497319233]Which of the following parties could preliminary contracts be submitted to for checking and recording? Tick all that apply.

	Answer
	Choice
	Possible Answers
	
	
		Contract association (e.g. Master Builders)
	

	
		Parliament
	

	
		Solicitor
	




· [bookmark: _Ref497319170]List two (2) permits that may need to be organised when preparing contract documents.

	Answer
	electricity supply permits and rubbish/waste disposal permits
	



· [bookmark: _Ref497319256]Outline the importance of preparing construction documents according to contract details.

	Answer
	This will ensure that other services meet the client’s requirements – for example:
· Materials orders are correct
· Subcontractors are organised accordingly

	



[bookmark: _Ref496178409]For the purpose of development applications, describe how ‘development’ is defined in the legislation.

	Answer
	Development is defined in Schedule 2 of the Planning Act 2016 (Qld) as: 
· Carrying out building work
· Carrying out plumbing or drainage work
· Carrying out operational work
· Reconfiguring a lot (i.e. a subdivision)
· Making a material change of use of premises (i.e. starting a new use, re-establishing a use that has been abandoned or changing the intensity or scale of the use)

	


[bookmark: _Ref496178500]At which of the following stages would a development approval be sought? Tick your response.

	Answer
	Choice
	Possible Answers
	
	
		Town planning stage
	

	
		Building approval stage
	

	
		Construction stage
	

	
		Final certification stage
	




[bookmark: _Ref496178501]True or False (Tick your response): Building approval is separate to planning approval.

	Answer
		True 
	
	
	
		False 
	
	




[bookmark: _Ref428791707]True or False (Tick your response): Full approval is one type of approval that may be sought for the building approval stage.

	Answer
		True 
	
	
	
		False 
	
	




[bookmark: _Ref496179498]For each of the external specialists categories listed below, identify the information and documentation they may provide for an approval application.

	Answer
	External specialist
	Information and documentation provided
	
	
	Building surveyors, quantity surveyors and site surveyors
	Details about the site or building.

	

	
	Geotechnical and environmental specialists
	Details about the site and surrounding environment. 

	

	
	Structural, mechanical and electrical engineers
	Working drawings, plans and specifications; Details about how the structure meets require standard. 

	



[bookmark: _Ref496175209]Name two (2) documents that are required under legislation to support a development application.

	Answer
	· A planning report and other technical reports that demonstrate how the development complies with Brisbane City Plan 2014 (City Plan) and, where applicable, the State Planning Policy (SPP) and the State Development Assessment Provisions (SDAP)
· Plans of the development

	



[bookmark: _Ref496179527]What documents are required by Council to support a development application (in addition to those under Q32. )?

	Answer
	· Completed Development Services lodgement form
· Erosion Hazard Assessment form
· Land owner’s consent

	



[bookmark: _Ref496179700]When arranging for building approval through a building certifier, you must give them scaled and detailed plans. Who should these plans be prepared by?

	Answer
	Draftsperson of architect
	



[bookmark: _Ref428791713]Name three (3) approvals that must be lodged through the Council, as opposed to through a building certifier.

	Answer
	· Lodged with the approved development assessment form
· Lodged with the appropriate fee (set by Brisbane City Council)
· Accompanied (where required) by the written consent of the owner of the land.
· In the Brisbane area, any toen planning matter that are not accepted development, subject to requirement under the Brisbane City Plan 2014
· Houses more than 9.5 metres in height from the natural ground level in the majority of residential zones 
	




[bookmark: _Ref428791708]What should be considered when developing a plan for the process of lodging approval applications?

	Answer
	Scheduling requirements 
Client needs
	



[bookmark: _Ref496179742]True or False (Tick your response): The plan in Q36. should be submitted for approval.

	Answer
		True 
	
	
	
		False 
	
	




[bookmark: _Ref496180136]The council assesses development under the application types listed below. Describe each assessment type and whether the public must be notified.

	Answer
	Assessment type
	Description
	
	
	Code assessment
	· A code development application is assessed against the codes identified for the use within City Plan. 
· This type of application can be assessed relatively quickly and does not require public notification. 
· Where an accepted development, subject to requirements does not meet one or more of the acceptable outcomes of the relevant code, a code application is triggered. The application will only need to address the aspects of development that do not meet the accepted development requirements.

	

	
	Impact assessment
	· An impact assessable development application is for development that must be assessed against all identified codes and City Plan as a whole to the extent relevant. This is to ensure that identified development impacts are addressed. 
· These applications must be publicly notified to take into account the community's views.

	



[bookmark: _Ref496180138]Identify two (2) stakeholders that may be impacted by a planning application. Describe the impact on each stakeholder and strategies that could be adopted to maximise their support of the planning application.

	Answer
	
	Stakeholder 1
	Stakeholder 2
	
	
	Stakeholder type
	Clients, employee/staff, existing tenants, finance providers, local community, neighbours
	Clients, employee/staff, existing tenants, finance providers, local community, neighbours
	

	
	Impact of planning application on stakeholder
	Clients, employee/staff, existing tenants, finance providers, local community, neighbours
	Clients, employee/staff, existing tenants, finance providers, local community, neighbours
	

	
	Strategies adopted to maximise stakeholder support
	Clients, employee/staff, existing tenants, finance providers, local community, neighbours
	Clients, employee/staff, existing tenants, finance providers, local community, neighbours
	




[bookmark: _Ref496180497]Identify the Council documentation that outlines whether your proposal will require an impact assessment.

	Answer
	Brisbane City Council City Plan Part 5
	



[bookmark: _Ref496180556]Name three (3) projects that are always deemed ‘accepted development’.

	Answer
	· Building work to restore a building that has been accidentally damaged or destroyed to its original condition
· Temporary buildings associated with a material change of use, building work or operational work (i.e. either accepted development, with or without requirements or development with a current development permit), where on a site for no more than two years
· Sales office on a lot in a residential zone, centre zone, the Emerging community zone or the Mixed use zone, for no more than two years

	


[bookmark: _Ref496180558]True or False (Tick your response): Projects that are ‘accepted development, subject to requirements’ do not need anything in writing from the Council to commence the activity, provided that a self-assessment has been carried out to ensure compliance with the relevant code.

	Answer
		True 
	
	
	
		False 
	
	




[bookmark: _Ref495585144]Other than legislation relating to planning, name two (2) types of building legislation/requirements considered during the building approval process.

	Answer
	· The Building Act 1975 (Qld)
· The Building Code of Australia

	



[bookmark: _Ref496190624]During the building approval process, which of the following issues are considered under various codes and regulations? Tick all that apply.

	Answer
	Choice
	Possible Answers
	
	
		Building is soundly/safely designed and constructed 
	

	
		Degree of fire safety
	

	
		Energy and water efficiency standards
	

	
		Protection from pests
	

	
		Sewerage and drainage
	




[bookmark: _Ref496191791]Identify and describe two (2) industry standards that you may refer to when preparing a building application (e.g. to address Q44.).

	Answer
	Standard number
	Description
	
	
	AS CA35-1973
	The use of prestressed concrete in structures (known as the SAA prestressed concrete code)
	

	
	AS/NZS 4420.1:2016
	Windows, external glazed, timber and composite doors -- Methods of test Part 1: Test sequence, sampling and test methods
	



[bookmark: _Ref496191792]Identify and describe two (2) regulations that you may refer to when preparing a building application.

	Answer
	Regulation name
	Description
	
	
	Planning Act 2016 (Qld),
	The purpose of this Act is to establish an efficient, effective, transparent, integrated, coordinated, and accountable system of land use planning (planning), development assessment and related matters that facilitates the achievement of ecological sustainability.
	

	
	Building Act 1975 (Qld)

	provides for what building work is assessable development or accepted development for the Planning Act.
	




[bookmark: _Ref495585145]Describe the importance of using document control processes when submitting an application.

	Answer
	It will ensure that the most current documents are submitted.
	



[bookmark: _Ref496190746]How the currency of a plan determined?

	Answer
	Check the revision or issue.
	



[bookmark: _Ref496190819]True or False (Tick your response): To ensure continuing progress of your application, you should confirm the application status at appropriate intervals.

	Answer
		True 
	
	
	
		False 
	
	




[bookmark: _Ref496190729]Identify (and name, if applicable) whether there is an electronic portal used to check applications submitted to Council?

	Answer
	PD Online, Part 5 of City Plan
	


[bookmark: _Ref496191097]Order the following stages from 1 to 6 to identify the application assessment process used by the Council.

	Answer
	Stage Number
	Stage
	
	
	6
	Appeals
	

	
	1
	Application
	

	
	5
	Decision and conditions
	

	
	3
	Information request
	

	
	4
	Public notification
	

	
	2
	Referrals
	




[bookmark: _Ref496191099]True or False (Tick your response): If a planning application is incomplete at the time of lodgement, the Council will always issue a ‘not properly made’ action notice.

	Answer
		True 
	
	
	
		False 
	
	




[bookmark: _Ref496191103]The applicant has how many business days to comply with an action notice?

	Answer
	20 days
	



[bookmark: _Ref496191125]Identify three (3) common application problems.

	Answer
	· Insufficient information
· Poor quality plans
· Unacceptable impacts

	



[bookmark: _Ref496191130]True or False (Tick your response): When considering an appeal, the applicant should seek private legal advice.

	Answer
		True 
	
	
	
		False 
	
	



[bookmark: _Ref496191135]Minor amendments to an application should be negotiated with which of the following parties? Tick all that apply.

	Answer
	Choice
	Possible Answers
	
	
		Approval authority
	

	
		Client
	

	
		Organisation
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