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	[bookmark: _Ref396827952]THEORY EXAM INSTRUCTIONS

· This exam will occur under standard assessment conditions.
· An oral examination may be allowed under certain circumstances. 
Answers will be documented and FT003 (Oral examination declaration form) must be completed.
· Participants must provide enough detail in their responses to demonstrate their knowledge and skills.
· Please fill in the details below, providing your name, signature and date of assessment.
· Your signature acknowledges that this is your own work.
· If a participant initially answers a question incorrectly but modifies their response, they must follow the instructions below:
· If a participant changes their response in writing, they must put their initials next to the written change.
· If a participant changes their response verbally, this must be noted on the exam paper by the assessor.
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[bookmark: _Ref428791704][bookmark: _Ref527462137]Order the following elements of an agreement from 1 to 4.

	Answer
	Element Number
	Element
	
	
	2
	Acceptance
	

	
	4
	Consideration
	

	
	3
	Intention of legal consequences
	

	
	1
	Offer
	




[bookmark: _Ref428791707]When would an offer be considered to have lapsed?

	Answer
	When the time for acceptance expires
If the offer is withdrawn before it is accepted
After a reasonable time in the circumstances

	



[bookmark: _Ref428791708]What happens to the offer if new terms are suggested?

	Answer
	New terms suggested are regarded as a counter offer which can be accepted or rejected
	



[bookmark: _Ref428791713]What does it mean when a contract is supported by ‘valuable consideration’?

	Answer
	One party promises to do something and return for a promise from another party

	




[bookmark: _Ref528220703]Identify two (2) parties who may be deemed to not have the capacity to enter into a contract.

	Answer
	Persons under the age of 18
Persons suffering from a mental disability, intoxicated individuals, senile persons
	



Q1.  [bookmark: _Ref423505767][bookmark: _Ref527444202]Outline your understanding of ‘consent’ as it applies to contractual agreements. Identify when ‘apparent consent’ might not actually exist.

	Answer
	Consent is an act of reason and deliberation
A person who possesses and exercises sufficient mental capacity to make an intelligent decision demonstrates consent by performing an act recommended by another
Consent is implied in every agreement
Apparent consent may be negated because of mistake, fraud, innocent misrepresentation, duress or undue influence, all of which are defences to the enforcement of the contract.

	



[bookmark: _Ref428790918]Identify the building industry regulator in your state and describe its role, particularly with regards to providing advice about contracts.

	Answer
	NSW: DPE – Department of Planning and Environment
Handle disputes fairly
Educate contractors and consumers about rights & responsibilities


	



[bookmark: _Ref495585144]Under what laws are domestic building contracts regulated?

	Answer
	Home Building Regulation 2014 section 8
	



[bookmark: _Ref495585145]Domestic building contracts must be put in writing once the work exceeds what value?

	Answer
	In NSW $5000
	



[bookmark: _Ref495585147][bookmark: _Ref527985213]A commercial building contract must be put in writing before the building work is started if the reasonable cost of the work is more than what amount? Identify the relevant law that imposes this requirement.

	Answer
	NSW - $20,000
Home Building Act 1989 Section 5
	



[bookmark: _Ref495585148]Contractors must give the owner a signed copy of the entire contract (including any plans and specifications) within how many days after entering the contract?

	Answer
	NSW – 5 business days
	



[bookmark: _Ref423502767]What are the benefits of having a written contract in place between parties?

	Answer
	Builders get paid and home owners get the finished product that they envisaged. 
Provides protection to all parties
	



[bookmark: _Ref495585603]Match the common building contract clauses and definitions below by writing the appropriate letter next to each number in the centre column.

	Answer
	Clauses
	Answers
	Definition
	
	
	1
	Acceptances
	1 - F
	A
	Provide specific reasons that allow the contract period to be adjusted
	

	
	2
	Cost adjustments
	2 - E
	B
	A provision for which remedies can be sought if breached
	

	
	3
	Extensions of time
	3 - A
	C
	Specifically outlines the tasks to be completed as part of the construction work
	

	
	4
	Payments
	4 - D
	D
	Outlines the requirements for deposits
	

	
	5
	Scope of work
	5 - C
	E
	Address the risk of rise/fall of expenses
	

	
	6
	Term
	6 - B
	F
	Require that the contract be accepted or rejected by a certain date, otherwise the contract will not be binding
	




[bookmark: _Ref428786304]Which of the following are preliminary contracts that a builder could ask a client to sign prior to signing the main contract? Tick all that apply.

	Answer
	Choice
	Possible Answers
	
	
		Contract estimate
	

	
		Contract request
	

	
		Preliminary agreement
	




[bookmark: _Ref424211634]True or False (Tick your response): Clauses within pre-contract agreements may carry over into the contract, so it is important to discuss these with the client and come to an agreement.

	Answer
		True 
	
	
	
		False 
	
	





[bookmark: _Ref428774552]Identify and explain the purpose of four (4) standardised building construction contracts – two (2) residential and two (2) commercial.

	Answer
	Contract name
	Description
	
	
	New Home Construction Contract
	For the construction of a new home
	

	
	Small Building Projects
	Designed to help you organise repairs to a home, duplex or home unit after a natural disaster
	

	
	Commercial Building Contracts
	A lump sum contract is used for the construction only of commercial building work with or without a principal’s agent
	

	
	Commercial Minor works contract
	A lump sum contract for minor commercial work up to the value of $100,000
	




[bookmark: _Ref424211517]Identify an appropriate standardised contract that would be suitable for a commercial works job up to $100,000.

	Answer
	QLD Commercial Minor works contract
	



[bookmark: _Ref495650885]Identify one (1) standardised residential building contract and explain the maximum value of the work it may be used for.

	Answer
	Basic works contract up to the value of $80,000
	


[bookmark: _Ref495653718]Describe the requirements for each of the topics listed below, with regards to residential contracts priced at $20,000. 

In Queensland, these are outlined in the QBCC Consumer Building Guide, which the consumer must sign before work is undertaken.

	Answer
	Topics
	Definition
	
	
	Builder’s Licence
	You should only deal with a QBCC-licensed contractor.
If you engage an unlicensed contractor, your building
work may not be covered under the Queensland Home
Warranty Scheme. Always check the contractor’s licence
and licence history via QBCC’s Online Licence Search
	

	
	Contract price
	The total contract price must be stated on the first page of
the contract schedules. For contracts priced at $20,000 or
more, the contract must also contain a warning about any
provisions that may cause the contract price to change
and if the contract price includes any allowances (items
or services for which the price is not fixed at the time the
contract is signed), these allowances must be stated in the contract schedule.
	

	
	Building approvals and inspections
	Building inspections and approvals are the responsibility of a building certifier. Mandatory building inspections may be required at certain stages of construction. You can check the certifier’s licence via QBCC’s Online Licence Search.
	

	
	Practical completion and handover
	You are not required to pay the final contract payment
until all of the contracted work has been completed in
accordance with the contract, all legal requirements, and
either without any defects or omissions, or with only minor
defects or minor omissions that will not unreasonably
affect occupation. If you believe there are any minor
defects or minor omissions, the contractor must give
you a ‘defects document’ (listing agreed and non-agreed
matters). This document should be compiled by you and
the contractor during a handover inspection. Check your
contract to see if it imposes any extra requirements on the
contractor for practical completion.
	

	
	Implied warranties
	Under the Act, a range of warranties are deemed to be
part of all regulated domestic building contracts. The
warranty period is six years for structural defects and one
year for all other defects.
	



Q2.  [bookmark: _Ref423503323][bookmark: _Ref423598528]Which of the following documents can be referred to as collectively making up a contract? Tick all that apply.

	Answer
	Choice
	Possible Answers
	
	
		Engineer specifications
	

	
		Plans, drawings and specifications
	

	
		Prime Cost Items Schedule
	

	
		Processes for applying for extensions of time
	

	
		Product catalogues
	

	
		Project timelines and schedules
	

	
		Provisional Sums Schedule
	

	
		Rise and fall calculations
	

	
		Site conditions report
	

	
		Soil and sedimentation report
	




[bookmark: _Ref428785642]What is the difference between the Prime Cost Item Schedule and the Provisional Sum Schedule in a contract? Provide an example of each type to help explain your response.

	Answer
	PROVISIONAL SUM - Provisional sums (including GST) are estimates of the cost of items of work included in the contract for which the contractor cannot give a definite price, for example, unforeseen rock excavation. An estimated cost is provided in the contract price which is adjusted after the work has been done. The contractor should ensure the estimate is realistic. Provisional sums should only be used where the contractor cannot price the work before it is undertaken. If there is any doubt the owner should ask the contractor to fully explain the reasons why a fixed price cannot be given.


PRIME COST ITEM - It is always best to obtain a fixed price for all work under the contract. However, certain fixtures and fittings may need to be selected after the signing of the contract. These items may include the stove, or special kitchen and bathroom products. Where such items are specified as prime cost items the contractor will allow in the contract price an amount which should cover the expected cost of the item.  
	



[bookmark: _Ref428796325]Cost adjustment provisions under a contract address risk by providing mechanisms for adjusting contract payment to reflect changes in costs. What can cost adjustment apply to?

	Answer
	Cost adjustment provisions address risk by providing mechanisms for adjusting contract payment to reflect changes in costs
	



[bookmark: _Ref495650899]True or False (Tick your response): Variations can be requested by both the client and the builder.

	Answer
		True 
	
	
	
		False 
	
	




Q3.  [bookmark: _Ref423508256][bookmark: _Ref527450478]How should you deal with a client variation request that consequently requires a time extension? How are time extensions addressed within the contract?

	Answer
	You to issue an ‘extension of time’ form – essentially asking the client to grant you an extension of the contract period to allow for delays caused by the variations.
The specific reasons for an extension of time are set out in the general conditions of the building contract and include reasons such as: inclement weather and delays caused by the owner, such as changes in the scope of works.
Variations should be in writing and agreed by both parties.

	




[bookmark: _Ref495652895]Name the Fair Trade legislation that applies in your state and identify which persons/bodies it applies to.

	Answer
	Department of Fair Trading Act 1989

	



[bookmark: _Ref495653465]Under the National Consumer Credit Code, before entering into a credit contract, what must the credit provider do?

	Answer
	Make reasonable enquires about your financial situation
Assess whether you can meet the financial obligations of the credit
Make reasonable enquires about why you want to borrow the money

	



[bookmark: _Ref428776673]What does the ‘cooling off’ period refer to when undertaking domestic building work with a total contract price of $20,000 or more?

	Answer
	You may withdraw from the contract within five business
days of receiving copies of the signed contract (including
any plans and specifications) and this guide. However,
there are costs for home owners in withdrawing (generally
$100 plus any out-of-pocket expenses reasonably incurred
by the contractor up to the time of withdrawal). You must
also advise the contractor in writing.
	




[bookmark: _Ref428779587]What are the maximum deposits recommended for a residential building project?

	Answer
	QLD
• 10% where the total contract price is under $20,000
• 5% where the price is $20,000 or more
	



[bookmark: _Ref428794433]Throughout the building schedule, progress payments are made when each new stage is ready to commence. 

Identify the recommended stages and percentages for these progress payments on a typical new residential housing building project.

	Answer
	Deposit – 5%
Base Stage – 15%
Frame Stage – 20%
Enclosed Stage – 25%
Fixing Stage – 20%
Practical Completion - Balance
	



Q4.  [bookmark: _Ref423508227]You have been engaged by a client to construct their residential dwelling for $550,000. Your client is pressuring you to accept a $70,000 deposit to get priority on their construction. Should you accept the deposit? Explain your response.

	Answer
	No as $70,000 exceeds the maximum deposit allowed
	

[bookmark: _Ref423515882][bookmark: _Ref423515982]
Q5.  [bookmark: _Ref423504803]Explain the following types of contractual breach and identify the consequences for the contractual arrangement due to each type of breach.

	Answer
	Breach
	Explanation
	
	
	Breach of condition under contract
	These are essential terms. If a condition is not fulfilled the nature of the contract is drastically changed
	

	
	Breach of warranty under contract
	If a condition is not fulfilled the nature of the contract is NOT drastically changed
	




[bookmark: _Ref428793813]What does repudiation of a contract mean?

	Answer
	Occurs when a party to a contract is unwilling to perform their contractual obligations

	



[bookmark: _Ref528068459]True or False (Tick your response): In the event of repudiation, the injured party has two options:
· Continue with the contract
· Accept the repudiation and move to terminate the contract

	Answer
		True
	
	
	
		False
	
	




[bookmark: _Ref528068460]Why should you exercise caution, even if you are sure that the other party has repudiated the contract?

	Answer
	The ‘injured’ party must act with caution – because if the situation is not deemed to be a repudiation, by acting the terminate the contract the ‘injured’ party may themselves be repudiating the contract and could be liable to pay damages
	


[bookmark: _Ref428794305]What does ‘abandonment of contract’ mean?

	Answer
	Abandonment can have different meanings. One type is contract abandonment where the parties both have conducted themselves in such a way that the original contract is no longer valid. Both parties may mutually agree to do this, or it can become part of a claim. Another type is where a contractor fails to perform the work by wither not starting the project in a reasonable amount of time or not completing the work, or failing to resume work by a reasonable date.
	



[bookmark: _Ref428793803]A contract can be terminated for ‘cause’ or for ‘convenience’. 
Explain these two terms.

	Answer
	A termination for a cause occurs when one party stops work because of poor performance. Convenience is where a party is unwilling to perform under the agreement for reasons other than poor performance.
	



[bookmark: _Ref495653458]Yes or No (Tick your response): Referring to Section 25 of Schedule 2 of the Competition and Consumer Act 2010 (Cth), would a contract be unfair if it contains a term that permits the builder, but not the client, to terminate the contract?

	Answer
		Yes
	
	
	
		No
	
	



[bookmark: _Ref428795233]If time is not of the essence for contract completion and one party fails to perform on time, the other party may terminate the contract after serving notice – specifying a time for performance on the first party. What are the requirements of a valid notice to complete?

	Answer
	If timeframes are not specified in the contract and one party fails to perform within a reasonable timeframe, the ‘injured’ party may terminate only after serving the defaulting party with notice which must specify:
What must occur to perform the contract
A reasonable time in which the contract must be completed
A statement of the consequences of not performing in accordance with the notice

	



[bookmark: _Ref528148821]True or False (Tick your response): Where the notice given (as per Q39. ) is deemed invalid, the innocent party must either serve another notice or prove repudiation by the defaulting party, in order to terminate the contract.

	Answer
		True
	
	
	
		False
	
	




[bookmark: _Ref428781925][bookmark: _Ref528152060]When is the client owner required to pay the final contract payment? How might this be affected by defects and omissions?

	Answer
	The client is not required to pay the final contract payment until all of the contracted work has been completed in accordance with the contract, all legal requirements and either without any defects or omissions or with only minor defects or minor omissions that will not unreasonably affect occupation. If the client believes there are any minor defects or omissions the contractor must give them a “defects document” (listing agreed and non-agreed matters). This document should be complied by the client and the contractor during handover
	


[bookmark: _Ref428794091]Explain the concept ‘conditions for completion at the cost of the contractor’.

	Answer
	Defects under completion means the contractor must make good defects or omissions in the work under the contract which becomes apparent within 6 months of the date of practical completion. If there are any such defects or omissions, the owner must give the contractor written notice to make good such defects or omissions within the 6 months period and must give the contractor reasonable access to the site for that purpose.
Subject to reasonable access being provided, the contractor must within 28 calendar days of the notice being given rectify any defects notified to the contractor under the relevant condition during normal business hours
	



[bookmark: _Ref495653464]Describe what must be stated in a ‘warranty against defects’ about the person who gives the warranty [as per Section 90 of the Competition and Consumer Regulations 2010 (Cth)].

	Answer
	The person’s name and contact details. E.g. business address, phone number, email address etc
	



[bookmark: _Ref428795566]Name one (1) person you should consult if you are considering ousting a contractor from a building site.

	Answer
	A legal advisor
	



[bookmark: _Ref428795533]What document should you refer to if you are considering ousting a contractor from a building site?

	Answer
	You should apply the dismissal procedure outlined in the contract
	




[bookmark: _Ref428776477]How should you handle a customer complaint?

	Answer
	Dealing with a complaint is never easy, but if viewed positively, can be seen as a way to avoid a repeat problem. To avoid complaints:
Identify the problem and record the complaint – even if verbal
Act promptly and stay calm
Decide what can be done and do what you say you’re going to do
Do Not make unrealistic promises
Get a second opinion to confirm your view
	



[bookmark: _Ref428780523]How do you reduce the risk of dispute?

	Answer
	To reduce the risk of a dispute, both the contractor and owner should:
Carefully read and understand the contract
Check any associated plans and specifications before signing
Discuss questions with contractor and seek legal advice if needed
	



[bookmark: _Ref428780789]What is the process for dispute resolution?

	Answer
	If a dispute with the contractor occurs, firstly the client should advise their contractor in writing giving them a reasonable time to respond. If this doesn’t resolve the problem, the home owner can contact the regulator to explore their legal options. It is critical that the home owner engages a practising solicitor before terminating the contract. Incorrect termination may have serious legal and financial consequences and reduce the home owners Warranty protection
	


Q6.  [bookmark: _Ref423599342]During your build the client has emailed you at 7:00pm to say they have been to the premises and noticed the installed bath in the bathroom is the wrong style.

You check the contract and the white goods and chattels list selected by the client. You cross check this with the specifications and your materials order and the receivable order sheets. You establish that the bath, as per these details, is correct and there has been no mistake on your part.

Draft a detailed response email to your client alerting them to the pertinent parts of the contract and specification, cross-referencing the details in regard to this item and its installation.

	Answer
	Dear Client,

We refer to your correspondence regarding the installed bath in the bathroom being the incorrect style.

After review of the contract, we have found there to be no discrepancy between the bath detailed in the white goods and chattels and the bath currently installed. All item specifications are checked against contract and the order delivery dockets, and they are of the same items as stated on contract.

Please feel free to contact us if you would like to discuss this further.

Kind Regards,
Jasmine

	


[bookmark: _Ref428787470]Where would you find any possible penalties associated with a build?

	Answer
	In the specifications and the contract under liquidated damage clauses.
	



[bookmark: _Ref528221530]Explain the process for obtaining the final inspection certificate. 
Explain how such documentation is to be stored/lodged.

	Answer
	In QLD, building work is assessable through private building certification under the Planning Act 2016 as well as under specific building regulations.
Brisbane City Council must hold records of building approvals and certification information. The legislation also requires that an accredited building certifier must lodge the following document with Council:
Engagement notice and application details
Decision notice, approved building plans and any other documentation that contributed to the plan approval
Completion details such as certificates and any other documents relating to the certification and acceptance of the completed building work

[bookmark: _GoBack]The Planning Act 2016 and the Building Act 1975 require a private certifier to lodge building work documentation with council.
	


Q7.  [bookmark: _Ref423598913]Select and prepare an appropriate standardised contract for the client in the scenario below.

Mr. and Mrs. Cousins intend to engage your company Resilient Homes Pty Ltd (License 141526) in order to build a new low-rise residential dwelling as their future retirement property. Mid-term of this build the clients intend putting their current home on the real estate market for sale.

Additional details:
· The land has been secured and paid for by the Clients.
· Proposed contract amount is $580,000.00 plus $85,000 for a kidney shaped 9m x 6m in-ground swimming pool, landscaping, gardens and lawns.
· Mr. and Mrs. Cousins have finance approval from the Commonwealth Bank for $390,000.00 and the balance in cash. You have received written assurance from the Clients finance company and bank that their finances for the build are fully secured. 
· Mr. and Mrs. Cousins want to pay you $75,000.00 upon signing of the contract to get their build at the top of your priority list. 
· The residential dwelling will be a low set single skin masonry structure with hip and valley roof using glazed clay tiles, contrast metal fascia and gutters and colour/rendered finish on a 1000m² level block upon which there are three large standing hardwood trees which will need to be fully removed.
· The Clients want the largest tree wood chipped and the chipped bark retained on site for the future gardens and landscaping.
· Mr. and Mrs. Cousins operate an aluminium window supply company and have advised they will supply all the windows and shower glass for the build. 
· The dwelling has four bedrooms with built-ins. The master bedroom has ensuite with toilet, spa bath and double shower and walk-in robe and dressing area. There is an office, gourmet kitchen with stone bench tops and butler’s pantry, media room, separate open plan dining adjacent to the kitchen plus slate tiled outdoor entertaining area adjacent to the pool, two living areas (formal and informal), two bedrooms share a bathroom with bath, shower, double vanity and toilet and the guest bedroom is ensuited with shower only, toilet and single vanity, there is a powder room (toilet and vanity only), three car garage (one double and one single) and a store/workshop room at the rear of the double bay garage. A slab is to be put down in the back corner of the allotment for a 5m x 3m garden shed.
· The council approved building plans have been provided by Mr. and Mrs. Cousins these do not include the garden shed slab.
· The construction period excluding inclement weather and possible delays is 23 weeks
· Provisional sums are required for the wet areas, alfresco area and living area tiling. (Only the bedrooms are carpeted).
· Prime costs are required for the solar hot water system and ducted air conditioning
· Provide fictitious details for all other sections of the contract.
· 18 solar panels are to be installed on the roof


	Answer
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