On completing this task please see the following:
· End of Defects Liability Checklist (as attached)
· End of Defects Liability Checklist, provided in the email from supervisor confirming the end of defects liability as below
· Screenshot of the workplace resources reviewed to verify make good instructions of defects are satisfied as shown below
· The defects liability period as per contract under Clause 19 states:
19 DEFECTS LIABILITY PERIOD
19.1 Defects Liability Period
The Contractor must rectify defects in, and omissions from, the Works which become apparent and are notified in writing to the Contractor during the Defects Liability Period.
19.2 No retention money
To avoid doubt, no part of the Contract Price is to be retained by the Owner during the Defects Liability Period.
19.3 Contractor must rectify defects identified during the Defects Liability Period
Subject to reasonable access being provided, the Contractor must, within the Defects Liability Period and, if reasonably required by the Contractor, a further period of twenty (20) Business Day's after the expiry of the Defects Liability Period, rectify any defects in, and omissions from, the Works notified to the Contractor in accordance with Clause 19.1, during usual business hours and at no cost to the Owner. The Contractor is not responsible for rectifying any alleged defects or omissions which arise from the fact that something is still to be supplied or done by the Owner, or which relate to the maintenance of an item which is still to be performed by the Owner or is the responsibility of the Owner.
· Once all the above was satisfied the final certificate was issued.

Email Received from Site Supervisor:
From: buildingsitesupervisor@knightscbi.com
To: nao@knightscbi.com  
Date: 12/03/2023   Time: 10:00am
Subject: Confirmation of Completion of Defects Liability Checklist on Construction Site

Dear Noreen

Hope this email finds you well.

I am pleased to inform you that the Defects Liability inspection for the construction project 123 ABC RESIDENTIAL STREET, QLD has been completed to our satisfaction. As the supervisor of the project, I have reviewed and verified that all items on the checklist have been addressed and confirm that all defects and issues have been addressed and resolved to our satisfaction, if and where applicable.  Note these covered structural, mechanical, electrical defects, finishing defects, safety, compliance, operational defects and any warranty claims as well.

I would like to take this opportunity to express my gratitude for the hard work and dedication in ensuring that the construction project was completed successfully. Your contribution and commitment to the project have been valuable, and we appreciate your efforts.

Please feel free to contact me if you have any questions or concerns regarding the completion of the Defects Liability checklist, which is attached. I will be more than happy to assist you in any way I can.

Thank you once again for your cooperation and hard work. We look forward to working with you on future projects.

Kind regards

Supervisor
Mr Supervisor
Building Site Supervisor
Mob: 0410000001
buildingsitesupervisor@knightscbi.com 
Postal Address: Knights CBI, 123 Mystreet, Myland, QLD
Telephone 1234567
(LOGO)

Screenshot of the workplace resources reviewed to verify make good instructions of defects are satisfied 
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