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Non Conformance for 009 - 4857 - CEDAR RD & MACARTHUR AVE NCR-000001
	NCR Number:
	NCR-000001

	Status:
	Submitted

	Location:
	009 - 4857 - CEDAR RD & MACARTHUR AVE

	Date Open:
	08-Oct-2021

	Date Closed:
	

	Approved By:
	

	Owner:
	Kyle Carlson (Site Engineer)

	Area:
	CED - Cedar Rd

	Type:
	Minor

	Specification Clause / Reference:
	Kerb on Cedar Rd being poured out of tolerance for levels

	Lot Number:
	ROW-KERB-ES-0001

	Title:
	4857 CMNH - Kerb NCR - Cedar Rd - CH30 to CH210

	Description:
	We’ve had an issue on site with survey which has resulted in a portion of kerb on Cedar Rd being poured out of tolerance for levels.
We’ve had surveyre-check the pickup and it has come back the same, so we have eliminated apick-up error.
We’ve highlightedthe areas on the below snapshots which are the worst - generally the kerb islower than design. It doesnâ€™t appear to be ponding so the grade seems okay.
I propose that weadjust the crown/verge heights to match in with the as-constructed heights. If you are in agreeance, I will have our surveyor create the model and provideback to you for review. I will raise an NCR in our system for this, but I just wanted to ensure You’re okay with the proposal first.
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