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Practical Assessment - CPCCBC4005A Produce labour and material schedules for ordering

1.C. Produce relevant overlay drawings.

1.D. Include contract details and instructions on orders.

1.E. Prepare site files, including:
e Al necessary site documents, including plans and specifications
e Preparation of call forward sheets, detailing all orders

1.F.  Analyse project costs against estimates during construction.

1.G. Analyse approved variation costs.

1.H. Provide a final project cost analysis.

1. Maintain data files of standard costs, including:
e Approved variation cost increases
e Changes fo standard plans, specifications, and cost files
1.J.  Effectively communicate using the following methods:
e Verbally using language/concepts appropriate to cultural differences
o Non-verbal communication
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The Participant’s performance was: M Satisfactory D Not Satisfactory

OBSERVER COMMENTS

On many occasions Glenn has shown that he is able to produce labour and material
lists for scheduling and ordering.
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Practical Assessment - CPCCBC4005A Produce labour and material schedules for ordering

CPCCBC4005A
PRODUCE LABOUR AND MATERIAL SCHEDULES FOR
ORDERING

Practical Task 1 (2X)

Description of task:

On two (2) occasions, a suitable observer is to verify the participant’s ability to produce schedules of resource
requirements so that orders can be placed for materials and labour for projects, and costs can be recorded and tracked as
they are incurred.

e Occasion 1: Residential project
e Occasion 2: Commercial project

The participant is to gather evidence of how they have completed each component of the Practical Task, which is to be
submitted with this Practical Assessment sheet. Evidence to be submitted may include:
e Acopy of a material/labour schedule or supplier list for a project
A copy of a purchase order for purchasing materials or other resources
A cost report
Site condition reports or dilapidation reports
Contract documents
Call forward sheets
Variations

The observer is to provide detailed comments on the tasks completed by the participant. The assessor is to verify the

observer's comments in the Assessor Comments section, and provide the Practical Assessment outcome on the front
cover of this document.

Resources required:
Contract documentafion (including plans and specifications), computer.

Assessment of task

Name of participant: | Glenn Parrish

Name of observer: | Stuart Betts

Role of observer
(Confirm suitability to sign)

Email address of observer sbetts2O1A 5@hotmail.com
2

Site Manager

Signature of observer:

Date: | 3/06/2020

Tick if satisfactorily completed.
Provide comments if left unticked.
st 2nd
Occasion Occasion

When completing the task, did the participant:

1.A. Consider all contract conditions in the schedules, including:
e All contractual requirements
e Local government and regulatory bodies’ conditions of approval M M
e Colour selections
e Variations to contracts, raised by the client or builder
1.B.  Produce material and labour schedules, including:

e Details of nominated suppliers and contractors in work schedules IZ IZ
1) Application of contract rates
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CPCCBC4005A
PRODUCE LABOUR AND MATERIAL SCHEDULES
FOR ORDERING

THEORY EXAM INSTRUCTIONS

e This exam will occur under standard assessment conditions.

o An oral examination may be allowed under certain circumstances,
whereby the Participant’s answers will be documented by a party other
than the Participant. This must be acknowledged in writing (e.g. FT001
and Assessor Comments)

e Participants must provide enough detail in their responses to demonstrate
their knowledge and skills.

¢ Please fill in the details below, providing your name, signature and date of
assessment.

o Your signature acknowledges that this is your own work.

e Assessors are to complete marking in pen of a different colour to the
Participant.

¢ If a Participant initially answers a question incorrectly but modifies their
response, they must follow the instructions below:

o If a Participant changes their response in writing, they must put their
initials next to the written change.

o Ifa Participant changes their response verbally, this must be noted on
the exam paper by the assessor.

Participant name Glenn Parrish

Participant signature %
1

Date 3/06/2020

Assessor hame

Assessor signature

Date Click here to enter a date.

Number of questions

Number of questions answered correctly

Task outcome (Tick)

. Not Yet
30 ] Satisfactory
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